# Tab 6

https://chatgpt.com/share/69a835c4-1284-8010-838f-1fbb0e9c39bb

Martin PMO – Operational Command Center (MVP v1 - Phase 1)

Step by Step Guide 

Platform: Bubble

No abstraction. No skipping. No “etc.”
We are going down to the smallest executable actions.

# OVERVIEW OF BUILD SEQUENCE

You will build in this order:
Phase:

- 1. Account & App Setup - 3.4.26

- 2. Database Architecture (100% first)

- 3. Privacy & Roles

- 4. Organization Intake Flow

- 5. User Creation Flow

- 6. Initiative Engine

- 7. Action System (Owner Assignment)

- 8. Output Enforcement System

- 9. Governance Engine (Risk + Decision Logs)

- 10. Risk Scoring Logic

- 11. Executive Dashboard

- 12. Executive Brief Output Page

- 13. Closeout & Operational Handoff Logic

- 14.Testing Protocol

- 15. Version Lock + MVP Freeze

# PHASE 1 — ACCOUNT + FOUNDATION

## Step 1 — Create Your Bubble Account

- Go to bubble.io

- Click Sign Up

- Use your founder email (not personal)

- Choose Free plan (for now)

## Step 2 — Create New App

- Click “New App”

- App Name:
Martin PMO – Operational Command v1

- Choose: Blank App

- Do NOT use template

- Click Create

Wait for editor to load.

# PHASE 2 — DATABASE (DO THIS BEFORE TOUCHING DESIGN)

Go to:

Data → Data Types

We will create each object carefully.

# OBJECT 1 — Organization

Click “New Type”

Name: Organization

Add Fields:

| Field Name | Field Type | Notes |
| --- | --- | --- |
| name | text | Required |
| org_type | text | Nonprofit, SaaS, Education, etc. |
| team_size | number |  |
| revenue_range | text |  |
| mission | text | Long text |
| vision | text | Long text |
| departments | text (list) | Make this a list |
| has_sops | yes/no |  |
| open_plans_count | number |  |
| created_by | User |  |

Click Save.

# OBJECT 2 — User

New Type → User

Add:

| Field | Type |
| --- | --- |
| full_name | text |
| role_title | text |
| department | text |
| authority_level | text |
| capacity_percent | number |
| assigned_actions | Action Item (list) |
| assigned_initiatives | Initiative (list) |

Save.

# OBJECT 3 — Initiative

New Type → Initiative

Add fields:

| Field | Type |
| --- | --- |
| title | text |
| organization | Organization |
| strategic_pillar | text |
| department | text |
| executive_owner | User |
| operational_owner | User |
| budget | number |
| budget_spent | number |
| start_date | date |
| end_date | date |
| status | text |
| health_status | text |
| risk_score | number |
| kpis | text |
| dependencies | Initiative (list) |
| action_items | Action Item (list) |
| outputs | Output (list) |
| governance_logs | Governance Log (list) |

Save.

# OBJECT 4 — Action Item

New Type → Action Item

Fields:

| Field | Type |
| --- | --- |
| title | text |
| initiative | Initiative |
| assigned_to | User |
| due_date | date |
| status | text |
| priority | text |
| dependency | Action Item |
| description | text |
| completed_date | date |

Save.

# OBJECT 5 — Output

New Type → Output

Fields:

| Field | Type |
| --- | --- |
| title | text |
| initiative | Initiative |
| owner | User |
| due_date | date |
| status | text |
| approval_status | text |
| file_upload | file |
| description | text |
| delivered_date | date |

Save.

# OBJECT 6 — Governance Log

New Type → Governance Log

Fields:

| Field | Type |
| --- | --- |
| initiative | Initiative |
| type | text (Risk / Decision / Change) |
| severity | number |
| owner | User |
| status | text |
| notes | text |
| created_date | date |

Save.

### OBJECT 7 — Directive (NEW)

| Field | Type | Notes |
| --- | --- | --- |
| title | text | Short summary |
| initiative | Initiative | Link to parent initiative |
| owner | User | Who executes / responsible |
| start_date | date | Optional |
| due_date | date | Optional |
| status | text | Pending / In Progress / Completed |
| priority | text | Optional |
| description | text | Details or instructions |
| outputs | Output (list) | Connects to the eventual end result |

Purpose: Represents the next-step operational plan derived from an Initiative.

- System can generate one or more directives per initiative.

- Directives translate high-level goals into actionable plans.

# PHASE 3 — PRIVACY RULES (VERY IMPORTANT)

Go to:

Data → Privacy

For each Type:

Set rule:

“When Current User is logged in”

Allow:

- View

- Find

- Create

Later you’ll refine, but MVP needs function first.

# PHASE 4 — ORGANIZATION INTAKE PAGE (Detailed Steps)

### Step 1 — Create the Page

- Go to Design tab in Bubble.

- Click the Pages dropdown at the top-left → select “+ Add a new page”.

- Name it: organization_intake

  - Keep Type of content = Organization (because you’re creating Organization records).

- Click Create.

### Step 2 — Add a Container Group

- From the left Visual Elements panel, drag Group onto the page.

- Resize as needed to contain all your inputs.

- Optional: Rename it in the Property Editor to group_organization_intake.

### Step 3 — Add Page Title

- Drag Text into the group at the top.

- Change the text to: Organization Intake.

- Style as you like (font size, bold, color).

### Step 4 — Add Input Fields

Each input maps to Organization fields:

| Field | Bubble Element | Notes |
| --- | --- | --- |
| Name | Input | Single-line text, placeholder: “Organization Name” |
| Org Type NOW: Industry | Dropdown | Options: Nonprofit, SaaS, Education, etc. (static or dynamic) |
| Team Size | Input | Number type, placeholder: “Number of team members” |
| Revenue Range | Input | Text type (or later numeric range) |
| Mission | Multiline Input | Placeholder: “Mission statement” |
| Vision | Multiline Input | Placeholder: “Vision statement” |
| Departments | Multiselect Dropdown | Options: list of departments; check allow multiple selections |
| SOP | Checkbox | Label: “Has SOPs?” or Yes/No question |

Implementation tips:

- For Dropdowns / Multiselect, define options under Choices source (static list for MVP).

- For Multiline inputs, enable “This input is multiline” in properties.

### Step 5 — Add Create Button

- Drag a Button into the group, below all inputs.

- Change text to: Create Organization.

- Optional: rename it btn_create_organization.

### Step 6 — Create Workflow for Button

- Click Workflow when the button is selected.

- Event: When Button Create Organization is clicked

- Action → Data → Create a new thing

  - Thing = Organization

- Map fields:

| Organization Field | Workflow Value |
| --- | --- |
| Name | Input Name’s value |
| Org Type | Dropdown Org Type’s value |
| Team Size | Input Team Size’s value |
| Revenue Range | Input Revenue Range’s value |
| Mission | Multiline Mission’s value |
| Vision | Multiline Vision’s value |
| Departments | Multiselect Departments’s value |
| Has SOPs | Checkbox’s value |
| Created By | Current User |

### Step 7 — Add Backup Field

- In the same “Create a new thing” action:

  - Field = backup_data (text type)

  - Value = concatenate all inputs into one text string:
Name: Input Name's value; Org Type: Dropdown Org Type's value; Team Size: Input Team Size's value; Revenue Range: Input Revenue Range's value; Mission: Multiline Mission's value; Vision: Multiline Vision's value; Departments: Multiselect Departments's value; SOP: Checkbox's value

- This ensures you have a snapshot of all inputs.

### Step 8 — Test the Page

- Click Preview in the top-right.

- Enter sample data in all fields.

- Click Create Organization.

- Go to Data → App Data → Organization

  - Confirm that all fields (including backup_data) are populated.

✅ Optional Extras

- Add Reset inputs after creation: Workflow → Element Actions → Reset inputs (so form clears).

- Add Success message: Workflow → Element Actions → Show Alert “Organization Created!”.

# WORKFLOW

Click Button → Start/Edit Workflow

Action:
Data → Create New Thing

Thing = Organization

Map every field to input.

Also set:
created_by = Current User

Save.

Test in Preview.

Confirm record is created.

# PHASE 5 — USER CREATION SYSTEM

Create new page:

user_setup

Add inputs for:

- Full Name

- Role Title

- Department

- Authority Level

- Capacity %

Button:
“Add User”

Workflow:
Create New User.

Test.

# PHASE 6 — INITIATIVE ENGINE

Create page:
initiative_create

Add inputs:

- Title

- Organization (Dropdown dynamic)

- Strategic Pillar

- Department

- Executive Owner (Dropdown User)

- Operational Owner

- Budget

- Start Date

- End Date

- KPIs

Button:
“Create Initiative”

Workflow:
Create Initiative

Set:
status = “Active”
health_status = “Green”
risk_score = 0

# PHASE 7 — INITIATIVE DASHBOARD

Create page:
initiative_view

Type of Content = Initiative

At top:

Display:

- Title

- Owners

- Budget

- Budget Spent

- Health

- Risk Score

Add Tab Section:

- Action Items

- Outputs

- Governance Logs

# ACTION SYSTEM (OWNER ASSIGNMENT)

Inside Action Items tab:

Add Repeating Group:
Type = Action Item
Data Source = Current Page Initiative’s action_items

Add:

- Title

- Assigned To

- Due Date

- Status

Add Button:
“Add Action”

Popup Form:
Create Action Item
Link initiative = Current Page Initiative

Also:
Add action to Initiative’s action_items list
Add action to User’s assigned_actions list

Now owner assignment works.

# OUTPUT ENFORCEMENT SYSTEM

In Outputs Tab:

Repeating Group:
Type = Output
Data Source = Current Initiative’s outputs

Add button:
“Add Output”

Workflow:
Create Output

## ENFORCEMENT RULE

In Initiative Edit Workflow:

When Status changed to “Complete”

Add condition:

Only when:
Search for Outputs
where initiative = This Initiative
AND status ≠ “Delivered”
:count is 0

Otherwise:
Show alert:
“Cannot close Initiative without delivered Output.”

This is discipline architecture.

# GOVERNANCE ENGINE

In Governance Tab:

Repeating Group:
Type = Governance Log

Add Button:
“Add Risk”
“Add Decision”

Workflow:
Create Governance Log

Set created_date = Current Date

# RISK SCORING LOGIC

Create Backend Workflow:

When:
Action Item is changed

If:
Due Date < Current Date
AND Status ≠ Completed

Then:
Increase Initiative’s risk_score +1

Also:

If Budget_spent > Budget
Increase risk_score +2

# HEALTH STATUS AUTO LOGIC

If risk_score:
0–2 → Green
3–5 → Amber
6+ → Red

Use conditional formatting.

# EXECUTIVE DASHBOARD

Create page:
executive_dashboard

Add KPIs:

Text fields:

- Total Initiatives

- Red Initiatives

- Total Budget

- Total Budget Variance

- Outputs Pending

- Overdue Actions

Use searches for each metric.

This is your “Single Pane of Glass.”

# EXECUTIVE BRIEF PAGE

Create page:
executive_brief

Type of Content = Initiative

Design structured layout:

Section 1 — Overview
Section 2 — Budget Summary
Section 3 — Risk Summary
Section 4 — Outputs
Section 5 — Decisions Log

Add Button:
“Print”

Bubble → Page → Enable Print styles

Now you have exportable intelligence.

# CLOSEOUT LOGIC (PMO → OPERATIONS MIRROR)

Add Initiative Status Options:

- Active

- Hypercare

- Operationalized

- Archived

When moving to Operationalized:

Workflow:

- Lock editing

- Set completed_date

- Send notification to owner

- Archive action items

# TESTING PROTOCOL (DO NOT SKIP)

For each Initiative test:

- Create with no outputs → Try closing (should fail)

- Create overdue action → Risk score should increase

- Overspend budget → Risk score increases

- Deliver output → Close allowed

- Executive dashboard reflects change

# MVP FREEZE RULE

When:

✔ Intake works
✔ Initiative system works
✔ Owner assignment works
✔ Output enforcement works
✔ Risk scoring works
✔ Executive dashboard works

STOP BUILDING.

Do not add:

- CRM

- AI Copilot

- HR Modules

- Integrations

- Messaging systems

Those are Phase 2.

# What You Now Have

Not a project tool.

A:

Governed Operational Architecture Engine
with embedded executive discipline.

It mirrors:

- PMO standardization

- Governance enforcement

- Risk detection

- Owner accountability

- Output requirement

- Executive visibility

- Handoff protocol

Exactly aligned with your documents.

If you want next-level detail, we can now:

- Write exact risk score formulas

- Define authority matrix logic

- Architect AI layer for Phase 2

- Or design monetization & pricing structure

Where are we zooming next?

# Tab 1

# MARTIN PMO APP — GROUND-UP EXECUTION Outline

Objective: Fastest path to strong MVP + paying users + controlled technical independence.

# PHASE 0 — STRATEGIC FOUNDATION (7–10 Days)

Purpose: Prevent building the wrong thing.

## Step 0.1 — Define The Problem Precisely

Write this clearly:

- Who is this for?

- What breaks without it?

- What costs them money?

- What do they currently use instead?

- Why is that insufficient?

Your likely niche:

Small-to-mid organizations without a formal PMO.

Output:

1-page “Problem Definition Document.”

If you cannot articulate the pain sharply, stop here.

## Step 0.2 — Define Tier 1 & Tier 2 (Feature Freeze)

### Tier 1 — Command Infrastructure

- Organization account

- Role-based access

- Initiative creation (CRUD)

- Owner assignment

- Status tracking

- Timeline

- Risk log

- Basic dashboard

### Tier 2 — Intelligence Layer

- AI executive summary

- AI risk flag suggestions

- Meeting note summarization

- Cross-initiative overview insights

No additional features allowed.

Output:

Locked feature list.

## Step 0.3 — Technical Stack Lock-In

Choose once. Do not change.

Recommended:

- Next.js (full-stack React framework)

- Supabase (database + auth)

- Vercel (deployment)

- OpenAI API (AI layer)

- Cursor IDE (AI coding assistant)

You are building real code — not no-code lock-in.

# PHASE 1 — TECHNICAL IMMERSION + SCAFFOLD (30 Days)

Purpose: Build core skeleton while learning.

Structure: Rotational mastery system.

## Week 1 — Environment Setup

Tasks:

- Install Node.js

- Install Cursor

- Create GitHub account

- Create Next.js project

- Connect Supabase

- Deploy blank app to Vercel

Output:

Live URL with empty app.

This is psychological leverage.

## Week 2 — Authentication + Organization Model

Build:

- Sign up

- Login

- Organization table

- User role system

Learn:

- JWT basics

- Password hashing

- SQL relationships

Output:

Users can create an account and belong to an organization.

## Week 3 — Initiative CRUD

Build:

- Create initiative

- Edit

- Delete

- Assign owner

- Add description

Learn:

- API routes

- Form handling

- State management

Output:

Fully functional initiative system.

## Week 4 — Risk Log + Basic Dashboard

Build:

- Risk table linked to initiative

- Simple dashboard (counts by status)

Deploy weekly.

Output:

Tier 1 functional skeleton.

# PHASE 2 — STABILIZATION + REFACTOR (30 Days)

Purpose: Clean AI-generated code and strengthen foundation.

## Week 5 — Database Optimization

- Normalize schema

- Improve relationships

- Add constraints

- Prevent duplicate data

Output:

Stable database design.

## Week 6 — Role Permissions

- Admin

- Manager

- Viewer

Test edge cases.

Output:

Access control working properly.

## Week 7 — UI Tightening (Outsource Polish)

Hire designer:

$100–150

Improve:

- Spacing

- Alignment

- Visual clarity

You do not redesign.

You refine.

## Week 8 — Beta Stability Testing

- Break your own system

- Try invalid inputs

- Simulate user mistakes

Output:

Stable Tier 1 MVP.

# PHASE 3 — EARLY MARKETING (Runs Parallel)

Do not wait to finish product.

## Step 1 — Pre-Sell

Contact:

- Existing 7 clients

- Warm network

- 20 cold prospects

Offer:

“Founding Beta Access — Private Command System”

Goal:

Secure 2–3 verbal commitments before Tier 2 complete.

## Step 2 — Landing Page

Simple:

- Headline

- Pain statement

- Screenshot

- 3 benefits

- Beta application form

Outsource copy polish: $100

# PHASE 4 — TIER 2 INTELLIGENCE (30 Days)

Purpose: Differentiate.

## Week 9 — AI Summary Feature

When initiative updated:

Generate:

- Executive summary

- Risk highlights

- Suggested next steps

Use OpenAI API.

Keep prompts simple.

## Week 10 — Meeting Note Summarization

User pastes notes.

System outputs:

- Key decisions

- Action items

- Risks

## Week 11 — Cross-Initiative Insights

Basic logic:

- Identify overdue initiatives

- Identify repeated risk keywords

- Highlight bottlenecks

This is structured logic + AI assist.

## Week 12 — Soft Launch

Invite:

3–5 beta users.

Charge:

$75–150/month.

Collect feedback weekly.

# REVENUE STRATEGY

Month 3–4:

2–3 paying users.

Month 6:

5–10 paying users.

Consulting revenue continues in parallel.

App becomes leverage.

# OUTSOURCING BREAKDOWN

One-time:

- Logo: $50–100

- UI polish: $100–150

- Landing page copy edit: $100

- Security review (later): $150–200

Monthly:

- Hosting: <$50 initially

- OpenAI API: variable, low early

Total early burn:

Under $200/month realistic.

# BEST / WORST / LIKELY

## Best

- MVP in 75 days

- 5 paying beta users by month 4

- $3–5k combined monthly by month 6

## Most Likely

- 4–5 months to stable product

- 2–3 paying users

- Gradual traction year 1

## Worst

- Scope creep

- Overbuilding Tier 2

- Delaying launch

- No one charged

# YOUR DAILY STRUCTURE

6-Day Cycle:

Day 1: Frontend

Day 2: Backend

Day 3: Feature Build

Day 4: Refactor

Day 5: AI Layer

Day 6: Sales Outreach

Sunday: Strategy Review

No zero days.

# CRITICAL DISCIPLINE RULES

- No adding features outside freeze.

- No redesign mid-build.

- No advanced cybersecurity until revenue.

- Ship weekly.

- Charge early.

# FINAL TRUTH

You are capable of this.

But your biggest threat is:

Expanding vision faster than execution bandwidth.

This plan constrains you to win.

# Tab 2

# MARTIN PMO APP

## MASTER PROGRAM PLAN

Classification: Founder-Led Product Development Initiative

Program Type: Lean SaaS + Revenue-Backed Growth

Primary Objective: Revenue-generating MVP within 120 days

Secondary Objective: Technical independence + scalable architecture

# I. PROGRAM CHARTER

## Vision

Build a Secure Initiative Command System for small-to-mid organizations lacking formal PMO infrastructure.

## Mission

Deliver Tier 1 (Command Infrastructure) and Tier 2 (AI Intelligence Layer) MVP within 120 days and acquire 3–5 paying beta customers.

## Success Criteria

- Functional SaaS deployed

- 3+ paying customers

- Stable database architecture

- AI summaries functioning

- Monthly recurring revenue (MRR) established

# II. STRATEGIC OBJECTIVES

### Objective 1: Launch Tier 1 MVP in ≤ 90 Days

### Objective 2: Add Tier 2 AI Layer in ≤ 120 Days

### Objective 3: Secure 3–5 Paying Beta Clients

### Objective 4: Achieve $2K–$5K Combined Monthly Revenue by Month 6

### Objective 5: Maintain monthly operating cost under $200 pre-scale

# III. WORK BREAKDOWN STRUCTURE (WBS)

### 1.0 Strategy & Validation

1.1 Problem Definition

1.2 Target Market Identification

1.3 Feature Freeze

1.4 Pricing Strategy

1.5 Beta Positioning

### 2.0 Technical Setup

2.1 Development Environment Setup

2.2 Git & Version Control

2.3 Hosting Infrastructure

2.4 Database Initialization

2.5 Auth Framework

### 3.0 Tier 1 Development

3.1 Organization Model

3.2 User Role Permissions

3.3 Initiative CRUD

3.4 Risk Log System

3.5 Timeline View

3.6 Dashboard Overview

3.7 Input Validation

### 4.0 Tier 1 Stabilization

4.1 Refactor AI-generated code

4.2 Database normalization

4.3 Error handling

4.4 UI polish (outsourced)

4.5 Internal testing

### 5.0 Tier 2 Development

5.1 OpenAI API integration

5.2 Initiative summary generator

5.3 Risk suggestion engine

5.4 Meeting notes summarizer

5.5 Cross-initiative insights logic

### 6.0 Marketing & Launch

6.1 Landing page

6.2 Beta outreach

6.3 Sales script

6.4 Pricing tiers

6.5 Founding user onboarding

### 7.0 Governance & Security

7.1 Access control audit

7.2 Basic OWASP checks

7.3 Data privacy compliance

7.4 Backup strategy

# IV. RACI CHART

| Task | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Product Architecture | You | You | AI Assistant | Beta Users |
| Core Coding | You | You | AI Assistant | — |
| UI Polish | Freelancer | You | — | Users |
| Landing Page Copy | You | You | Copy Editor | Users |
| Security Review | Freelancer | You | AI Assistant | Users |
| Beta Sales | You | You | — | — |
| Database Design | You | You | AI Assistant | — |
| AI Prompt Design | You | You | AI Assistant | — |

You are 90% R + A.

Outsourcing is surgical.

# V. KANBAN STRUCTURE

## Columns

Backlog

Sprint Ready

In Progress

Testing

Deployed

Feedback Loop

## Sample Kanban Cards

### Card: User Authentication

- Description: Implement signup/login

- Acceptance Criteria:

  - Secure password hashing

  - Role assigned at signup

  - Email validation

- Due: Week 2

### Card: Initiative CRUD

- Acceptance Criteria:

  - Create/edit/delete

  - Owner assignment

  - Status tracking

- Due: Week 3

### Card: AI Executive Summary

- Acceptance Criteria:

  - Summarizes initiative updates

  - Highlights risks

  - Generates next steps

- Due: Week 10

# VI. COST STRUCTURE

## Monthly Fixed (Early Stage)

Hosting (Vercel) – $0–20

Supabase – $0–25

OpenAI API – $20–100

Cursor IDE – ~$20

Domain – ~$2–3

Estimated Monthly Burn: $50–150

## One-Time Costs

Logo: $50–100

UI Polish: $100–150

Landing Copy Edit: $100

Security Review: $150–200

Total One-Time: ~$400–550

# VII. COST–BENEFIT ANALYSIS

## Costs (Year 1 Estimate)

Infrastructure: ~$1,200

Outsourcing: ~$500

Time Investment: High (but sunk into skill-building)

Estimated Year 1 Cash Cost: ~$1,700–2,000

## Benefits

Short-Term:

- $2K–5K monthly revenue potential

- Consulting leverage

- Recurring income stream

Long-Term:

- Scalable SaaS asset

- Technical independence

- Valuation multiple (5–8x ARR possible in SaaS)

# VIII. ROI MODEL

Assume:

5 beta users @ $100/month = $500/month

10 users by Month 6 = $1,000/month

20 users Year 1 = $2,000/month

Annual Revenue at 20 Users:

$24,000

If operating cost = $2,000

Net = $22,000

ROI = (22,000 - 2,000) / 2,000 × 100

That’s a 1,000%+ ROI on cash cost (time not included).

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Scope Creep | High | High | Feature freeze |
| Burnout | Medium | High | Rotational schedule |
| Overreliance on AI Code | Medium | Medium | Weekly refactor |
| No Paying Users | Medium | High | Pre-sell before launch |
| Security flaw | Low | High | Budget audit |

# X. KPI FRAMEWORK

Technical KPIs:

- Weekly deployments

- Bug count

- System uptime

Business KPIs:

- Beta signups

- Conversion rate

- MRR growth

- Churn rate

Founder KPIs:

- Coding hours/week

- Outreach volume

- Refactor sessions/week

# XI. GOVERNANCE MODEL

Weekly:

- Sprint review

- Code refactor audit

- Sales outreach metric review

Monthly:

- Financial review

- Feature impact analysis

- Security check

Quarterly:

- Product direction evaluation

- Tier expansion decision

# XII. 12-MONTH PROJECTION LOGIC

If:

- 2 clients/month average growth

- 5% churn

- $125 average subscription

Year-end users ≈ 18–24

Revenue ≈ $27K–36K annually

Consulting upsell could double this.

# FINAL STRATEGIC TRUTH

This is viable because:

- You already generate clients.

- You tolerate high work volume.

- You are building leverage, not starting from zero.

Your real constraint is focus discipline — not intelligence or effort.

# Tab 3

This is PHASE 1 — BUILD, VALIDATE, MONETIZE CORE.

Phase 2 (Scaling, Optimization, Advanced Security, System Hardening, Expanded AI, Technical Depth Mastery) comes later.

# MARTIN PMO APP

# PHASE 1 — FOUNDATION + MVP + REVENUE

Duration: 120 Days

Objective:

Launch Tier 1 + Tier 2 (lean intelligence)

Secure 3–5 paying beta users

Establish MRR

Maintain <$200 monthly burn

# PHASE 1 STRUCTURE OVERVIEW

- Program Governance Setup

- Market Validation & Feature Lock

- Technical Architecture Setup

- Tier 1 Development

- Tier 1 Stabilization

- Tier 2 Intelligence Layer

- Beta Sales + Launch

- Financial + ROI Modeling

- Risk & Governance Control

# 1.0 PROGRAM GOVERNANCE SETUP (Week 1)

### Deliverables

- Mission statement (1 page)

- Feature freeze document

- Success criteria

- Burn ceiling cap

- 120-day deadline

### Decision Gate:

Proceed only if feature scope is locked.

# 2.0 MARKET VALIDATION & POSITIONING (Week 1–2)

### 2.1 Problem Clarification

Define:

- Exact pain

- Who feels it

- What failure costs them

### 2.2 Beta Offer Definition

Offer:

Founding Command Infrastructure Partner

Limit:

5 organizations

Pricing:

$75–150/month

### 2.3 Landing Page Build

Sections:

- Pain statement

- Screenshot mock

- Tier 1 benefits

- Tier 2 intelligence preview

- Beta application form

Outsource copy polish: $100

# 3.0 TECHNICAL ARCHITECTURE SETUP (Week 1–2)

### Locked Stack

Frontend: Next.js

Backend: Supabase

Deployment: Vercel

AI: OpenAI API

IDE: Cursor

### Tasks

- GitHub repository

- Local environment setup

- Supabase schema initialized

- First deployment live (blank shell)

Deliverable:

Live URL.

# 4.0 TIER 1 DEVELOPMENT (Week 2–6)

## 4.1 Database Schema

Tables:

- Organizations

- Users

- Roles

- Initiatives

- Risks

- Updates

Relationships clearly defined.

## 4.2 Authentication

- Email/password login

- Organization join

- Role assignment

## 4.3 Initiative CRUD

- Create

- Edit

- Delete

- Assign owner

- Status tracking

## 4.4 Risk Log System

- Risk description

- Probability

- Impact

- Mitigation

## 4.5 Dashboard

- Initiative counts by status

- Overdue flags

- Risk summary count

Deploy weekly.

# 5.0 TIER 1 STABILIZATION (Week 6–8)

## 5.1 Code Refactor

- Clean AI-generated logic

- Remove redundancy

- Improve file structure

## 5.2 Role Permissions Testing

- Admin

- Manager

- Viewer

## 5.3 UI Polish (Outsource)

Budget: $100–150

Focus:

Spacing

Typography

Alignment

# 6.0 TIER 2 INTELLIGENCE (Week 8–12)

## 6.1 AI Executive Summary

Input:

Initiative updates

Output:

- Executive summary

- Risk highlights

- Suggested next steps

## 6.2 Meeting Notes Parser

Input:

Raw meeting text

Output:

- Decisions

- Action items

- Risks

## 6.3 Cross-Initiative Insights

Basic logic:

- Overdue detection

- Repeated risk keywords

- Owner bottlenecks

Keep simple.

# 7.0 BETA SALES & LAUNCH (Week 4–12 Parallel)

## 7.1 Outreach Targets

- 7 existing clients

- 20 cold prospects

- 10 warm network contacts

## 7.2 Outreach Script (Simple)

Subject:

Private Initiative Command Beta

Message:

Short pain-based pitch

Offer limited access

Book 15-min demo

## 7.3 Onboarding Flow

- Manual onboarding

- Personal walkthrough

- Weekly feedback call first month

# 8.0 FINANCIAL STRUCTURE

## Phase 1 Cost Model

One-time:

Logo: $75

UI Polish: $150

Copy edit: $100

Security review (late phase 1): $200

Total One-Time: ~$525

Monthly:

Hosting + Tools: $75–150

# 9.0 ROI MODEL

Assume:

5 users × $125/month = $625/month

Annualized:

$7,500

Operating cost:

~$2,000/year

Net ≈ $5,500

Return multiple ≈ 3x cash in Year 1.

Upside increases as user count grows.

# 10.0 RACI — PHASE 1

| Activity | R | A | C | I |
| --- | --- | --- | --- | --- |
| Architecture | You | You | AI | — |
| Core Coding | You | You | AI | — |
| UI Polish | Freelancer | You | — | Users |
| Sales | You | You | — | — |
| Security Review | Freelancer | You | AI | Users |
| AI Prompts | You | You | AI | — |

# 11.0 KANBAN STRUCTURE

Columns:

Backlog

Ready

In Progress

Testing

Deployed

User Feedback

Example Cards:

- Auth system implementation

- Initiative CRUD

- Risk module

- Dashboard metrics

- AI summary generator

- Beta onboarding workflow

# 12.0 RISK REGISTER

Major Risks:

- Scope creep

- Overbuilding Tier 2

- Delayed charging

- Burnout

- Security oversight

Mitigation:

Feature freeze

Weekly deploy

Charge early

Outsource polish only

Budget security review

# PHASE 1 EXIT CRITERIA

✔ Tier 1 fully functional

✔ Tier 2 AI summaries live

✔ 3–5 paying beta users

✔ <$200 monthly burn

✔ Stable database architecture

Only then do we enter Phase 2.

# NEXT: PHASE 2 (Preview Only)

Phase 2 will include:

- Pricing tier expansion

- Automation scaling

- Advanced AI analytics

- Cybersecurity hardening

- Infrastructure optimization

- Founder technical depth acceleration

- Marketing systemization

- Delegation architecture

# Marketing Plan

# MARTIN PMO APP — Integrated Marketing & Authority System

Purpose:

Become seen, trusted, connected, and revenue-generating — without feeling salesy.

## Core Pillars

- Thought Leadership Content

- Community Presence

- Targeted Outreach + Sales Funnel

- Beta Conversion System

- Publication Strategy

- Metrics + Feedback Loop

## Target Publications & Platforms

- Harvard Business Review (HBR)

- MIT Sloan Management Review (SMR)

- ProjectTimes.com

- Project-Management.com

- Medium Publications (The Startup, Leadership)

- Psychology Today blog

- LinkedIn Articles

## Article Pitch Templates

HBR / SMR Pitch Template

Subject: Article Proposal — [Your Headline]

Hi [Editor Name],

I’d like to propose an article titled:

“[Headline Idea]”

Summary: Concise executive insight showing how small/mid-sized orgs can reduce initiative failure using a simple command infrastructure.

Why it matters now: [Trend/statistic about execution failures + scarcity of frameworks]

Key takeaways:

- The hidden execution gap in small teams

- Behavior-driven model for initiative alignment

- Actionable PMO principles without bureaucracy

- Early wins that scale into enterprise governance

About the author: [Consulting track record, board experience, operational lessons]

Thanks, [Your Name]

Psychology Today Pitch Template

Title: Why Most Initiatives Fail (And How Behavior + System Alignment Fixes It)

Pitch: Explores psychological/behavioral blockers that make initiatives derail. Offers practical frameworks linking behavior to execution outcomes. Submit via Submittable.

ProjectTimes / Project-Management.com Template

Title: A Lean Framework for Initiative Command Without a Full PMO

Intro: Small orgs struggle tracking initiatives because traditional PMO frameworks are for enterprise. This article gives practical lightweight governance.

Sections:

- Initiative intake & alignment

- Roles + accountability structure

- Risk logging that predicts trouble

- Dashboard insights leaders care about

- Case story/example

Close: Invite discussion on implementation — not your product.

Medium Article Template

Headline Options:

- The Initiative Execution Gap Every Small Team Overlooks

- How Small Teams Can Track 20+ Projects Without Chaos

- What Traditional PMOs Get Wrong — and What Works Instead

Tone: Practical, narrative, insightful

## Editorial & Content Calendar (12 Weeks)

Week 1: LinkedIn post “Top 5 Execution Failures I See”

Week 2: ProjectTimes Article

Week 3: LinkedIn commentary + Medium draft

Week 4: Psychology Today pitch

Week 5: HBR / SMR pitch

Week 6: Medium publication post

Week 7: LinkedIn post “Initiative Command Framework”

Week 8: Project-Management.com Article

Week 9: LinkedIn personal story “From Zero to Operational Strategy”

Week 10: Refine + resubmit HBR/SMR

Week 11: LinkedIn Q&A live

Week 12: Recap piece — lessons learned from beta users

## Community Presence Framework

LinkedIn (Online):

- Mon: Publish insight post

- Tue: Comment on 10 posts from target leaders

- Wed: Share short video (1–2 min) insight

- Thu: Engage in 3 industry group discussions

- Fri: Recap post on outcomes/lessons

Offline / Local:

- Attend 1–2 business meetups/week

- Host 1 micro-workshop/month

- MVP demo night (invite beta prospects + local leaders)

## Digital Content System

- Content hub with articles, TL;DR summaries, actionable insights

- Internal linking, SEO keywords

- Share on Medium & LinkedIn

## Merge Content into Sales Funnel

- Published content → attract warmed-up audience

- Lead magnets → collect emails

- Email sequence → nurture → invite demo → conversion

## KPI & Metrics

- LinkedIn profile views

- Article reads

- Emails collected

- Demo calls booked

- Beta users

- Conversion rate

## Lead Flow System

- Inbound → Nurture → Close

- Automated email sequence:

  - Email 1: Thank you + insight

  - Email 2: Case story + brief value

  - Email 3: Invite demo

  - Email 4: Scarcity reminder

## Omni-channel Brand System

- Identity: Founder & Operational Strategist, PMO Systems Thinker, Execution Architect

- Tone: Insightful, actionable, authentic

- Proof points: Consulting wins, process insights, practical takeaways

## Integrated Marketing Timeline

- Weeks 1–4: Brand authority + pilot content

- Weeks 5–8: Publications + workshop engagements

- Weeks 9–12: Recap, “What the market is saying” posts

- Weeks 10–12: Beta push with warm audience

## High-level Dashboard View

Inbound Channels: LinkedIn, Medium, blogs, local events

Outbound Channels: Cold email, LinkedIn, referrals

Conversion Events: Demo calls, workshops, beta signups

Revenue Outcomes: Paid beta users, testimonials, case stories

# MVP

## Prompt‑Based & AI‑First Builders (Generate Apps from Descriptions)

### 🧠 Prompt → App Generation

- Lovable – AI that turns plain English prompts into full‑stack React apps (backend, auth, database).

 Free: limited daily credits. Paid: ~$25/month for more credits.

 Great for rapid MVP prototyping.

- Create.xyz / Base44 – Prompt‑to‑app builders that generate UI and simple logic from text prompts.

 Free tier available with limits on complexity.

- Claude AI Artifacts – Build interactive AI‑powered micro apps (tools, games, workflows) simply via chat with Claude (no code required), with shareable links and usage billed to users.

- Figma Make – Turn natural language + mockups into interactive prototypes (more design/prototype focused than full deployments).

 Free Starter tier available.

## 🧰 No‑Code / Drag‑and‑Drop Builders with AI Assistance

### 📱 General App Builders

- Bubble – Full‑stack no‑code web app builder you can connect to AI APIs like OpenAI or Claude; free plan for learning and early prototypes.

- Adalo – Easy drag‑and‑drop for mobile & web apps with a good free tier for testing prototypes.

- Glide – Turns spreadsheets (Google Sheets/Airtable) into apps, with basic AI features in free plan.

- Softr – Build dashboards, portals, and tools from data — free plan lets you publish 1 app with basic features.

- Thunkable – No‑code mobile app builder with drag‑and‑drop; free tier with limited public projects.

## 🔌 Tools You Can Combine With AI Models (DIY Prompt + Code Generation)

These aren’t full app builders by default but let you prompt‑generate code which you can assemble into apps:

- GitHub Spark (Ctrl + Alt + Create) – No‑code full‑stack app builder by GitHub (pricing varies but aimed at easy deployment).

- Using AI coding assistants (like Google Gemini, Claude, or Qwen) plus tools like Replit or Bolt can help you iterate faster on your apps via prompts. (Community feedback suggests these can significantly reduce dev effort even if not strictly a “builder”).

## 💡 Specialized AI & Model Tools (Free/Low Cost)

Not full app builders but useful for AI components:

- Google Teachable Machine – Train ML models (image/sound/pose) for app features; completely free.

- AI Studio & Gemini API (Google) – Free/low‑cost AI developer platform that you can hook into app builders for chat, search, or classification capabilities.

## 📌 Tips for Choosing

✅ For prototypes or MVPs: Lovable, Claude Artifacts, Create.xyz, Bubble or Glide

✅ For data‑driven internal tools: Softr or Glide

✅ For mobile UI with limited coding: Adalo or Thunkable

✅ For advanced control: Prompt‑first with AI coding assistants + Replit/Bolt

# Part 1: What Is an MVP (And How It’s Used in SaaS)?

MVP = Minimum Viable Product

It is the smallest functional version of your product that:

- Solves one clear problem

- Works end-to-end

- Can be tested by real users

- Generates feedback (and ideally revenue)

It is not:

- A half-built idea

- A messy prototype

- Everything you eventually want

In SaaS, MVP is used to:

### 1️⃣ Validate Demand

Before you build 40 features, you confirm:

“Will someone actually pay for this?”

### 2️⃣ Test Core Assumption

For your system, the assumption might be:

“Organizations need a structured Initiative & Project Command System that integrates strategy, risk, reporting, and governance.”

Your MVP would test that.

### 3️⃣ Reduce Risk + Cost

Instead of spending $30–100k building full software, you:

- Build lean

- Test fast

- Refine based on behavior

SaaS founders typically:

- Launch MVP

- Onboard 5–20 early users

- Collect usage patterns

- Iterate

- Raise pricing or funding

# Part 2: What You’re Actually Building

Based on your prior structure, you are building something like:

Strategic Operations OS

With modules:

- Initiative & Project Command

- Governance

- Risk Intelligence

- Departmental service offerings

- Internal/External tracking

- Executive dashboarding

This is not just an app.

It’s a system architecture platform.

So we need a builder that:

- Supports databases

- Handles complex relationships

- Allows dashboards

- Can scale into SaaS

- Has user permissions

# Part 3: What’s Best for YOU Specifically

## 🥇 Best Overall Fit:

## Bubble

Why:

- True relational database

- User authentication & roles

- Can handle multi-module systems

- Real SaaS potential

- Integrates APIs

- No-code but powerful

- Can grow into paid product

This matches your structured, systems-driven thinking.

Downside:

- Learning curve

- Takes strategic planning before building

But it is closest to “build once, scale later.”

## 🥈 Second Option (Faster MVP, Less Power):

## Glide

Best if:

- You want something running THIS WEEK

- Your backend lives in Sheets/Airtable

- You want clean dashboards quickly

Limitations:

- Less scalable

- Less customizable logic

- More internal-tool focused

This is great for Phase 1 validation.

## 🥉 If You Want AI to Generate Most of It:

## Lovable

Good for:

- Generating frontend from prompts

- Quick React apps

- Early investor demos

Not ideal if:

- You don’t want to touch code

- You need deep database logic

- You want stable SaaS backend control

# What I Recommend For You

You have two viable strategic paths:

## OPTION A: Strategic + Scalable

Build MVP in Bubble

MVP Version Should Include:

- Initiative Intake Form

- Initiative Dashboard

- Department Module

- Risk Tracking

- Basic Executive View

Nothing else.

No bells.

No full automation.

No 20 features.

Just:

- Problem

- Workflow

- Outcome

## OPTION B: Lean + Validate First

Build internal prototype in Glide.

Use it:

- In your own workflow

- With 1–2 trusted organizations

- Gather friction points

- Document improvements

Then migrate to Bubble for SaaS.

# The Real Question

Before choosing the builder, you must answer:

Are you building:

A) A personal operational command system?

B) A product to sell?

C) A consulting framework tool?

D) A SaaS platform with subscription pricing?

Each requires a different build strateg

Short answer: Yes — but you need architectural discipline.

You can use multiple platforms to build different components and connect them.

You should not build core logic scattered across 5 tools without a central system.

Given what you’re building (a structured operations / PMO SaaS), this becomes an architecture decision — not just a convenience decision.

# The Strategic Rule

There are two types of systems:

### 1️⃣ Core System (Must Live in One Place)

- Database

- User accounts

- Permissions

- Core workflows

- Subscription logic

- Source of truth

This must live in one primary platform.

Otherwise you’ll create:

- Data duplication

- Sync issues

- Broken automation

- Security gaps

- Scaling problems

### 2️⃣ Feature Extensions (Can Live Elsewhere)

These can be external and connected:

- AI processing

- Reporting dashboards

- Landing pages

- Marketing funnels

- Document generation

- Embedded widgets

These can integrate via API or automation tools.

# How This Would Work For You

Let’s say you choose:

## Primary System:

## Bubble

Then you could:

- Use Glide for internal lightweight dashboards (temporary)

- Use Lovable to generate a marketing frontend

- Use Zapier for automation

- Use Stripe for SaaS billing

- Use Airtable for external reporting or data exports

But Bubble remains:

The command center.

# The Wrong Way (Avoid This)

❌ Core database in Glide

❌ AI logic in Lovable

❌ User auth in another tool

❌ Reporting in Airtable

❌ Permissions handled manually

That becomes operational chaos.

# Smart Modular Strategy (Recommended for You)

Given your systems mindset, here’s the professional architecture model:

### Phase 1 — Validation

- Build lightweight prototype in Glide

- Test workflow logic

- Refine UX

### Phase 2 — Consolidation

- Rebuild core system in Bubble

- Migrate structured database

- Add authentication + roles

### Phase 3 — Extension

Add:

- AI risk analysis module

- Executive intelligence dashboards

- Automated report generation

- Billing layer

Each extension plugs into your core.

# When Multi-Platform Is Smart

It’s smart when:

- One tool handles UI well

- Another handles AI better

- Another handles payments better

- Another handles analytics better

That’s modern SaaS architecture.

Even major SaaS companies combine tools.

# When It Becomes Dangerous

It becomes dangerous when:

- You don’t define system ownership

- You don’t map data flow

- You don’t centralize your database

- You build emotionally instead of architecturally

And you are building something strategic — so we do this properly.

# The Real Question For You

Do you want to:

A) Prototype fast and experiment

B) Architect a scalable SaaS from day one

C) Build an internal system first

D) Position this for future acquisition

Your answer changes how we structure your tech stack.

If you’d like, I can now:

- Design your exact platform stack blueprint

- Map your data architecture

- Or help you choose the single best primary system and lock it in

# Idea Bank

Think in formulas.
Example: Priority = urgency, deadline and context

Everything we do should map easily between entitities/systems. Example: project management, business entity creation, tax filing process. Etc.

I will have to audit ux to a T to make it user friendly for busy business owners/founders
Ex: font, data collection  and data formatting (tables vs long text, etc)

### Recommendation for MVP - preset status.

- For a create form (new organization): use Unchecked by default (simplest).

- For an edit form: use Dynamic, linked to Current Page Organization’s has_sops.

Name: Cognitive Mirror or something like that instead of Command center or PMO-Ops

Module for creativity*

THE APP FUNCTIONS LIKE A FULL COMPANY, MINUS THE PEOPLE. EX: HAVING Advice or mapping from a COO, HAVING A CFO, ETC that come from directives and and delegates down to initiatives, frameworks, workflows, plans and action items/deliverables with owners.

SEE FOR ME or SEEING FOR ME IDEA (PUTTING MY BRAIN INTO SOFTWARE)

# Data Privacy

## 1. Default Approach for MVP

- For Phase 1 / MVP, you can keep it restricted by “Current User is logged in”.

- This automatically means everyone else cannot view, find, or create that object.

- Reason: It prevents users from seeing other orgs’ data or initiatives, which keeps MVP safe while you focus on functionality.

## 2. Everyone Else (Optional Future Rules)

Later, when you want shared visibility (e.g., a manager seeing team initiatives):

- Create a separate rule:

  - Condition: Current User’s role = Manager OR Current User’s org = Initiative’s org

  - Allow: View, Find only (don’t allow Create/Edit unless intended)

- Bubble allows multiple rules per object, which are ORed.

  - Example:

    - Rule 1: Current User → View / Find / Create

    - Rule 2: Same org but different user → View only

## 3. Numeric Ranges / Directive Fields

- Fields like revenue_range, budget_range, or directives follow the same rules.

- Don’t give “everyone else” access to these until you explicitly want shared org visibility.

### Summary Table (MVP Phase 1)

| Object | Current User | Everyone Else |
| --- | --- | --- |
| Organization | View, Find, Create | None |
| User | View, Find, Create | None |
| Initiative | View, Find, Create | None |
| Directive | View, Find, Create | None |
| Action Item | View, Find, Create | None |
| Output | View, Find, Create | None |
| Governance Log | View, Find, Create | None |

Note: This keeps your MVP functional and secure while allowing you to test the workflow.

# Tab 9

Agriculture & Agribusiness

Arts, Entertainment & Recreation

Automotive

Construction

Consumer Goods

Defense & Security

E-commerce

Education & Training

Energy & Utilities

Engineering

Environmental Services

Financial Services

Food & Beverage

Government Contracting

Healthcare Services

Hospitality & Tourism

Information Technology

Insurance

Legal Services

Logistics & Transportation

Manufacturing

Media & Publishing

Mining & Natural Resources

Nonprofit / Social Services

Pharmaceuticals & Biotechnology

Professional & Business Services

Real Estate

Retail Trade

Telecommunications

Wholesale Trade

Other

Executive Leadership

Strategy

Executive Leadership

Product Development

Program Delivery

Data & Analytics

Legal, Compliance & Governance

Technology

Communications

Customer Experience

Sales & Development

Marketing

Human Resources

Finance

Operations

# BOKs

To design your MARTIN PMO “initiative intelligence” system, the deeper approach is to anchor it in the full ecosystem of professional knowledge systems that experts draw from.

Instead of a few frameworks, your engine can reference dozens of knowledge bases per domain — which is how consulting firms and enterprise PMOs actually reason.

Below is a much deeper map of knowledge bases by department.
I expanded each to ~25 major knowledge systems (you can scale to 50 later if desired). This is already far beyond what most organizations operationalize.

I’ll also include the expert diagnostic questions those bodies of knowledge typically ask when evaluating initiatives.

# 1. PROJECT / PROGRAM / PORTFOLIO MANAGEMENT

(Core initiative execution discipline)

Primary standard:
Project Management Body of Knowledge (PMBOK)

### Major Knowledge Bases (25)

- PMBOK

- PRINCE2

- Managing Successful Programmes (MSP)

- PMI Portfolio Management Standard

- PMI Program Management Standard

- Agile Practice Guide

- Scrum Guide

- Disciplined Agile

- Scaled Agile Framework (SAFe)

- Lean Portfolio Management

- Project Governance Framework

- Earned Value Management

- Critical Path Method

- PERT Method

- Stage‑Gate Innovation Process

- Benefits Realization Management

- Project Risk Management Framework

- Hybrid Project Delivery Model

- Adaptive Project Framework

- Project Portfolio Optimization

- Program Governance Model

- Work Breakdown Structure Method

- Resource Breakdown Structure

- Project Lifecycle Governance

- Integrated Change Control

### Expert Diagnostic Questions

These become system prompts in your initiative engine.

- What problem does the initiative solve?

- What are the defined deliverables?

- What is the critical path?

- What dependencies exist?

- What are the success criteria?

- What are the milestones?

- What governance structure exists?

- Who owns execution?

- What risks threaten delivery?

- What resources are required?

# 2. STRATEGY / CORPORATE PLANNING

Foundational framework:
Balanced Scorecard

### Knowledge Bases (25)

- Balanced Scorecard

- Objectives and Key Results (OKR)

- Hoshin Kanri

- McKinsey Three Horizons Model

- Strategy Map

- Porter's Five Forces

- VRIO Framework

- PESTLE Analysis

- SWOT Analysis

- Core Competency Model

- Blue Ocean Strategy

- Growth Share Matrix

- Ansoff Matrix

- Strategic Portfolio Theory

- Scenario Planning

- Corporate Strategy Framework

- Strategic Capability Model

- Innovation Portfolio Management

- Strategic Alignment Model

- Competitive Advantage Framework

- Business Model Canvas

- Value Chain Analysis

- Strategic Control Systems

- Organizational Strategy Framework

- Corporate Transformation Model

### Expert Strategy Questions

- How does this initiative advance strategy?

- What strategic objective does it support?

- What competitive advantage does it create?

- What is the long-term impact?

- Does it align with core competencies?

- What opportunity cost exists?

- What strategic horizon does it belong to?

- What market forces affect it?

- What is the expected value creation?

- What initiatives compete for priority?

# 3. FINANCE / CAPITAL ALLOCATION

Key discipline: corporate finance.

### Knowledge Bases (25)

- Corporate Finance Theory

- Capital Budgeting Framework

- Net Present Value Method

- Internal Rate of Return

- Discounted Cash Flow

- Economic Value Added

- Real Options Analysis

- Financial Risk Modeling

- Portfolio Theory

- Cost‑Benefit Analysis

- Budget Variance Analysis

- Financial Forecasting

- Capital Structure Theory

- Financial Performance Metrics

- Operating Leverage Analysis

- Financial Scenario Modeling

- Investment Risk Analysis

- Cash Flow Forecasting

- Strategic Cost Management

- Financial Control Systems

- Capital Efficiency Analysis

- Profitability Analysis

- Financial Planning Framework

- Corporate Valuation Model

- Financial Governance Framework

### CFO-style Diagnostic Questions

- What is the expected ROI?

- What capital is required?

- What is the payback period?

- What is the downside risk?

- What revenue does this create?

- What cost savings does this generate?

- What financial assumptions drive projections?

- What financial controls exist?

- What is the break-even point?

- What opportunity cost exists?

# 4. HUMAN RESOURCES / ORGANIZATIONAL PSYCHOLOGY

Core framework:
SHRM Body of Applied Skills and Knowledge

### Knowledge Bases (25)

- SHRM Body of Applied Skills and Knowledge

- Human Capital Framework

- Organizational Development Theory

- Change Management Body of Knowledge

- Organizational Behavior Theory

- Motivation Theory

- Leadership Competency Models

- Workforce Planning Framework

- Talent Management Model

- Employee Engagement Theory

- Team Effectiveness Models

- Organizational Culture Theory

- Psychological Safety Model

- Competency Framework Design

- Learning Organization Theory

- Work Design Theory

- Employee Lifecycle Model

- Human Performance Improvement

- Organizational Change Models

- Team Dynamics Theory

- Leadership Development Framework

- Conflict Management Models

- Organizational Design Theory

- Job Design Framework

- Employee Well‑Being Models

### HR Expert Questions

- What workforce capacity is required?

- What skills are needed?

- What organizational change occurs?

- What leadership support exists?

- What stakeholder resistance may occur?

- How will teams collaborate?

- What training is required?

- What cultural impact exists?

- What incentives drive adoption?

- What communication plan exists?

# 5. RISK / GOVERNANCE / COMPLIANCE

Primary risk standard:
ISO 31000 Risk Management

### Knowledge Bases (25)

- ISO 31000 Risk Management

- COSO Enterprise Risk Management Framework

- Operational Risk Management

- Enterprise Risk Management

- Risk Appetite Framework

- Risk Control Self Assessment

- Business Continuity Management

- Disaster Recovery Planning

- Compliance Management Framework

- Fraud Risk Management

- Strategic Risk Management

- Operational Resilience Framework

- Governance Risk Compliance Model

- Control Framework

- Internal Audit Framework

- Risk Quantification Models

- Risk Monitoring Framework

- Incident Management Framework

- Security Risk Framework

- Regulatory Compliance Framework

- Third‑Party Risk Management

- Enterprise Control Framework

- Risk Governance Model

- Operational Risk Taxonomy

- Risk Assessment Methodology

### Risk Expert Questions

- What could cause this initiative to fail?

- What dependencies create risk?

- What regulatory issues exist?

- What operational disruptions may occur?

- What is the worst-case scenario?

- What mitigation strategies exist?

- Who owns each risk?

- What is the risk tolerance?

- What contingency plans exist?

- What early warning indicators exist?

# WHY THIS MATTERS FOR YOUR APP

Your initiative intake and rule engine should mirror these expert diagnostic questions.

Your system becomes:

Initiative Input

→ Expert Question Engine

→ Decision Rules

→ Advisory Outputs

Which essentially replicates how consultants, PMOs, and executives evaluate initiatives.

# NEXT STEP (very powerful for your app)

You mentioned wanting an exhaustive book list.

The most useful next layer would be building a “Management Canon” library:

Roughly 200–300 books across:

- strategy

- psychology

- leadership

- management

- finance

- decision science

- systems thinking

These books are where many frameworks originate.

If you want, I can build a high-signal “Master Business & Systems Thinking Library” (250+ books) that would strongly influence the decision rules and thinking embedded in your MARTIN system.

Let’s also pull from this business book list (as long as it doesn’t contradict the major knowledge bases, unless for a really good reason, ex: something more modern or something disproven) Hold for the list.

Got it. 👍
I’ll hold for the book list.

Once you send it, I will:

- Cross-reference every book against the major knowledge bases we listed (PMBOK, SHRM, ISO, etc.).

- Filter out contradictions unless:

  - The book reflects modern research that updates older frameworks, or

  - It introduces strategic thinking models widely accepted in practice.

- Extract from each book:

  - Core decision heuristics

  - Diagnostic questions

  - Strategic patterns

  - Failure signals

- Merge those with the 50+ knowledge bases per department to produce:

  - Expert-level initiative evaluation questions

  - Decision rule tables by department

  - Bubble-ready logic fields for your Phase 6 Initiative Engine

- Structure everything so it can become:

  - Workflows

  - Risk scoring

  - Automated advisory outputs

I’ll also tag ideas that align well with INTJ strategic cognition (systems thinking, long-range planning, structural analysis), since you mentioned that this should reflect your thinking style.

Once you send the list, I will build:

1️⃣ Expanded Knowledge Base Map (300+ frameworks total)
2️⃣ Book → Framework Crosswalk
3️⃣ Expert Question Engine
4️⃣ Decision Rule Tables by Department
5️⃣ Initiative Evaluation Logic (Bubble-ready)

Send the book list whenever you're ready.

# Frameworks

# Master Framework Library (Organized by Department)

## 1. Strategy & Corporate Development

Academic roots: strategy, economics, competitive theory

Core books:

- Competitive Strategy

- Good Strategy Bad Strategy

- Blue Ocean Strategy

Frameworks

Competitive Strategy

- Porter’s Five Forces

- Generic Strategies

- Value Chain Analysis

- Strategic Groups

- Experience Curve

Market Strategy

- Blue Ocean Strategy

- Value Innovation

- Ansoff Matrix

- Market Attractiveness Matrix

- Core Competency Model

Strategic Alignment

- Balanced Scorecard

- Strategy Maps

- Hoshin Kanri

- VMOST

- OKRs

Innovation Strategy

- Three Horizons

- Disruptive Innovation

- Adjacent Innovation

- Innovation Ambition Matrix

Corporate Strategy

- BCG Growth Share Matrix

- GE McKinsey Matrix

- Parenting Advantage

- Synergy Matrix

# 2. Product Management & Innovation

Books:

- The Lean Startup

- Inspired

Frameworks

Product Discovery

- Jobs To Be Done

- Problem Interview Framework

- Value Proposition Canvas

- Customer Discovery

Product Prioritization

- RICE

- ICE

- Kano Model

- MoSCoW Prioritization

Product Strategy

- Product Vision Board

- Opportunity Solution Tree

- Product Market Fit Framework

- North Star Metric

Experimentation

- Lean Startup Loop

- Build Measure Learn

- A/B Testing

# 3. Operations & Process Improvement

Academic roots: operations management, industrial engineering

Books:

- The Goal

- Lean Thinking

Frameworks

Process Optimization

- Lean Manufacturing

- Six Sigma

- Kaizen

- Value Stream Mapping

- Theory of Constraints

Operational Systems

- Business Capability Mapping

- SIPOC Model

- Process Mapping

- Standard Work

Quality Management

- PDCA Cycle

- DMAIC

- Total Quality Management

# 4. Project Management / PMO

Academic roots: project management science

Organizations:

- Project Management Institute

Books:

- PMBOK Guide

Frameworks

Planning

- Work Breakdown Structure

- Critical Path Method

- Program Evaluation Review Technique (PERT)

Governance

- RACI

- DACI

- RAPID decision model

Delivery Methods

- Waterfall

- Agile

- Scrum

- Kanban

- Hybrid project models

Portfolio Management

- Portfolio prioritization models

- Strategic alignment scoring

- Capacity planning

# 5. Marketing & Growth

Academic roots: marketing science, behavioral economics

Books

- Positioning: The Battle for Your Mind

- Crossing the Chasm

Frameworks

Market Segmentation

- STP Model

- Customer Personas

- Jobs To Be Done segmentation

Marketing Strategy

- 4Ps

- 7Ps

- Brand Pyramid

- Category Design

Growth

- Pirate Metrics (AARRR)

- Growth Loops

- Flywheel Model

Customer Journey

- Awareness → Consideration → Conversion

- Lifecycle marketing

# 6. Finance & Corporate Finance

Academic roots: financial economics

Books

- Principles of Corporate Finance

Frameworks

Financial Performance

- ROI

- ROIC

- Economic Value Added

Capital Allocation

- Net Present Value

- Internal Rate of Return

- Payback Period

Financial Strategy

- Capital Structure Optimization

- Risk Return Models

- Scenario Planning

# 7. Human Resources & Organizational Design

Academic roots: organizational psychology

Books

- Drive

- The Five Dysfunctions of a Team

Frameworks

Organizational Design

- McKinsey 7S

- Galbraith Star Model

- Span of Control

Talent Management

- 9 Box Talent Grid

- Competency Frameworks

- Performance Management Systems

Motivation

- Self Determination Theory

- Maslow Hierarchy

- Herzberg Motivation Hygiene

# 8. Leadership & Decision Science

Academic roots: behavioral science

Books

- Thinking, Fast and Slow

- The 48 Laws of Power

Frameworks

Decision Models

- OODA Loop

- Cynefin Framework

- Decision Trees

- Expected Value Decision Making

Leadership

- Situational Leadership

- Transformational Leadership

- Servant Leadership

Cognitive Bias

- Pre Mortem Analysis

- Red Teaming

- Devil’s Advocate

# 9. Data & Analytics

Frameworks

Measurement

- KPI Trees

- North Star Metric

- Balanced Scorecard

Analytics

- Cohort Analysis

- Funnel Analysis

- Regression Analysis

Data Governance

- Data maturity models

- Data quality frameworks

# 10. Risk, Compliance & Governance

Frameworks

Risk

- Risk Matrix

- Monte Carlo Simulation

- Enterprise Risk Management

Governance

- COBIT

- ITIL

- COSO Framework

Organizations

- ISACA

# 11. Systems Thinking

Books

- Thinking in Systems

Frameworks

- Causal Loop Diagrams

- Stock and Flow Models

- System Archetypes

- Feedback Loops

# 12. Productivity & Personal Management

Books

- Getting Things Done

Frameworks

- Eisenhower Matrix

- Time Blocking

- Pomodoro

- Focus Funnel

# How This Powers the AI

Your AI system should follow this logic:

1️⃣ Diagnose user situation
2️⃣ Identify department
3️⃣ Identify decision type
4️⃣ Select appropriate framework
5️⃣ Convert framework → actionable plan

Example

User problem:
“Too many projects and no focus”

AI mapping:

Department → Strategy / PMO
Decision → Prioritization

Frameworks used:

- RICE

- Eisenhower Matrix

- Strategic Pillars

Output

Top 3 priorities + next steps

# Ideal Scale for the App

A powerful knowledge base would contain approximately:

| Category | Framework Count |
| --- | --- |
| Strategy | 80–120 |
| Product | 60–100 |
| Operations | 80–120 |
| PMO | 60–80 |
| Marketing | 80–100 |
| Finance | 40–60 |
| HR | 60–80 |
| Leadership | 40–60 |
| Analytics | 40–60 |
| Risk/Governance | 40–60 |

Total potential library

~600 frameworks

💡 Product insight

Most productivity apps rely on 3–10 frameworks.

Your product becomes powerful if it’s essentially:

“A searchable operating system of management science.”

Think of it like:

Harvard Business School knowledge + PMO execution + AI chief of staff.

# Books

### (Evidence-Backed / Academic / Science-Supported)

## 1️⃣ Strategy / Executive Leadership

| Department | Knowledge Bases / Frameworks | Evidence-Backed Books | Key Concepts / Use |
| --- | --- | --- | --- |
| Strategy / CEO / Executive | PMBOK, PRINCE2, Balanced Scorecard, Porter’s 5 Forces, VRIO, McKinsey Horizons | Competitive Strategy (Porter), Competitive Advantage (Porter), Good Strategy Bad Strategy (Rumelt), Blue Ocean Strategy (Kim & Mauborgne), Playing to Win (Lafley & Martin), Measure What Matters (Doerr), Innovator’s Dilemma / Solution (Christensen) | Strategic foresight, competitive advantage, disruption, portfolio management, goal-setting, alignment with vision |
| Finance | CAPM, DCF, Modern Portfolio Theory, Balanced Scorecard | Measure What Matters, Competitive Advantage | ROI, capital allocation, resource prioritization, risk vs reward evaluation |
| Operations / Project Management | PMBOK, Lean, Six Sigma, PRINCE2 | Execution: The Discipline of Getting Things Done | Process efficiency, operational dependencies, initiative execution, bottleneck identification |

## 2️⃣ Human Resources / People Operations

| Department | Knowledge Bases / Frameworks | Evidence-Backed Books | Key Concepts / Use |
| --- | --- | --- | --- |
| HR / Talent Management | SHRM BoCK, ISO 30414 (Human Capital Reporting), HR Analytics | Drive (Pink), Mindset (Dweck), Emotional Intelligence (Goleman), Organizational Behavior (Robbins & Judge) | Recruitment, engagement, performance management, team motivation, behavioral alignment |
| Learning & Development | ADDIE Model, Kirkpatrick Evaluation | Mindset (Dweck), Drive (Pink) | Growth mindset training, skill development, feedback loops |
| Leadership Development | 360° Feedback, Leadership Pipeline | Start with Why (Sinek), Leaders Eat Last (Sinek) | Succession planning, culture-building, leadership effectiveness |

## 3️⃣ Finance / Accounting / Risk

| Department | Knowledge Bases / Frameworks | Evidence-Backed Books | Key Concepts / Use |
| --- | --- | --- | --- |
| CFO / Financial Planning | CAPM, DCF, EVA, Balanced Scorecard | Measure What Matters, Competitive Advantage | Cash flow management, investment evaluation, capital efficiency |
| Risk & Compliance | COSO ERM Framework, ISO 31000 | Good Strategy Bad Strategy | Risk scoring, mitigation, enterprise risk management |
| Budgeting / Forecasting | Zero-Based Budgeting, Rolling Forecasts | Measure What Matters | Forecasting accuracy, cost-benefit alignment, KPI tracking |

## 4️⃣ Operations / Project Delivery

| Department | Knowledge Bases / Frameworks | Evidence-Backed Books | Key Concepts / Use |
| --- | --- | --- | --- |
| Operations / Program Management | Lean, Six Sigma, PRINCE2, PMBOK | Execution: The Discipline of Getting Things Done | Workflow design, efficiency, operational dependencies, initiative sequencing |
| Supply Chain | SCOR, Lean Supply Chain | Good Strategy Bad Strategy | Bottleneck management, logistics optimization, risk identification |
| Risk & Quality | ISO 9001, Six Sigma | Good Strategy Bad Strategy | Quality assurance, error reduction, process control |

## 5️⃣ Marketing / Sales / Influence

| Department | Knowledge Bases / Frameworks | Evidence-Backed Books | Key Concepts / Use |
| --- | --- | --- | --- |
| Marketing / Brand Strategy | AIDA, STP, Marketing Mix, Behavioral Economics | Influence (Cialdini), Pre-Suasion (Cialdini), Nudge (Thaler & Sunstein), Talking to Strangers (Gladwell), The Honest Truth About Dishonesty (Ariely) | Persuasion, positioning, audience psychology, behavioral triggers |
| Sales / Negotiation | SPIN, Challenger Sale, Harvard Negotiation Project | Never Split the Difference (Voss), Getting to Yes (Fisher & Ury), Negotiation Genius (Malhotra), Art and Science of Negotiation (Raiffa) | Tactical empathy, deal design, BATNA, value creation |
| Public Relations / Communication | Cialdini Influence, Framing Theory | Charisma Myth (Cabane), Steal the Show (Port), TED Talks (Anderson) | Narrative framing, influence amplification, public perception management |

## 6️⃣ Psychology / People Science / Communication

| Department | Knowledge Bases / Frameworks | Evidence-Backed Books | Key Concepts / Use |
| --- | --- | --- | --- |
| Organizational Psychology | Big Five Personality, DISC, Myers-Briggs (research-based critiques) | Quiet (Cain), Surrounded by Idiots (Erikson), Emotional Intelligence (Goleman), Drive (Pink), Mindset (Dweck) | Personality assessment, team dynamics, cognitive style adaptation |
| Communication | Nonviolent Communication, Transactional Analysis | Nonviolent Communication (Rosenberg), Games People Play (Berne), You’re Not Listening (Murphy), Reclaiming Conversation (Turkle) | Active listening, conflict resolution, needs-focused communication, influence through dialogue |
| Behavioral Science | Behavioral Economics, Cognitive Psychology | Thinking, Fast and Slow (Kahneman), Superforecasting (Tetlock & Gardner), Nudge (Thaler & Sunstein) | Bias recognition, decision-making heuristics, probabilistic reasoning, cognitive framing |

## 7️⃣ Trauma / Mental Health / Healing

| Department | Knowledge Bases / Frameworks | Evidence-Backed Books | Key Concepts / Use |
| --- | --- | --- | --- |
| Trauma & PTSD | DSM-5, ICD-11, Polyvagal Theory, EMDR Protocols | The Body Keeps the Score (van der Kolk), Waking the Tiger (Levine), In an Unspoken Voice (Levine), Boy Who Was Raised as a Dog (Perry & Szalavitz), The Deepest Well (Burke Harris), Complex PTSD Workbook (Schwartz), EMDR in the Treatment of Adults (Parnell) | Trauma-informed leadership, stress response management, resilience, safety protocols, human-centric management |
| CBT / DBT / Recovery | CBT, DBT, Mindfulness-Based Cognitive Therapy | Don’t Believe Everything You Feel (Leahy), Beat the Blues Before They Beat You (Leahy), The Gifts of Imperfection (Brown) | Cognitive restructuring, mood regulation, emotional resilience |
| Mindfulness / Meditation | MBSR, Mindfulness-Based Interventions | Miracle of Mindfulness (Thich Nhat Hanh), Headspace Guide (Puddicombe), Mindfulness in Plain English (Gunaratana), Wherever You Go There You Are (Kabat-Zinn), Altered Traits (Goleman & Davidson) | Focus, stress reduction, self-regulation, improved decision-making |

## 8️⃣ Innovation / Change / Systems Thinking

| Department | Knowledge Bases / Frameworks | Evidence-Backed Books | Key Concepts / Use |
| --- | --- | --- | --- |
| Innovation / Product | Disruptive Innovation (Christensen), TRIZ | Innovator’s Dilemma, Innovator’s Solution | Anticipating disruption, innovation pipelines, sustaining competitive advantage |
| Change Management | Kotter 8-Step, ADKAR | Mindset (Dweck), Drive (Pink) | Change adoption, team engagement, overcoming resistance |
| Systems Thinking | Systems Dynamics, Meadows | Thinking in Systems (Meadows) | Understanding interdependencies, feedback loops, unintended consequences |

# Tab 13

# Recommended Structure (Best Product Architecture)

Your pillars should become:

### 1 — Strategy

Where the organization is going.

### 2 — Decisions

What choices to make.

### 3 — Execution (PMO)

How work gets delivered.

### 4 — Operations

How the company runs.

### 5 — Leadership

How people are aligned.

### 6 — Knowledge Engine (NEW)

The framework database.

# The Secret Sauce

The app shouldn't show frameworks first.

Instead:

User enters problem →
AI diagnoses →
frameworks run silently →
user receives command guidance.

Example output:

Situation
Projects exceeding capacity.

Diagnosis
Resource bottleneck.

Recommendation
Pause 4 initiatives.

Next Actions

- Reassign resources

- Create RACI

- Rebuild timeline

Frameworks used:
Theory of Constraints + RICE + Critical Path.

💡 This is how the app becomes unique.

Most tools are:

- task managers

- knowledge bases

- dashboards

Your app becomes:

AI-powered management science.

If you'd like, I can also show you something extremely valuable for your product:

The “Executive OS Framework Stack”

# Tab 14

the app should feel like the leader of each department. Lets go wider and also use the documents I've shared to guage my thinking. Let's call it the MARTIN PMO Brain (the engine not the APP) lets call the app the PMO-ops Command center. HOLD FOR MORE DOCUMENTS 0. Project Overview – High-level goals, executive summary, project charter 1. Project Requirements Analysis – Stakeholder input and requirements. 2. Platform Research – Vendor comparisons and key feature analysis. 3. Platform Selection - Round 2 – Top platform ranking with deep feature review. 4. Platform Selection - Round 3 – Process flow for selection steps. 5. Pricing Structure – Side-by-side pricing and plan tiers. 6. Final Reccomendations – Scoring and final vendor recommendations. 7. Survey - Potential – Placeholder for survey results (currently empty). 8. RACI – Roles and responsibilities. Stakeholder Name Stakeholder Buy-In (+1-Name) Requirement Area Priority Platform Attribute/Description How it should work Assumptions / Constraints Notes Core Capabilities Must Have Approval workflow engine System routes uploaded or emailed contracts to pre-defined approvers (legal, finance, program lead) using a configurable checklist. Auto-assigns tasks based on contract type and enforces sequential or parallel approvals. Must integrate with Google Drive and Asana; block auto-renewals unless approved; align with SaverLife fiscal procedures and grant “shredding” process. Must Have E-sign support Secure e-signature built-in or via HelloSign/DocuSign, capturing signer identity, timestamps, and IP. Final PDFs stored and linked automatically. Must meet U.S. e-signature law and international use cases; preserve full audit trail; enforce signing order when required. Must Have Track start/end dates, notice periods, and contract status Metadata fields capture key dates and status (“Active,” “Expiring,” “Expired”). Automated reminders at 90/60/30 days. Must sync with SaverLife calendar/Asana; prevent unnoticed auto-renewals; support multi-year grants and renewals. Must Have Renewal management with reminders and cancel-window enforcement Creates renewal tasks and enforces notice-period deadlines, blocking automatic renewals unless explicitly confirmed. Requires configurable renewal windows and mandatory approval check before renewals; must record decision history. Must Have Required-clauses checklist and workflow; clause library/templates Maintains a library of approved clauses (e.g., data security, termination, non-disclosure). Reviewers must confirm required clauses are present; templates auto-populate new contracts. Must allow legal to update library centrally; support different templates (vendor, grant, earned revenue). Must Have Versioning, redlining, and complete activity/audit history All edits tracked with version numbers and visual redlines; full immutable audit trail of who changed what and when. Audit trail must be exportable for compliance; no edits can be permanently deleted. Nice to Have Intake process/form Staff fill a simple intake form (or email contract to a monitored address) to trigger auto-assignment of tasks and metadata capture. Must support attachments and auto-create records; optional fields must be configurable. Supportability (integrations) Nice to Have Google Drive link/sync (files remain in Drive; no re-upload) Contracts are stored in existing Drive folders; platform links or syncs metadata without duplicating files. Must respect existing Drive permissions and folder hierarchy; bidirectional updates preferred. Nice to Have Slack notifications for approvals, expirations, and renewals Sends real-time messages to designated Slack channels or users for contract status changes, approvals, or upcoming expirations. Must support channel- and user-level targeting; respect SaverLife Slack workspace security policies. Nice to Have Ramp (future): verify signed contract before payment; vendor sync (Future) Automatically checks that a signed contract exists before authorizing payments; can sync vendor details with Ramp or AP system. Future phase; API access to Ramp/finance tools must be supported. Don't Need Open API/webhooks and low-code connectors (Zapier/Make/Workato) Provides robust APIs and webhooks to integrate with custom workflows or low-code automation tools. API must be documented and stable; secure authentication required. Don't Need Optional Salesforce integration for auto-drafting and status sync Can auto-create draft agreements from Salesforce records and push contract status back to Salesforce opportunities. Optional feature; must not disrupt core contract approval process if unused. Interface (Admin UX/Dashboard) Must Have Bulk import/migration from existing Drive folders/logs Tool to import legacy contracts and metadata from current Google Drive folders, preserving version history where possible. Must allow mapping of old folder names to new categories; no data loss during migration. Must Have Admin dashboard with KPIs; configurable custom fields Single view for admins showing KPIs (e.g., total active contracts, expiring soon, average approval time). Supports custom field creation. Must allow role-based dashboard visibility and granular field configuration. Nice to Have Sandbox/test environment for workflow changes Provides a separate non-production environment to test new workflows or clause libraries before going live. Must mirror production functionality and security settings. Reporting Must Have Renewal calendar and automated reminders (owner + sponsor) Centralized calendar showing all contract expirations and renewal tasks, with email/Slack reminders to contract owner and sponsor. Calendar must integrate with Google/Outlook; reminders configurable by role and lead time. Must Have “Current vs. expired/expiring soon” contract health report Generates periodic reports highlighting contracts by status and urgency. Must export to CSV/XLS; allow custom time horizons (e.g., 30/60/90 days). Must Have Bill-pay control: report/block records missing a signed contract Flags or blocks any payment requests lacking an attached executed contract. Must integrate with finance/AP systems (QuickBooks/Ramp); enforcement must be configurable. Must Have Special-compliance flags, notes, and dated action items Allows tagging contracts with special requirements (e.g., destruction dates, fundraising obligations) and tracking follow-up tasks. Must support reminders and permanent logging of compliance actions. Security Must Have Google SSO + MFA (OKTA) Enforces single sign-on with Google/OKTA and requires multifactor authentication for all users. Must meet SaverLife IT security policy; support role-based access matrix. Must Have Role-based access control and access-control matrix Admin defines granular permissions (view/edit/approve) by role (e.g., Legal, Finance, Program). Must log all permission changes in the immutable audit trail. Nice to Have Encryption in transit and at rest All documents and metadata encrypted using industry-standard protocols (TLS, AES-256). Must provide certificates and SOC2/ISO compliance evidence. Must Have Immutable audit trail of all actions Every user action (view, edit, approval) permanently logged and exportable for audits. Must survive edits, deletions, and role changes. Must Have US data residency, backups, legal holds/retention All primary data stored in U.S. data centers with automated daily backups and legal-hold capability. Must meet data-retention laws and allow admin-configurable retention schedules. Constraints Must Have Budget System must capture license and operating costs, and enable comparison with projected contract volume to stay within annual budget. Budget assumptions will be set by Finance; platform must scale without hidden fees. Documents Referenced https://docs.google.com/document/d/1E9_mhHiwGAcQjCDKRwhp-OU97jcLscfDfUYPkOQia80/edit?usp=sharing https://docs.google.com/document/d/1tGi5xoehoVBabZcCjhx0Z8IzETD3hZFqVZMOTkeXDaY/edit?usp=sharing https://docs.google.com/document/d/1tGi5xoehoVBabZcCjhx0Z8IzETD3hZFqVZMOTkeXDaY/edit?usp=drive_link Emily S., Julian G., Kate D., Kamren, Kim, Leigh, Mariel, Mariah (TBD?) - ask if she wants to be a stakeholder - here is what it means., Maya, Rebekah, Tasha, https://drive.google.com/file/d/1uGm7Ll3Q1kDcuoWMBD32zRCK7VjRqOu1/view?usp=sharing Research: Contract Management System Vendor Target User(s) Cost (Per FY) Google Drive integration Approvals & e-sign SSO/MFA (tier) Why it’s a fit Analytics & Reporting Capability Competitive Advantage PandaDoc Small teams; sales & ops Marketplace/add-ons connect to Drive. Approvals + native e-sign. (PandaDoc) Enterprise SSO. Easy creation + renewals and reminders built-in. ContractWorks SMBs wanting fast setup Works via connectors/integrators. Built-in e-sign + approval workflows. (contractworks.com) SSO available on higher tiers (vendor). Simple, searchable repository + alerts. Contractsafe.com Budget-friendly SMB Zapier/API paths to Drive. Approvals + e-sign via integrations. (contractsafe.com) SSO on select plans. Strong search, alerts, easy adoption. Concord SMB to mid-market Exports/syncs with Drive. Approvals + native e-sign. (Concord) SSO on higher tiers. Clean UI; deadline reminders. Juro Mid-market-leaning SMBs Native Drive integration. Approvals + native e-sign. (Juro) SSO on higher tiers. Fast implementation; good clause library. Contractbook SMBs Drive via marketplace/Zapier. Approvals + native e-sign. (contractbook.com) SSO on higher tiers. Automations and templates at lower cost. Gatekeeper SMB–mid Native Google SSO + Drive options. Approvals + e-sign via integrations. (gatekeeperhq.com) Google SSO supported. Strong vendor & renewal management. LinkSquares Mid-market Drive via integrations; not native. Approvals + e-sign via partners. (LinkSquares) SSO enterprise. Excellent AI repository/search Agiloft CLM Mid/enterprise with complex needs Connectors available. Robust workflows + e-sign integrations. (Agiloft) SSO supported. Highly configurable; heavier lift. Evisort Mid/enterprise; AI-heavy Drive via Zapier/Workato/Tray. Approvals + e-sign via partners. (Zapier) SSO enterprise. Strong AI extraction/search. Ironclad Mid/enterprise Integrations to Drive via partners. Advanced workflows + e-sign integrations. (Ironclad) SSO enterprise. Best-in-class UX; pricier. CobbleStone Contract Insight SMB to enterprise Integrations to Drive. Full approvals + e-sign options. (cobblestonesoftware.com) SSO available. Mature platform with deep features. Oneflow SMBs that live in Google Workspace Google Workspace add-on & sync. Approvals + native e-sign. (Oneflow) SSO on upper tiers. Interactive HTML contracts. SpotDraft SMB–mid with modern stack Approvals + native e-sign. SSO on higher tiers. (SpotDraft) Polished UI; strong integrations. DocuSign CLM SMB+ (especially if you already use DocuSign e-sign) Marketplace/partners for Drive. Advanced approvals + DocuSign e-sign. (DocuSign) SSO enterprise. Adobe Note: integration with (Nice to have - Slack and Asana) and Everyaction** (Must have - Vendor: Bonterra) "CMS discussion notes: How this maps to your CMS Notes (requirements) Approval workflows & e-sign: All vendors above support approvals; e-sign is native or via partner. See each row’s notes/citations. Renewal alerts / cancel windows & date tracking: All SMB-friendly tools (PandaDoc, ContractWorks, ContractSafe, Concord, Contractbook, Oneflow, Gatekeeper, SpotDraft) include reminders/alerts. Keep files in Google Drive (link/sync): Native or connector paths exist for every shortlisted platform (native for Juro, Oneflow; documented integrations or Zapier/Workato/Tray paths for others). SSO/MFA (prefer Google SSO): Offered on mid/upper tiers for most; Gatekeeper explicitly supports Google SSO. Clause library & templates: Available across mid/upper tiers for the list (see vendor pricing/feature pages). " Key Column Desription Vendor The name of the vendor being evaluated. Target User(s) Cost Cost against budget Key Attributes Ease of Use How intuitive and user-friendly the platform is for administrators and recipients (rated qualitatively: High, Moderate, Low). Automation Describes built-in features for automating gift delivery (e.g., milestone-based, date-triggered, CRM-initiated). Integration Support The platform’s ability to integrate with internal tools (Okta and Google Drive/Workspace platforms). Analytics & Reporting Capability How well the platform tracks campaign data—such as engagement, delivery, spend, and ROI (e.g., dashboards, CSV exports). Competitive Advantage/Unique Attributes A summary of what makes the platform stand out—its niche strength or specialized functionality. Phase Proposed Review Process 1 Preliminary/General research 2 Defining the requirements 3 Narrowing down the top 5 4 TBD 5 Narrowing down the top 3 6 TBD 7 Final selection Next Steps Schedule meeting with Rebecca and Carol + discuss pain points Create a requirements document and share Add column for quality Apphia to review PM process for S.L Carol to review terms in next phase.

Perfect — this gives a much clearer sense of how you think operationally, your priorities, and your emphasis on authority + guidance. We can start framing the MARTIN PMO Brain and how it drives the PMO-Ops Command Center app. Here’s how I’d synthesize your approach based on these documents and your previous direction:

# MARTIN PMO Brain — Conceptual Architecture

### Purpose

The Brain is the embedded executive for each department, not a generic assistant. It reads between the lines, recognizes operational patterns, and directs action rather than presenting options.

- Think: COO + PMO + operational strategist + HR leader embedded in your org

- Always persistent memory: stores historical context, past decisions, and team capacity.

- Can synthesize across multiple domains (Ops + HR, Finance + Legal, etc.) to produce directive action plans.

## Pillars / Departmental “Brains”

Each pillar acts as the department leader. Each has frameworks mapped to operational failure patterns, not academic lists.

| Pillar | Role / Brain | Example Functions | Core Frameworks (behind the scenes) |
| --- | --- | --- | --- |
| Strategy Intelligence | CEO/Strategic Lead | Align priorities, kill/accelerate initiatives, ensure growth trajectory | OKRs, Balanced Scorecard, BCG Matrix, Porter 5 Forces, Blue Ocean, Three Horizons |
| Operations Intelligence | COO/Operations Lead | Diagnose bottlenecks, optimize workflows, enforce capacity | Theory of Constraints, Lean, Value Stream Mapping, Process Flows |
| Execution Intelligence | PMO/Project Lead | Ensure projects hit deadlines, dependencies resolved, ownership clear | RACI, Critical Path, WBS, Agile Sprints |
| Organizational Intelligence | CHRO/Org Lead | Manage team structure, HR bottlenecks, leadership gaps, burnout | McKinsey 7S, Span of Control, Talent Grid, Organizational Design |
| Decision Intelligence | Strategy Advisor | Resolve decision paralysis, clarify trade-offs | OODA Loop, Weighted Decision Matrix, Cynefin, Opportunity Cost |
| Knowledge + Memory Layer | AI Knowledge Engine | Maps statements → diagnoses → frameworks → action | Full framework library (~600+), historic decisions, SOPs, policy rules |

The Knowledge + Memory Layer is invisible to the user; it’s what allows the Brain to “think like you.”

# How It Works in Practice

Scenario Input:

“My team is overwhelmed and projects keep slipping.”

MARTIN PMO Brain Diagnosis:

- Domain Mapping: Operations / PMO + HR

- Identify Failure Patterns:

  - Prioritization overload

  - Bottleneck in project intake

  - Ownership unclear

- **Framework Stack (behind the scenes

Hold for more documents

Understood — holding. No action until you provide more documents.

HOLD FOR MORE Research: Contract Management System (CMS) Rank Platform Overall Alignment Approvals & e-sign SSO / MFA Support Drive / Cloud Storage Integration Analytics & Reporting Team Collaboration Competitive Advantage Why it’s a Fit Cost / Pricing (Tiered / Monthly / Annual) 1 Ironclad Best Native e-sign + full workflow support Enterprise SSO Broad integrations including major cloud storage and API connections Advanced dashboards and contract analytics High – designed for multi-team legal/ops collaboration High – market leader with enterprise scalability and advanced customization Ideal for deep workflow automation, cross-team collaboration, and enterprise analytics Free plan: None → Monthly tiers: Not public → Annual enterprise: Custom quote; typical enterprise spend ≈ $39,000–$50,000/year based on industry reports 2 Agiloft Best / Strong Built-in approvals and execution workflow SSO / SAML enterprise identity Strong integration hub, APIs, storage and business systems Rich reporting, dashboards, data-driven insights High – supports multi-team workflows, portals, external collaboration High – no-code customization, AI features, and enterprise flexibility Great for organizations needing adaptability, deep analytics, and broad collaboration Free plan: None → Monthly tiers: Not public → Annual enterprise: Custom quote; average reported spend around $60,000–$70,000/year 3 PandaDoc Strong Built-in approvals + native e-signature SSO in Enterprise tier Google Drive and other cloud integrations Document analytics and status reporting in higher tiers Moderate/High – shared comments, team workspaces, strong UX Moderate – strong integrations and user adoption Best fit for teams seeking native authoring and fast implementation Free plan: Free eSign basic → Monthly tiers: Essentials $19/user/month, Business $49/user/month → Annual enterprise: Custom quote for advanced features 4 Juro Strong Native approval + in-platform negotiation & e-signature SSO in enterprise tiers Native Google Drive integration Built-in analytics and reporting High – designed for collaborative drafting, negotiation, and internal/external comments Moderate/High – collaboration-first CLM with strong legal + business alignment Excellent for fast-growing teams that need negotiation and collaborative editing Free plan: None → Monthly tiers: Not publicly listed → Annual enterprise: Custom quote; market comparisons suggest $30,000–$60,000/year typical range 5 Concord Strong Approvals + native e-signature and negotiation workflow SSO for enterprise Google Drive sync and export supported Reporting and analytics (lighter than leading CLMs) Moderate – negotiation & comments supported Moderate – strong usability and adoption, simpler than enterprise CLMs Ideal when ease-of-use and essential contract features are key Free plan: None → Monthly tiers: Standard from $399/month → Annual enterprise: Custom quote for advanced volume and enterprise needs 6 ContractWorks Good / Strong Approval workflows + built-in e-signature (authoring external) SSO on higher tiers Connectors/integrators for Drive and other storage Custom reporting and alerting Moderate – good repository & access, less on negotiation collaboration Moderate – strong repository and simplicity Best for secure storage, strong search, and quick alerts Free plan: None → Monthly tiers: Core plans $700–$2,000/month depending on storage and users → Annual enterprise: Discounts for yearly billing available 7 ContractSafe Good Approvals via integrations + e-sign through connected tools SSO on select plans Zapier/API and similar integration paths to storage Basic reporting and dashboards Moderate – focuses on storage and search Moderate — strength in reliability, security, simplicity Fits teams wanting strong search, alerts, and straightforward setup Free plan: None → Monthly tiers: Custom quotes typically starting around $500–$1,000/month (market estimate) → Annual enterprise: Negotiated custom pricing Research Reference (Links) Aavenir CLM cost analysis Gartner reviews: Ironclad CLM Juro vs competitors Agiloft pricing and features GetApp review: Agiloft Capterra PandaDoc pricing PandaDoc plan comparison SoftwareAdvice PandaDoc profile SoftwareAdvice Concord profile ClearContract ContractWorks analysis Phase Proposed Review Process 1 Preliminary/General research 2 Project Charter Review 3 Defining the requirements (research, survey, stakeholder interviews) 4 Narrowing down the top 5 5 Narrowing down the top 3 6 Demos 7 Final selection Rank Key - by Weight and Points Weight (%) Points per Criterion Description Category Max Points per Category Criteria Included Notes 20 1–4 Limited / Poor / Minimal functionality → Excellent / Best functionality Approval & Workflow (3 criteria) × 4 = 12 Approval workflow engine; Required-clauses checklist & workflow; Clause library/templates Core engine for contract creation and approval routing. 20 1–4 Strong / Above-average functionality for contract lifecycle tracking and renewals Lifecycle Tracking & Renewal (5 criteria) × 4 = 20 Track start/end dates, notice periods, and contract status; Renewal management with reminders and cancel-window enforcement; Renewal calendar and automated reminders (owner + sponsor); “Current vs. expired/expiring soon” contract health report; Bill-pay control: report/block records missing a signed contract Ensures accurate lifecycle management, proactive renewal handling, and payment compliance. 15 1–4 Enterprise-grade security and regulatory compliance Security & Access (5 criteria) × 4 = 20 Google SSO + MFA (OKTA); Role-based access control and an access-control matrix; Encryption in transit and at rest; Immutable audit trail of all actions; US data residency, backups, legal holds/retention Critical for data protection, regulatory adherence, and enterprise IT requirements. 13 1–4 Integrations to support automation and communication Integrations & Future-readiness (4 criteria) × 4 = 16 Google Drive link/sync (files remain in Drive; no re-upload); Slack notifications for approvals, expirations, and renewals; Ramp (future): verify signed contract before payment; vendor sync; Open API/webhooks and low-code connectors (Zapier/Make/Workato) Guarantees smooth connection with key apps and payment systems, plus long-term scalability. 10 1–4 Collaboration & version control to maintain accuracy and auditability Collaboration & Versioning (3 criteria) × 4 = 12 Versioning, redlining, and complete activity/audit history; Intake process/form; Special-compliance flags, notes, and dated action items (e.g., destruction requirements; fundraising obligations) Ensures complete contract history and structured intake. 8 1–4 Quality and completeness of native e-signature capabilities E-signature (1 criterion) × 4 = 4 E-sign support Legal enforceability and ease of signature workflows. 7 1–4 Administrative flexibility and configurability Administration & Configuration (3 criteria) × 4 = 12 Bulk import/migration from existing Drive folders/logs; Admin dashboard with KPIs; configurable custom fields; Sandbox/test environment for workflow changes Ensures smooth onboarding, scalable configuration, and safe testing for updates. 7 1–4 Central analytics and reporting capabilities Analytics & Reporting (1 criterion) × 4 = 4 Admin dashboard with KPIs (reporting functions) and contract health reports (rolled up from lifecycle tracking) Enables performance measurement and insight-driven decisions. Total = 100 - - Total criteria = 25 | Total Points = 100 - Example Weight (%) Points Category Weighted Score 20 3.1 / 4 Approval & Workflow (3.1 ÷ 4) × 20 = 15.5 Final Ranking Category (Weight %) Criterion Description Ironclad – Rank Ironclad – Points Agiloft – Rank Agiloft – Points Juro – Rank Juro – Points PandaDoc – Rank PandaDoc – Points Concord – Rank Concord – Points Approval & Workflow (20%) Approval workflow engine Ability to build complex multi-step contract approval flows and automated routing Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 Required-clauses checklist & workflow Enforces required clauses and provides templates Excellent 4 Excellent 4 Strong 3 Basic 2 Basic 2 Clause library/templates Central repository of preapproved clauses for fast drafting Excellent 4 Excellent 4 Strong 3 Basic 2 Basic 2 E-signature (8%) E-sign support Native, legally binding e-signature capability with secure audit trail Excellent 4 Excellent 4 Excellent 4 Excellent 4 Excellent 4 Lifecycle Tracking & Renewal (20%) Track start/end dates, notice periods, and contract status Tracks all key dates and contract states Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 Renewal management with reminders and cancel-window enforcement Automated reminders and cancel-window compliance Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 Renewal calendar & automated reminders (owner + sponsor) Centralized renewal calendar with automated alerts for owners/sponsors Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 “Current vs. expired/expiring soon” contract health report Real-time health dashboard for contract status Excellent 4 Strong 3 Strong 3 Moderate 2 Moderate 2 Bill-pay control: report/block records missing a signed contract Ability to flag or block invoices if no signed contract exists Strong 3 Strong 3 Moderate 2 Basic 1 Basic 1 Collaboration & Versioning (10%) Versioning, redlining, and complete activity/audit history Full version history, redlining, and immutable activity logs Excellent 4 Excellent 4 Excellent 4 Moderate 2 Moderate 2 Intake process/form Self-service intake forms for new contract requests Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 Special-compliance flags, notes, and dated action items Flags for special compliance (e.g., destruction requirements, fundraising obligations) Strong 3 Strong 3 Moderate 2 Basic 1 Basic 1 Integrations & Future-readiness (13%) Google Drive link/sync (files remain in Drive; no re-upload) Two-way sync with Drive to avoid duplicate storage Strong 3 Strong 3 Excellent 4 Strong 3 Strong 3 Slack notifications for approvals, expirations, and renewals Slack alerts for approvals and renewals Excellent 4 Strong 3 Strong 3 Moderate 2 Moderate 2 Ramp (future): verify signed contract before payment; vendor sync Capability to integrate with payment or vendor systems for verification Strong 3 Strong 3 Moderate 2 Basic 1 Basic 1 Open API/webhooks and low-code connectors (Zapier/Make/Workato) Robust API and low-code/no-code integration support Excellent 4 Excellent 4 Strong 3 Strong 3 Moderate 2 Security & Access (15%) Google SSO + MFA (OKTA) Single sign-on with MFA for secure identity management Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 Role-based access control and access-control matrix Fine-grained permissions by user/role Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 Encryption in transit and at rest Data encryption during transfer and storage Excellent 4 Excellent 4 Excellent 4 Strong 3 Strong 3 Immutable audit trail of all actions Permanent, tamper-proof activity logs Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 US data residency, backups, legal holds/retention US-based storage and compliance with legal hold policies Excellent 4 Excellent 4 Moderate 2 Moderate 2 Moderate 2 Administration & Configuration (7%) Bulk import/migration from existing Drive folders/logs Bulk migration of existing contracts and metadata Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 Admin dashboard with KPIs; configurable custom fields Custom dashboards and data fields for reporting Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 Sandbox/test environment for workflow changes Safe testing environment for process changes Excellent 4 Strong 3 Moderate 2 Basic 1 Basic 1 Analytics & Reporting (7%) Analytics & reporting Built-in dashboards and reporting/analytics capability Excellent 4 Excellent 4 Strong 3 Moderate 2 Moderate 2 Weighted Score - - 96 93 74 51 50 Ranking by Total Score: Platform Ranking Reason 1 Ironclad Outstanding in approvals, lifecycle tracking, compliance/security, and integrations. 2 Agiloft Very strong enterprise automation and compliance; slightly low scalability for new workflows in Slack and Ramp 3 Juro Collaboration-first with excellent Drive integration but lighter on enterprise compliance. 4 PandaDoc Quick deployment and great e-sign but weaker contract lifecycle management and compliance. 5 Concord Simple and user-friendly but limited automation, compliance depth, and analytics. Final Reccomendations Category Criteria Description Ironclad – Rank Agiloft – Rank Juro – Rank Core CLM Functions (Lifecycle & Workflow) (30%) Approval workflow engine Build complex, multi-step approvals. Excellent Excellent Strong Required-clauses checklist / clause library Ensures required clauses, templates and clause bank. Excellent Excellent Strong Versioning, redlining, and audit trail Complete version control and redline history. Excellent Excellent Excellent Renewal management & reminders Automated renewals, cancel-window enforcement. Excellent Excellent Strong Current vs. expired/expiring soon health report Real-time status dashboards. Excellent Strong Strong Intake process / form Self-service contract intake for non-legal users. Excellent Excellent Strong Usability & Access (20%) Ease of use / intuitive interface User-friendly, minimal training required. Excellent Strong Excellent Centralized account management Manage users/teams from a single dashboard. Excellent Excellent Strong Reporting dashboards Visual reports and KPIs on contracts and renewals. Excellent Excellent Strong Contract tracking & notifications Tracks key dates, sends alerts on approvals/expirations. Excellent Excellent Strong Ease of adoption Fast implementation and onboarding. Strong Moderate Strong Cost & Budget (15%) Pricing Structure Pricing structures: subscription-based or enterprise-tiered. Enterprise subscription Enterprise subscription Enterprise subscription Within Potential Target Budget Platform offers plan(s) suitable for mid-sized org budget. No (custom pricing, typically ≥$40K/yr) No (custom pricing, typically ≥$60K/yr) Possibly (custom, ~$30K–$60K/yr) Security & Access (15%) Google SSO + MFA (OKTA) Enterprise SSO with multi-factor authentication. Excellent Excellent Strong Role-based access control Fine-grained permissions matrix. Excellent Excellent Strong Encryption in transit & at rest End-to-end data encryption. Excellent Excellent Excellent Immutable audit trail Tamper-proof logs of every action. Excellent Excellent Strong US data residency, backups, legal holds Secure US storage and legal-hold capability. Excellent Excellent Moderate Integrations & Future-readiness (13%) Google Drive link/sync Files remain in Drive, no re-upload. Strong Strong Excellent Slack notifications Alerts for approvals and expirations. Excellent Strong Strong Open API / webhooks, low-code connectors Zapier, Make, or Workato integration. Excellent Excellent Strong Ramp/future payment verification Ability to integrate with spend tools like Ramp. Strong Strong Moderate Administration & Configuration (7%) Bulk import/migration Bulk import from Drive or existing logs. Excellent Excellent Strong Admin dashboard with KPIs & custom fields Customizable dashboards and fields. Excellent Excellent Strong Sandbox/test environment Safe testing of workflow changes. Excellent Strong Moderate Analytics & Reporting (5%) Analytics & reporting Built-in dashboards and analytics. Excellent Excellent Strong Pricing Plans – Cost Pricing Tiers From cheapest to most expensive Ironclad Pricing – No free plan. Growth/Core starts around $40K–$50K/year. Enterprise is custom. Agiloft Pricing – No free plan. Professional typically $60K–$70K/year. Enterprise custom. Juro Pricing – No free plan. Business/Team estimated $30K–$60K/year. Enterprise custom. Additional Considerations Best Attribute (from research) Distinctive strongest feature. Enterprise-grade lifecycle & security Extreme configurability Seamless collaborative editing Best Attribute (based on our needs) Most relevant to our project’s goals. Lifecycle automation & compliance Custom workflow power Google Drive integration New Tier Internal/External From Title Status Linked Msg. Location Date Due Action Items Context Notes 1 Internal Allison C., Erica M. Landscape Survey I need your guidance re: survey Review Needed Review before sending to validators (J&E, EJ Council, ECJ Champions) week of 2.26 x 2 Internal Mission Leads (C.J) Mission Briefings - J&E Presentation Mission briefings with development April 11 - 12PM EST Allison + Margot - 30 minutes to create an outline - meeting 2 Internal Lauren B. Comms Stategy Look Through In progress Changes incoming 3 External Gianna (WE ACT) Capital Campaign house party In progress April proposed 1st, 8th and 22nd (weeks) HOLD for April 4th 1 Internal Georgia Wei Board Emails In progress 1.19 1.22 Reminder for 1.22 needed Could you delay send on the email to c3/EU/Adv/Hon until Monday? There’s a number of things that needs to go out to the board today and tomorrow so I’d prefer that we stagger this 4 External Neveen Mahmoud Connecting based on conversation last week As a follow-up to our conversation last week, Margot, I wanted to share times that I am available to connect. 3 Ryan Jeter HBCU Green Fund Initiatives discussion I recently connected with Felicia Davis of HBCU Green Fund and she mentioned conversations she has had with Margot about various initiatives. I'd love to have Margot join our next call on 2/6 at 11:30 am (EST). 1 Internal Allison C. Board Talking Points To Tom & Allison Working 1 Internal Allison C. Audacious Pitch Review Needed 3 External Blaikie Worth EOY Reports Discussion Email sent from Margot 1 Internal Suze Anderson Tides Contact Question Program Officer Contact - From Rachel Contact Needed 2 Internal Khiah R. LNOLH Contract Signiture Needed 2 Internal Rachel M. Final Approval for January FRI Newsletter In progress 2 Internal Rachel M. Draft 1 of FRI Needs Assessment Manuscript 1.31 HOLD for Rachel 1 Internal Jonathan C. Feb. London 1-1 meetings Contacts - 1 pending 1 Internal Sarah Poon FRI WFF Report 2/21/2024 Review Needed 1 Internal Andrea Daly Kelly Nowlin/Fresh Sound reach out I’m reaching out with a draft message to re-connect with Kelly Nowlin from Fresh Sound if you’re willing. I connected with Gwen before she left, and we agreed this would be a good time to check in on their re-shaped funding priorities and if FRI or any of our EJ work might be a fit for them this year. Feel free to edit the draft before sending, or let me know if you want to discuss anything first. Tabs: Weekly Priority items (internal + external), Priority items (team), meetings, delegated tasks, speaking engagements, trainings-events

Understood — holding for the additional documents. No action yet.

Beazer’s Garden Operational Improvement Plan Draft: 11.21.25 Note: All items will need to be reviewed, relayed, tested and piloted. I. Priority/Focus Areas/Quick Wins 1. Strengthen Monday Team Meetings for Cross-Team Information Flow ● Standardized Monday agenda sent every Friday by 3 PM ET ● Rotating notetaker (Lawren, Apphia, Educator if L and A unavailable). ● Recap sent within 24 hours ● Shared Team Action Tracker updated weekly ● Dedicated planning time built into Monday meetings for upcoming week prep ● Use Monday meetings as the primary space for cross-team updates and school- related changes 2. Create Clear Structural Guidelines (Roles, Responsibilities, Systems) ● Program Structure Handbook including: ○ Clear roles &amp; responsibilities ○ Weekly expectations ○ Curriculum guidance ○ Garden task templates ○ Communication protocols ○ Behavior management &amp; family communication steps ● Pivot Support Framework: Guidance on how educators can adjust lessons or routines when plans shift ● Pilot updated structures at PS84 before full rollout ● “Space &amp; Grace” expectations added to team norms 3. Improve Student Engagement With the Garden Program ● Site-specific brainstorming + strategy alignment ● Garden Connection Mini Projects ● Garden Crew rotation system (student leadership roles) ● Student Garden Jobs (watering, cleanup, harvesting, compost check, etc.) ● Cleanup routines built into every lesson plan ● Project Progress Tracker to support consistency and follow-through 4. Enhance Collaboration Across Teams &amp; School Partners ● Classroom - Garden team weekly check-ins (via Monday meetings + micro- updates) ● Clear guidance on coordination with site administrators (e.g., Ms. B) ● School partnership protocols: ○ How updates from schools get communicated ○ Procedure for schedule adjustments ○ Site/School requirements mapped to roles ● Admin support for co-teacher/principal relations (Lauren or Apphia) Beazer’s Garden Operational Improvement Plan Draft: 11.21.25 5. Strengthen Team Culture &amp; Working Practices ● Weekly “Golden Moments” in team meetings ● “Space &amp; Grace” norm integrated into team communications ● Quarterly meet-and-greets with gardeners and external garden educators ● Monthly PD + peer learning circles ● Recognition systems (wins, shout-outs, contributions) 6. Resource Access, Tools, Materials &amp; Budget ● Standardized Materials Request Process ● Inventory log for garden tools and supplies ● Budget tracker (admin-managed) ● Quick access folder for: ○ Materials lists ○ Ordering procedures ○ Vendor contacts ● Ensure resources are aligned with curriculum and garden tasks II. Operational Challenges &amp; Remedy Plan 1. Communication Gaps ● Challenges Identified: a. Coordination gaps across program/admin/co-teachers b. Gardeners + students disconnected from the garden program c. Missed urgent or time-sensitive updates Solution: ● Centralized Google Drive with standardized folders ● Weekly communication cadence (Mon main meeting; Tues/Thu microupdates; Fri key updates/changes/accountments) ● Urgent updates sent via Group Thread ● Site admin coordination steps (Ms. B, school point people) ● Lack of Systems &amp; Organization ● Drive structure cleanup ● Lesson planning + weekly planning templates ● Standardized garden task lists (weekly + seasonal) ● Meeting Logistics ● Agendas 48 hours before meetings ● Meeting recap within 24 hours Beazer’s Garden Operational Improvement Plan Draft: 11.21.25 ● “Team Action Tracker” for followups ● Student Engagement &amp; Behavior Management ● Student “Garden Jobs” ● Cleanup routines built into plans ● Family communication touch points ● Team Working Practices &amp; Culture ● Weekly “Golden Moments” ● Quarterly garden educator meet &amp; greets ● Monthly PD + peer learning III. Implementation Timeline Phase 1 (Weeks 1–2/4): ● Launch Monday meeting structure ● Publish agenda + recap templates ● Create Team Action Tracker ● Drive consolidation ● Draft Program Structure Handbook Implementation Timeline Phase 1 (Weeks 1–2): ● Launch Monday meeting structure ● Publish agenda + recap templates ● Create Team Action Tracker ● Drive consolidation ● Draft Program Structure Handbook Phase 2 (Weeks 3–6): ● Implement templates ● Pilot structural guidelines at PS84 ● Launch Garden Crew system ● Weekly communication cadence Phase 3 (Months 2–4): ● Ongoing PD ● Family engagement rollout ● Monthly crossteam syncs IV Roles &amp; Responsibilities Executive Director: ● Approves handbook, oversees implementation, manages DOE/principal relations Educator Liaison / Admin Lead: Beazer’s Garden Operational Improvement Plan Draft: 11.21.25 ● Maintains agendas, followups, Drive structure Educators (Garden + Classroom): ● Weekly plans, communication cadence, student engagement strategies Administrative Assistant: ● File organization, contact lists, receipts, meeting archives V Program Structure Handbook (Draft) This draft includes: 1. Roles &amp; Responsibilities: ● Executive Director, Program Director, Garden Educator, Classroom Educator, Admin Assistant 2. Lesson Planning Expectations: ● Weekly plan due Fridays/Thursdays? ● Lesson plan template with objectives, materials, timing, garden activities 3. Garden Task List: ● Weekly tasks (watering, compost check, harvesting) ● Seasonal tasks (planting, winterizing) 4. Communication Protocols: ● Urgent updates (Group thread) ● General updates (Email) ● Weekly updates (Monday meeting + recap) 5. Behavior Management Framework: ● Proactive communication with families ● Cleaning routines ● Student Jobs system 6. Meeting Structure: ● Agenda template ● Recap format VI. Shared Google Drive Folder Map Beazer’s Garden Shared Drive - with Educators: Program Operations ● Action Tracker ● Weekly Updates Curriculum &amp; Lesson Plans ● Templates Beazer’s Garden Operational Improvement Plan Draft: 11.21.25 ● Submitted Lesson Plans Garden Tasks ● Weekly Tasks ● Seasonal Tasks Team Meetings ● Meeting type/by site ● Agendas ● Action Items and Notes Site Specific Materials ● PSxxx ● Future Sites Admin ● Fine as is (for internal admin team) VII. Templates Pull from Repository: 1. Agenda Outline: ● Golden Moments/Wins ● Updates ● Challenges ● Solutions ● Next Steps ● Assignments 2. Meeting Recap Template: ● Summary ● Decisions Made ● Action Items (Owner + Deadline) 3. Lesson Plan Template: ● Objective ● Materials ● Procedure ● Garden Integration ● Reflection/Assessment 4. Garden Task List Template: ● Weekly Tasks ● Monthly Tasks ● Seasonal Tasks 5. Communication Protocol Template: ● Weekly cadence ● Expectations and Etiquette Beazer’s Garden Operational Improvement Plan Draft: 11.21.25 ● Urgent update procedure ● Family communication procedure and touchpoints Research: Company Gifting Platform Platform Free to Use Gift Types Ease of Use Personalization Automation Integration Support Analytics & Reporting Capability Global Reach Use Case (employee gifting vs employee recognition) Competitive Advantage Gifted.co Yes Digital cards, physical gifts, swag stores High Medium Built-in Basic (Zapier, etc.) Moderate 206 countries (digital), limited physical Both Free, automated employee gifting and recognition Snappy Gifts No Digital & physical, recipient choice High High HR-based automation HRIS integrations Moderate–High Primarily US + global partner brands Both Personal milestones + recognition at scale Goody No Curated catalogs, “gift of choice” High High Moderate Slack, Gmail, etc. Moderate North America-centric Employee Gifting Stylish, lightweight employee appreciation gifts Sendoso No Gift cards, experiences, swag, direct mail Moderate Medium–High Enterprise-grade Deep CRM/marketing sync High Global, logistics-focused Neither (Client/Sales Focus) Client gifting, ABM, sales enablement Caroo No Care kits, wellness snacks, custom boxes High Low–Medium Moderate Moderate Basic US-centric Employee Gifting Employee morale and wellness gifting PerkUp No Swag, gift cards, branded items High High Strong HRIS/Slack integrations Moderate–High Global, localized delivery Both Company-wide gifting + structured recognition Giftsenda No Curated and custom gifts Moderate Medium Moderate Moderate (via API) Moderate Global Employee Gifting Gifting for international employees or hybrid teams GiftPack No Personalized branded gifts, swag Moderate High Advanced Moderate (CRM/CSV/API) High Global with analytics focus Employee Gifting Gifting with reporting, especially at enterprise scale &Open No Premium curated physical gifts High Medium Moderate Moderate Basic–Moderate Global, cultural logistics focus Employee Gifting International gifting with a high-end presentation Brilliant No Custom swag, merch kits, gift bundles Moderate Medium Moderate Basic Basic North America Employee Gifting Merch-heavy onboarding or appreciation gifts Axomo No Branded swag, company stores Moderate Medium Portal-based Moderate Basic Global Both Self-serve employee gifting and store-based recognition Postal No Offline gifts, event-based gifting Moderate Medium CRM-focused Salesforce, HubSpot High Global Neither (Client/Sales Focus) Lead nurturing and customer lifecycle gifting CorporateGift No B2B gifts, gift cards, experiences Low–Moderate Low–Medium Basic workflows Limited integrations Basic Global Neither (Client/Sales Focus) General-purpose B2B and bulk gift programs Alyce (Sendoso) No Personal gifts, digital + physical Moderate High CRM-personalized Salesforce, Outreach Moderate–High Global Neither (Client/Sales Focus) Personalized client and prospect gifting Awards Network No Employee awards, service recognition gifts Moderate Medium Moderate Moderate Moderate US-focused Employee Recognition Employee award programs and milestone celebrations ChooseYourGift No Catalog-based gift selections Moderate Medium Moderate Basic Basic US and limited international Employee Gifting Employee reward selection via branded catalogs Reward Gateway No Gift cards, peer-to-peer recognition, discounts High High Advanced HRIS/SSO integrations High Global Both Comprehensive employee engagement and recognition Note: Information sourced from their website and ChatGPT Key Column What It Reflects Platform The name of the gifting or recognition platform being evaluated. Free to Use Indicates whether the platform is free to use (i.e., no monthly subscription fees; you pay only for gifts). Gift Types The kinds of gifts the platform offers (e.g., digital gift cards, physical gifts, branded swag, catalogs). Ease of Use How intuitive and user-friendly the platform is for administrators and recipients (rated qualitatively: High, Moderate, Low). Personalization The degree of customization for the recipient—whether gifts are curated, selectable, or automatically tailored. Automation Describes built-in features for automating gift delivery (e.g., milestone-based, date-triggered, CRM-initiated). Integration Support The platform’s ability to integrate with external tools (e.g., HR systems, CRMs, Slack, SSO platforms). Analytics & Reporting Capability How well the platform tracks campaign data—such as engagement, delivery, spend, and ROI (e.g., dashboards, CSV exports). Global Reach The extent to which the platform supports international delivery for digital or physical gifts. Use Case (employee gifting vs employee recognition) Indicates the platform’s primary usage—whether it supports one or both of: • Employee Gifting (e.g., birthdays, holidays) • Employee Recognition (e.g., peer-to-peer, spot awards, anniversaries). Competitive Advantage A summary of what makes the platform stand out—its niche strength or specialized functionality. Phase Proposed Review Process 1 Preliminary/General research 2 Defining the requirements 3 Narrowing down the top 5 4 TBD 5 Narrowing down the top 3 6 TBD 7 Final selection Next Steps Schedule meeting with Rebecca and Carol + discuss pain points Create a requirements document and share Add column for quality Apphia to review PM process for S.L Carol to review terms in next phase. Team + Schedule: Apphia: Mondays & Wednesdays Lawren: Tuesdays and Thursdays Kimberly: Fridays with check-ins/ad hoc replies dependent on subject matter Inbox: beazersgardeninfo@gmail.com Goal: Ensure timely triage, response, and organization of all incoming emails with clear ownership and priority. Priority Matrix Priority Type Examples Action P1 - URGENT / Highest Grant opportunities and behavior management escalations Federal grants, critical child behavior issue or issue escalated to the PTA or principal Respond ASAP. Assign owner(s). BCC admin team for awareness. P2 Potential partners / partnership requests School partners, corporate partnerships Respond within 24 hours. Assign owner. BCC admin team for awareness. P3 Parents Parent inquiries about programs/sites Respond within 48 hours. Assign owner. BCC admin. P4 Current sites Requests from existing partner sites Respond within 48 hours. Assign owner. BCC admin. P5 Educators (internal) Staff inquiries, internal updates Respond within 2–3 days. Assign owner. BCC admin. P6 Admin team Internal admin updates FYI only, unless flagged. BCC admin. P7 (Lowest) External updates Newsletters, non-actionable updates Review weekly. Archive or tag. Ownership Matrix (Email gets forwarded to __ if unable to answer) Priority Email Type Primary Owner Backup Escalation Notes P1 - Highest Grant Opportunities / Escalations Kimberly Apphia / Lawren N/A P2 School Partnership Requests Lawren Apphia Escalate to Kimberly for grant-related opportunities or high-profile partnerships. P3 Parent Inquiries Kimberly Lawren Escalate to Kimberly if complaint is serious, sensitive, or policy-related. Parent Scheduling / Program Questions Lawren Apphia Escalate to Kimberly if beyond routine inquiries or policy scope. P4 Educator / Site Operational Inquiries Lawren Apphia Escalate to Kimberly if issue affects multiple sites or requires leadership decision. Curriculum / Garden Planning Questions Lawren Apphia Document follow-up clearly; escalate if multi-site impact. Reimbursements / Supply Requests Lawren Apphia Flag if overdue or unclear; escalate if systemic issue. P5 Educator Operational Guidance / Scheduling Apphia Lawren Escalate if repeated issues or policy questions. HR-Related Inquiries Apphia Lawren Escalate to Kimberly for disciplinary or sensitive matters. Systems / Tools Guidance Apphia Lawren Escalate if critical operational impact. P6 Internal Admin Communications & Reminders Apphia Lawren Escalate to Kimberly only for major operational decisions. Staff Documentation / Compliance Apphia Lawren Ensure all timesheets, contracts, and training records are updated; escalate if missing or urgent. P7 – Lowest External Updates / Newsletters Lawren Apphia Review weekly; archive unless relevant to leadership or program planning. Non-School Partner Requests Apphia Lawren Escalate to Kimberly as needed. Daily Responsibilities (Rotating Person) Each person on rotation should: Check Inbox and Spam thoroughly. Identify email type and assign priority according to the matrix. Respond, forward, or assign action: Respond directly if it falls under your responsibility. Forward to the responsible team member if not yours. Always BCC the admin team for awareness. Organize emails: Move into appropriate folders: Partnerships / School, Partnerships / General, Parents, Current Sites, Educators, Admin, External Updates / Junk. Apply tags for urgency: Action Required, Follow Up, FYI. Track pending follow-ups with a flag or label. Archive emails after action is complete to maintain a clean inbox. 4. Email Types & Handling A. School Partnership Requests Look for language like: “partnership,” “work together,” “collaborate” (exclude grant-specific messages). Priority: P1 Folder: Partnerships / School Action: Respond within 24h, assign ownership. Suggested Response: Hi ___, Thank you for reaching out! We’re excited about potential collaboration opportunities. Someone from our team will review your request and get back to you within [timeframe]. Best, ___ B. Non-School General Partnership Requests External partners not affiliated with schools. Priority: P1 Folder: Partnerships / General Action: Respond within 24h, assign ownership. Suggested Response: Same as School Partnership Response. C. Parent Inquiries Emails from parents (e.g., PS 84 or other site-specific terms). Priority: P2 Folder: Parents Action: Respond within 48h. Suggested Response: Hi ___, Thank you for contacting us regarding (Site/Program). We’ve received your inquiry and will respond with more details within 48 hours. Best, ___ D. Current Sites Emails from existing sites or partners. Priority: P3 Folder: Current Sites Action: Respond within 48h, assign ownership. Suggested Response: Hi ___, Thank you for reaching out. We’ve received your request and someone from the team will follow up shortly. Best, ___ E. Educators Staff inquiries or updates from internal team members. Priority: P4 Folder: Educators Action: Respond within 2–3 days. Suggested Response: Hi ___, Thanks for the update. We’ll review and get back to you if any action is needed. Best, ___ F. Admin Team Internal admin updates or operational emails. Priority: P5 Folder: Admin Action: FYI only, unless flagged for action. G. External Updates / Junk Newsletters, notifications, non-actionable emails. Priority: P6 Folder: External Updates / Junk Action: Review weekly, archive or delete as appropriate. 4. Additional Best Practices Rotation Schedule: Maintain a visible calendar showing who is on rotation. Summary Notes: Optional short daily summary in shared doc of handled emails. Follow-Ups: Always flag emails requiring a response if it will take longer than one day. Spam Review: Check spam folder daily to avoid missing priority messages. Consistency: Use same folder structure and tagging system across all rotations. Admin Awareness: Always BCC the admin team; this ensures oversight without creating extra work. "🅰️ A DAY — CRAFT WITHOUT OUTPUT No instruments. No writing. No production. No DAW." "🅱️ B DAY — EXECUTION & PRESSURE No writing, no composing, no designing." "🅲 C DAY — STUDIO / LAB DAY (ONLY DAY FOR CREATION) This is where art is made." Training Barometer Day A/B/C Training Block Time Focus Areas Micro-Goal Chapter Chapter Quote Confidence Journal Prompt Family Time Notes/Benchmarks 1,4,7 A Vocal Technique & Exercises 1.5h Voice: Mixed, chest Breath: Sustained phrases while moving Hold 10-sec phrase while walking/jogging Ch 1 – The Journey You Are About to Take "Every step forward is the reclaiming of your power." List 3 wins from last week 1–2h Track stamina & vocal clarity A Performance Rehearsal & Learning 1h Stage Presence: Facial expression, gestures Singing while moving. Learning - Coursera Record 2-min performance — — Reflect on emotional expressiveness — Track tension & release A Conditioning / Physical Maintenance 1h Core & Strength Flexibility & Injury Prevention + Stretching Maintain form; note recovery — — Reflect on body support — Monitor fatigue & flexibility A Creative Vocal Experimentation & Learning 30 min Coursera + youtube or my interpretation of hit songs (same melody different words, different melody same words) Try 2 new phrases, runs/riffs or melodies — — Note feelings of freedom — Track comfort in solo movement Music Business Study 1h Industry Study A Optional / Overflow 1h Creative Inspiration / Coursera - Music History / listening to greatest albums and breakdown why they were great. Capture 1 breakthrough idea — — Document inspiration — Track progress A Family/Friends 1–2h Connection & Active Listening Share one story from day — — Reflect on meaningful interaction 1–2h Social/emotional recharge Read next chapter of book or start writing the chapter where I left off. 2,5,8 B 8 Dance Technique & Choreography 2–2.5h Dance Styles: Multi-style, Musicality Freestyle Solo Integrate learning into 1 new solo/freestyle Ch 2 – Origins: Childhood, Culture & Early Self "Who we were shapes the steps we take today." Journal 1 memory fueling artistry 1–2h Track confidence/freedom in solo movement B 5 Stage Performance Learning/Rehearsal 1h Full Routine Energy Projection Identify 2 tension points & correct — — Reflect on energy distribution — Track stage comfort 8 Freestyle & Improve 30 min Freestyle Dance 10–15 min Improvisation 3x B 2 Vocal Warm-Up During Conditioning 1h Core & Cardio Functional Strength Maintain pitch for 8–10 phrases — — Track pitch stability — Evaluate vocal fatigue B 2 Conditioning / Strength & Endurance 1h Push endurance 5–10% over last session — — Reflect on energy & stamina — Track improvement B 2 Choreography & Show Design Learning 1h Transitions & Stage Flow Lighting Cues Execute transitions smoothly — — Adjust choreography naturally — Track execution consistency B 5 Branding / Networking / Industry Study 1h Fan Engagement Self-Promotion Post 1 authentic snippet online — — Note comfort expressing online — Track confidence on camera B 8 Family/Friends 1–2h Connection & Listening Share story/activity — — Record meaningful interaction 1–2h Social/emotional recharge 3,6,9 C Vocal Warm-Up Conditioning 1h C Songwriting 2h Melody: catchy motif Lyrics: storytelling, rhyme Draft 4–8 bars (hook or verse) Ch 1 “Every step forward is a reclaiming of your power.” What truth did I allow into this song today? — Track lyrical clarity Instrument Practice (Piano) 1h C Instrument Practice (Guitar) 1h Guitar: rhythm, chord voicings, feel Lock one groove or progression — — What felt more natural in my hands today? — Track timing & ease Instrument Practice (Drums or drum patterns) 30 min C Music Production 3h Arrangement: basic structure DAW workflow Build rough demo (Verse/Hook) — — Where did I trust instinct over perfection? — Track DAW progress C Show Design / Production Learning 1h Stage cues, entrances, energy curve Sketch one opening stage moment — — Can I see myself fully occupying this stage? — Track timing & flow C Optional / Overflow 1h Recording or live-test Record & review 1-min idea — — How did it feel to witness myself without judgment? — Track comfort level 10,13,16 A Vocal Technique & Exercises 1.5h Voice: Blended, Head Tone: Smooth Transitions Hold 12-sec phrase while moving Ch 3 – Trauma Psychology: What Broke the Inner Child "Healing begins where awareness grows." Identify 1 limiting belief to release 1–2h Monitor fatigue & control A Performance Rehearsal 1h Stage Presence Storytelling Perform 2-min excerpt with expression — — Note comfort expressing emotions — Record energy & facial expressiveness A Conditioning / Physical Maintenance 1h Strength Flexibility & Recovery Complete circuit maintaining form — — Reflect on body support — Track energy levels A Creative Experimentation & Learning 1h Freestyle Dance 10–15 min Genre Fusion Experiment 1 new rhythm/style combo — — Note feelings of freedom & flow — Track ease solo dancing A Family/Friends 1–2h Connection & Quality Time Share highlights of day — — Reflect on meaningful interaction 1–2h Social recharge 11,14,17 B Dance Technique & Choreography 2–2.5h Dance Styles: Multi-style Freestyle Solo Integrate 1 new improvisation Ch 4 – Attachment Theory & Self-Concept Formation "Who we are is shaped by the love and guidance we received." Reflect on how your past influences your movement 1–2h Track confidence and fluidity B Stage Performance Rehearsal 2h Full Routine Energy Projection Perform 2-min routine with improvisation — — Identify moments of tension and ease — Record stage freedom B Vocal Warm-Up During Conditioning 1h Singing While Moving Breath Support Maintain pitch through 10 phrases — — Track stamina and breath control — Evaluate fatigue B Conditioning / Strength & Endurance 1h Core & Cardio Functional Strength Add 1 extra set to endurance circuit — — Note energy and recovery — Track progress B Choreography & Show Design Practice 1h Stage Flow Lighting Cues Perfect one transition — — Adjust movements for natural feel — Track consistency B Branding / Networking / Industry Study 1h Social Media Engagement Self-Promotion Post snippet or reflection online — — Reflect on comfort expressing online — Track presence confidence B Optional / Overflow 1h Recording / Live-stream Practice Record and review 1-min clip — — Note breakthroughs — Track performance growth B Family/Friends 1–2h Connection & Listening Share favorite memory — — Reflect on interaction quality 1–2h Recharge socially 12,15,18 C Songwriting 2h Lyrics: emotional phrasing Melody: contour & space Draft 4-bar bridge or pre-chorus Ch 3 “Healing begins where awareness grows.” What emotion did I stop hiding today? — Track emotional clarity C Instrument Practice (Piano) 1.5h Piano: harmony, voicings, dynamics Refine one emotional progression — — What emotion did the harmony unlock? — Track control & expression C Music Production 1.5h Dynamics, texture, tension/release Shape contrast between sections — — What choice strengthened the song most? — Track arrangement depth C Show Design / Production Learning 1h Lighting shifts, transitions, mood Design one emotional transition — — How does this moment support the song’s feeling? — Track smoothness C Optional / Overflow 1h Co-writing or recording Capture one spontaneous idea — — What surprised me about myself today? — Track breakthroughs 19,22,25 A Vocal Technique & Exercises 1.5h Voice: Head, Blended Tone:Expressive coloring Breath:Sustained phrases while moving Sustain 12-sec phrase while walking/jogging Ch 5 – Identity Fractures: Masking, Dissociation & Emotional Repression "The masks we wear are heavy, but awareness lightens the load." Identify a habit to release today 1–2h Track vocal clarity and tension points A Performance Rehearsal 1h Stage Presence:Facial expression, gestures Storytelling:Emotion, narrative arc Perform with 1 improvised moment — — Note comfort with authenticity on stage — Track expression & energy A Conditioning / Physical Maintenance 1h Strength:Functional movements Flexibility & Recovery:Mobility, foam rolling Add 1 new mobility drill — — Reflect on body support for singing/movement — Track fatigue & posture A Creative Experimentation & Learning 1h Freestyle Dance:10–15 min improv Genre Fusion:Try combining 2 styles Explore 2 rhythm variations — — Note feelings of freedom and flow — Track comfort dancing solo A Optional / Overflow 1h Recording / Co-writing: Capture ideas Experimentation:Try new vocal runs, beats Document a breakthrough — — Track inspiration — Track creative growth A Family/Friends 1–2h Connection:Quality time, active listening, fun Share a story or game — — Reflect on meaningful interaction 1–2h Social/emotional recharge 20,23,26 B Dance Technique & Choreography 2–2.5h Dance Styles:Multi-style Stage Movement:Fluidity & transitions Perfect one combination integrating improvisation Ch 6 – Survival Personas: Caretaker, Peacemaker & Shadowed Self "We survive, but we also carry patterns." Journal which persona is influencing performance 1–2h Track confidence and freedom while dancing solo B Stage Performance Rehearsal 2h Full Routine:Singing + movement Energy Projection:Across the stage Add 1 improvised section to routine — — Note comfort expressing emotions authentically — Track endurance & stamina B Vocal Warm-Up During Conditioning 1h Singing While Moving:Treadmill/jog Breath Support:Maintain pitch and tone Hold 10-sec phrase 5x — — Track pitch stability and stamina — Track fatigue B Conditioning / Strength & Endurance 1h Core & Cardio:Support singing/dancing Functional Strength:Push, pull, lift Push 10% harder in circuit — — Reflect on energy levels — Track progress week over week B Choreography & Show Design Practice 1h Transitions:Smooth entry/exit Stage Flow:Audience sightlines Refine 1 stage cue — — Track smoothness & confidence — Track execution consistency B Branding / Networking / Industry Study 1h Social Media Engagement:Fan interactions Self-Promotion:Posting, documenting Post snippet or story — — Reflect on comfort expressing online — Track confidence in online presence B Family/Friends 1–2h Connection & Listening: Share, laugh, listen Share an insight or story — — Reflect on meaningful interaction 1–2h Recharge socially 21,24,27 C Songwriting 2h Melody: rhythmic phrasing Lyrics: release & declaration Write chorus or refrain Ch 5 “The masks we wear are heavy, but awareness lightens the load.” What am I ready to say out loud now? — Track confidence in voice C Instrument Practice (Drums or Bass) 30 min Drums: groove, timing, rhythm, embodiment Lock one full-body rhythm — — Where did my body lead instead of my mind? — Track stamina & groove Instrument Practice (Piano) 1 hr Gospel, Jazz or Neo-Soul scales and learning C Music Production 1.5h Energy, drops, movement Build rhythm-driven or groove driven arrangement — — Where did the song start to move on its own? — Track momentum C Show Design / Production Learning 1h Movement, spacing, exits Design one peak or release moment — — Can I feel the audience inside this moment? — Track impact C Optional / Overflow 1h Recording / live-test Record & review 1-min performance — — Did I stay present while being seen? — Track stage comfort

Here’s a polished, structured, and condensed operational improvement plan for Beazer’s Garden, integrating your full draft, email management, training schedule, and gifting platform research. I organized it for clarity, actionable execution, and easy reference for team members. I also flagged pilot points and key ownership responsibilities.

# **Beazer

hold for more documents

Understood — I’ll hold and wait for the additional documents before processing or consolidating anything.

remember the goal: the app should feel like the leader of each department. Lets go wider and also use the documents I've shared to guage my thinking. Let's call it the MARTIN PMO Brain (the engine not the APP) lets call the app the PMO-ops Command center. Category Objective Key Action Task Owner Task Helper or Backup Metrics (guaging effectiveness) Process Frequency Timeline Completion? + Date Compliance/Legal/Insurance Ensure Legal Compliance and Transparency File IRS Form 990 Kimberly Apphia "100% On-Time Filing Rate over a rolling 3-year period Zero penalties or late notices issued by the IRS " IRS Filing Annually FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Renew charitable registration in all applicable states Kimberly Apphia Maintain a 100% on-time renewal rate for charitable registrations in all applicable states annually. Charity Registration Annually FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Submit annual state reports Kimberly Apphia Submit all required state reports by their respective deadlines with 100% accuracy each year. State Reporting Annually FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Conduct audits or financial reviews Kimberly Accountant Complete annual audit or financial review by fiscal year-end with zero major findings. Audit Review Annually FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Maintain 501(c)(3) status and good standing Kimberly Board Ensure continuous 501(c)(3) status with no lapse by meeting all federal compliance requirements. Compliance Check Ongoing FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Ensure legal/ethical integrity Apphia Apphia Achieve 100% staff acknowledgment of legal and ethical standards annually through training or documentation. Ethics Oversight Ongoing FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Review & approve financial reports Kimberly Accountant Review and approve 100% of quarterly financial reports within 30 days of quarter end. Financial Review Quarterly FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Secure and renew liability, D&O, and event insurance Kimberly Apphia Renew all required insurance policies annually before expiration with no coverage gaps. Insurance Renewal Annually FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Ensure all signed waivers, MOUs, and contracts are stored securely Apphia Lawren Maintain a 100% filing rate of all signed waivers, MOUs, and contracts in a central, secure system within 7 days of execution. Document Storage Ongoing FALSE FALSE Finance - Board Manage Finances and Record Keeping Obtain board approval of annual budget Board Kimberly "100% of budgets approved on or before the start of the fiscal year Documentation of approval included in board meeting minutes" Budget Approval Annually FALSE Finance Manage Finances and Record Keeping Reconcile bank accounts monthly Accountant- Taxmoles Kimberly Reconcile all bank accounts within 10 business days of month-end and document any discrepancies for board review each month. Bank Reconciliation Monthly FALSE Finance - Board Manage Finances and Record Keeping Track restricted vs. unrestricted funds Kimberly Board Maintain accurate tracking of restricted and unrestricted funds, updating records monthly and reviewing them quarterly with the board treasurer. Fund Tracking Ongoing FALSE Finance Manage Finances and Record Keeping Retain financial records for 7 years Accountant Apphia Ensure all financial records are securely stored and systematically archived for a minimum of 7 years, with an annual audit of records for compliance. Record Retention Ongoing FALSE Finance - Board Manage Finances and Record Keeping Submit financial reports quarterly Accountant Apphia Prepare and submit clear, accurate financial reports to the board within 15 days after the close of each fiscal quarter. Financial Reporting Annually FALSE Finance Administrative Support for Budgeting Reconcile receipts with budget Lawren Apphia Reconcile submitted receipts against the approved budget monthly and flag discrepancies exceeding 5% for review within 7 days. Receipt Reconciliation Ongoing FALSE Finance Administrative Support for Budgeting Maintain organized expense files Lawren Apphia Update and file all expense documentation by the 5th business day of each month, ensuring easy access and audit readiness. File Maintenance Monthly FALSE Finance Administrative Support for Budgeting Submit reimbursements and prepare accountant documentation Lawren Apphia Submit all reimbursement requests and complete related documentation for the accountant within 30 days of the fiscal year-end. Reimbursement Annually FALSE Finance Standardize procurement Standardized Materials Request Process Lawren Apphia Requests tracked Supply Tracking, Systemize & Maintain Annually FALSE Finance Track supplies Inventory log for garden tools and supplies Lawren Apphia Inventory accuracy Systemize & Maintain, Training Coordination Monthly FALSE Finance Track spending Maintain budget tracker Apphia Lawren, Kimberly Budget variance Audit Review Per Semester FALSE Finance Improve purchasing access Quick access folder for: Materials lists, Ordering procedures, Vendor contacts Lawren Apphia Folder completeness Document Storage Annually FALSE Finance - Board Provide fiscal oversight of operational rollout Budget tracker (admin-managed) Board Kimberly Board budget review Financial Review, Financial Reporting Quarterly FALSE Finance - Board Ensure resources align with program strategy Ensure resources are aligned with curriculum and garden tasks Board Kimberly Alignment documented Program Oversight Quarterly FALSE FALSE HR/Records Maintain HR Compliance & Employee Well-being Preliminary staff interviews Lawren Apphia Positions posted within 5 days of approval; onboarding completed within 10 days of start Hiring As Needed FALSE HR/Records Maintain HR Compliance & Employee Well-being Job postings and 2nd - 3rd staff interviews Apphia Lawren Positions posted within 5 days of approval; onboarding completed within 10 days of start Hiring As Needed FALSE HR/Records Maintain HR Compliance & Employee Well-being Onboarding Tracking (timeline, reminders, contract drafts, comms and additional logistics) Apphia Lawren Positions posted within 5 days of approval; onboarding completed within 10 days of start Hiring As Needed FALSE HR/Records Maintain HR Compliance & Employee Well-being Update employee handbook annually Apphia Kimberly Updated handbook published and acknowledged by all staff Handbook Review Annually FALSE HR/Records Maintain HR Compliance & Employee Well-being Stay current with labor laws, OSHA Apphia N/A Internal policies updated within 30 days of major legal change Legal Compliance Review Annually FALSE HR/Records Maintain HR Compliance & Employee Well-being Administer payroll, PTO, benefits Kimberly Apphia 100% on-time payroll, PTO accrual accuracy, benefits issues resolved in 3 days Payroll Processing Ongoing FALSE HR/Records Maintain HR Compliance & Employee Well-being Maintain secure personnel files Apphia N/A Zero unauthorized access incidents; annual audit completed Document Security Monthly FALSE HR/Records Maintain HR Compliance & Employee Well-being Resolve workplace issues promptly Apphia Kimberly, Lawren 90% resolution within 10 business days of issue reported Conflict Resolution Protocol Ongoing FALSE HR/Records Maintain HR Compliance & Employee Well-being Continuing Education / Certifications tracking Lawren Apphia Updating Professional Development opportunity list Policy Maintenance Ongoing FALSE HR/Records Maintain HR Compliance & Employee Well-being Post departure Educator Survey Feedback (post-program surveys) Apphia N/A Survey sent within 72 hours post departure Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Conflict of Interest Apphia N/A 100% of staff sign disclosure annually Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Code of Conduct / Ethics Apphia N/A 100% acknowledgment from staff Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Whistleblower Protection Apphia N/A Policy reviewed annually; no unresolved reports Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Financial Controls Manual Apphia N/A Annual review completed; controls audit passed Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Equity & Inclusion Statement Apphia N/A DEI training completed by all staff annually Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Social Media & Data Privacy Policy Apphia N/A No violations; 100% of employees acknowledge annually Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Photo/Video Consent Policy Apphia N/A Consent forms on file for 100% of staff Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Volunteer Handbook Apphia N/A Handbook updated before annual volunteer orientation Handbook Review Annually FALSE HR/Records Draft & Maintain Core Policies Annual Performance Evaluations Apphia Kimberly, Lawren Done annually and on time Policy Maintenance Annually FALSE HR/Records Payroll Send weekly payroll reminders Lawren Apphia Done a least 3 days prior to billing Payroll Processing Weekly FALSE HR/Records Payroll Review timesheet and payroll updates Apphia Kimberly Audit for discepencies, gaps and updates Payroll Processing Ongoing FALSE HR/Records Formalize staff roles Clear roles & responsibilities Apphia Kimberly Roles documented Systemize & Maintain Ongoing FALSE HR/Records Standardize expectations Weekly expectations Kimberly Lawren, Future Role - C.B Specialist Expectations published Information Shared as Resource Weekly FALSE HR/Records Formalize communication Communication protocols Lawren Apphia Protocol acknowledged Information Shared as Resource Ongoing FALSE HR/Records Standardize behavior & family communication Behavior management & family communication steps Future Role - C.B Specialist Lawren SOP documented Information Shared as Resource Ongoing FALSE HR/Records Build flexibility into teaching Pivot Support Framework Kimberly Lawren, Future Role - C.B Specialist Framework documented Information Shared as Resource Per Semester FALSE HR/Records Integrate team norms “Space & Grace” expectations added to team norms Apphia Future Role - C.B Specialist Norms documented Handbook Review Annually FALSE HR/Records Institutionalize PD Monthly PD + peer learning circles Apphia Maria, Kimberly, Lawren Attendance rate logged Systemize & Maintain Monthly FALSE HR/Records Recognition documentation Recognition systems (wins, shout-outs, contributions) Apphia Lawren, Future Role - C.B Specialist Recognition log Systemize & Maintain Ongoing FALSE HR/Records Capture team culture stories/moments Weekly “Golden Moments” in team meetings Apphia Kimberly, Educators Stories/moments logged Policy Maintenance Weekly FALSE HR/Records External educator narrative Quarterly meet-and-greets with gardeners and external garden educators Lawren Apphia, Educators Meetings scheduled Logistics Quarterly FALSE FALSE Development/Fundraising Strengthen Fundraising and Partnerships Maintain donor CRM and contact lists Kimberly Lawren CRM updated monthly Donor Data Maintenance Monthly FALSE Development/Fundraising Strengthen Fundraising and Partnerships Issue IRS-compliant donation receipts Accountant Kimberly, Apphia , Lawren 100% of receipts issued within 5 business days of donation Donation Acknowledgment Ongoing FALSE Development/Fundraising Strengthen Fundraising and Partnerships Lead grant writing and donor outreach Kimberly Apphia , Lawren # of grants submitted; % of renewal success; donor engagement metrics Grant Proposal & Donor Engagement Ongoing FALSE Development/Fundraising Strengthen Fundraising and Partnerships Develop school/funder outreach packages Lawren Kimberly, Apphia Create or update at least one outreach package annually or as requested for funders, tailored to mission alignment and program updates. Outreach Material Annual/Per Requirement FALSE Development/Fundraising Strengthen Fundraising and Partnerships Develop mission-aligned fundraising products Kimberly Board Design and implement at least one fundraising product annually that reflects the organization’s mission and engages target audiences. Product Development Annual/Per Requirement FALSE Development/Fundraising Strengthen Fundraising and Partnerships Represent mission in the community Kimberly Lawren Participate in a minimum of one mission-focused community engagement or partnership activity per quarter. Mission Promotion Ongoing FALSE Development/Fundraising Strengthen Fundraising and Partnerships Participate in seasonal/community events Kimberly Lawren Attend or host at least three seasonal or community events annually to increase visibility and supporter engagement. Event Participation Ongoing FALSE Development/Fundraising Track project impact Project Progress Tracker Apphia Lawren Grant reporting metrics Reporting Quarterly FALSE Development/Fundraising Administrative Support for Grant Management Grant Application Support (documentation, sourcing, review) Lawren Apphia Organize intake, proposals, images and contracts Systemize & Maintain, Grants Support As Needed FALSE FALSE BOD Engagement Monitor Governance and Support Attend and prepare for board meetings Kimberly N/A Distribute board materials at least 7 days prior to each meeting and achieve 90% board member attendance per year. Board Prep Quarterly FALSE BOD Engagement Monitor Governance and Support Approve major policies/programs Kimberly Board Review and vote on all major policies and program changes annually, with documentation filed within 10 business days of approval. Policy Approval Annually FALSE BOD Engagement Monitor Governance and Support Evaluate Executive Director annually Board N/A Complete and document a performance evaluation for the Executive Director by the end of each fiscal year. Executive Evaluation Annually FALSE BOD Engagement Monitor Governance and Support Engage in 1–3 year strategic planning Kimberly Board Participate in a strategic planning session at least every 3 years, with updated goals formally adopted by the board. Strategic Planning 1 - 3 Years FALSE BOD Engagement Monitor Governance and Support Publicly promote the organization Kimberly Board Each board member commits to a minimum of two public promotion activities (e.g., social posts, speaking events) annually. Public Engagement Ongoing FALSE BOD Engagement Monitor Governance and Support Support donor engagement and ethics oversight Kimberly Board Board participates in at least one donor engagement activity per quarter and reviews ethics concerns as needed, documenting all actions. Board Support Ongoing FALSE BOD Engagement Oversee operational rollout Phase 1 (Weeks 1–2/4) Kimberly Apphia , Lawren Board updates Campaign Planning Quarterly FALSE BOD Engagement Oversee operational rollout Phase 2 (Weeks 3–6) Kimberly Apphia , Lawren Board updates Campaign Planning Quarterly FALSE BOD Engagement Oversee operational rollout Phase 3 (Months 2–4) Kimberly Apphia , Lawren Board updates Campaign Planning Quarterly FALSE BOD Engagement Approve organizational framework Program Structure Handbook Board Kimberly Board approval Legal Compliance Annually FALSE FALSE Operations Support Operational Efficiency through administration and project management Schedule educator meeting reminders, meetings, and follow-ups Lawren Apphia Send all meeting invites, reminders, and follow-ups at least 48 hours in advance and update calendars weekly. Meeting Scheduling Ongoing FALSE Operations Support Operational Efficiency through administration and project management Maintain team shared calendars with key holidays/events Lawren Apphia Send all meeting invites, reminders, and follow-ups at least 48 hours in advance and update calendars weekly. Meeting Scheduling Ongoing FALSE Operations Support Operational Efficiency through administration and project management Compile attendance logs, time sheets Apphia Lawren Collect and archive attendance and timesheet records within 3 business days of submission. Log Compilation Ongoing FALSE Operations Support Operational Efficiency through administration and project management Collect and summarize feedback Apphia Lawren Collect feedback after each major project or event and summarize findings within 7 business days. Feedback Collection Ongoing FALSE Operations Support Operational Efficiency through administration and project management Assist with final reports and debrief notes Apphia Lawren Contribute to debrief notes and final reports within 5 business days of project or event conclusion. Report Assistance Ongoing FALSE Operations Support Operational Efficiency through administration and project management Track “lessons learned” Apphia Lawren Document key lessons learned from each project in a centralized log within 7 business days of debrief. Lessons Learned Ongoing FALSE Operations Support Operational Efficiency through administration and project management Maintaining and tracking for the shared supply order Google Form and reciepts Lawren Apphia Document key lessons learned from each project in a centralized log within 7 business days of debrief. Lessons Learned Ongoing FALSE Operations Support Operational Efficiency through administration and project management Ensure supplies are collected, reordered, or stored Lawren Apphia Conduct monthly inventory checks and reorder or restock supplies within 3 business days of depletion notice. Supply Tracking Ongoing FALSE Operations Support Operational Efficiency through administration and project management Coordianting Temp Garden Support Educators Lawren Repository of candidates and timely placement of temp support Logistics Weekly FALSE Operations Support Operational Efficiency through administration and project management Curriculum Refinement (NGSS / Common Core) Lawren Kimberly Ongoing accessible support. ex: open office hours or section on team meeting blocked Admin Program Support Quarterly FALSE Operations Support Operational Efficiency through administration and project management Curriculum / Garden Updates (lesson plan updates 2–3x/quarter, monthly garden support) Educators Lawren Ongoing accessible support. ex: open office hours or section on team meeting blocked Admin Program Support Quarterly FALSE Operations Support Operational Efficiency through administration and project management Conduct garden site visits to document needs and troubleshoot Lawren Kimberly Communication and coordination on timing/scheduling and troubleshooting Admin Program Support, Logistics Ongoing FALSE Operations - Meetings & Comms Systems Strengthen meetings Standardized Monday agenda sent every Friday by 3 PM ET Lawren Kimberly, Apphia Agenda sent Systemize & Maintain Weekly FALSE Operations - Meetings & Comms Systems Document meetings Rotating notetaker (Lawren, Apphia, Educator if L and A unavailable) Apphia Lawren, Educators Notes captured Systemize & Maintain Weekly FALSE Operations - Meetings & Comms Systems Ensure follow-up Recap sent within 24 hours Lawren Apphia Recap sent Systemize & Maintain Weekly FALSE Operations - Meetings & Comms Systems Track tasks Shared Team Action Tracker updated weekly Lawren Apphia Tasks completed Systemize & Maintain Weekly FALSE Operations - Meetings & Comms Systems Improve planning Dedicated planning time built into Monday meetings Kimberly Educators Planning time logged Systemize & Maintain Weekly FALSE Operations - Meetings & Comms Systems Cross-team updates Use Monday meetings as the primary space for cross-team updates and school-related changes Kimberly Educators Updates documented Systemize & Maintain Weekly FALSE Operations - School Coordination Classroom coordination Classroom and Garden team weekly check-ins Educators Lawren Check-ins documented Systemize & Maintain Weekly FALSE Operations - School Coordination Admin coordination Clear guidance on coordination with site administrators (e.x., Ms. B) Lawren Kimberly Guidance documented Systemize & Maintain As Needed FALSE Operations - School Coordination School protocols School partnership protocols Kimberly N/A SOP documented Systemize & Maintain Annually FALSE Operations - School Coordination Scheduling Procedure for schedule adjustments Kimberly N/A Procedure documented Policy Management Annually FALSE Operations - School Coordination Compliance mapping Site/School requirements mapped to roles Apphia Kimberly Mapping completed Digital Comms, Onboarding Support, Tracking Ongoing FALSE Operations - School Coordination Relationship management Admin support for co-teacher/principal relations Lawren Future Role - C.B Specialist Liaison assigned Logistics, Tracking Ongoing FALSE Operations - Educators Student engagement Site-specific brainstorming + strategy alignment Kimberly Board, Lawren, Apphia Strategy documented Program Oversight As Needed FALSE Operations - Educators Student projects Garden Connection Mini Projects Kimberly Educators Projects completed Systemize & Maintain Seasonal FALSE Operations - Educators Student leadership Garden Crew rotation system (student leadership roles) Educators Lawren Roles assigned Systemize & Maintain Seasonal FALSE Operations - Educators Student responsibility Student Garden Jobs (watering, cleanup, harvesting, compost check, etc.) Educators Lawren Jobs assigned Systemize & Maintain Per Semester FALSE Operations - Educators Classroom management Cleanup routines built into every lesson plan Educators Kimberly Template compliance File Maintenance Per Semester FALSE Operations - Educators Project tracking Project Progress Tracker Educators Apphia Projects tracked Tracking, Admin Program Support Monthly FALSE FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Define and maintain brand identity, message/mission, and vision using tools like Canva.com Kimberly Lawren Review brand guidelines annually and apply them consistently across all platforms, with quarterly spot checks. Brand Guideline Review Quarterly FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Social Media Calendar Management (3–5 posts/week, engagement metrics) Lawren Kimberly, Educators Ensure consistent branding and public awareness Content Planning and Metrics Tracking Weekly FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Plan and execute campaigns, Lawren Educators, Kimberly Design and launch campaign plans at least 2 weeks in advance of events, with post-campaign evaluation within 10 days. Campaign Development & Post-Mortem As Needed FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Create monthly content calendars Lawren Apphia , Educators, Kimberly Publish monthly content calendars at least 5 business days before each new month begins. Content Planning Monthly FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Create and send newsletters, quarterly updates, success stories and educator spotlights Lawren Kimberly Distribute newsletters at least monthly and special updates within 3 business days of request. Email Marketing Workflow Monthly/Ongoing FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Manage segmented email lists Lawren Apphia , Kimberly Audit email lists quarterly to ensure proper segmentation and remove invalid contacts. Email Segmentation Audit Quarterly FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Upload photos and testimonials (with consent) Lawren Educators Upload at least 10 new pieces of media content monthly, ensuring each has a signed consent form on file. Media Collection & Upload Monthly FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Draft project recaps for social and newsletters Lawren Kimberly Draft and publish project recaps within 7 business days of event completion for use in newsletters and social media. Content Recap Writing As Needed FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Produce and distribute printed collateral Lawren Apphia , Educators Produce and distribute all print materials at least 10 business days before related events or deadlines. Print Production Scheduling As Needed FALSE Marketing/Social Media, Comms Website Update and monitor website content (eco cadets, non-profit status, careers, volunteer info) and metrics Web Developer Lawren Review website for outdated content monthly and report key engagement metrics quarterly. Web Content Review Monthly/Quarterly FALSE Marketing/Social Media, Comms Website Meetings with website developer Kimberly Lawren Ensure website functionality and timely updates Web Content Review Monthly/Ongoing FALSE Marketing/Social Media, Comms Internal & External Communication WhatsApp / Direct Educator Communication Lawren Apphia , Kimberly Timely response within 48 hours Comms support Ongoing FALSE FALSE Managerial/Leadership Advance Organizational Learning Create annual training plans Maria Apphia , Kimberly, Lawren Develop and finalize staff training plans by the end of Q1 each year, based on organizational priorities and feedback. Training Planning Annually FALSE Managerial/Leadership Advance Organizational Learning Identify and address skill gaps Maria Apphia , Kimberly, Lawren Conduct a skills audit annually and implement targeted development plans for priority gaps within 30 days. Skill Assessment Annual/Per Requirement FALSE Managerial/Leadership Advance Organizational Learning Coordinate internal/external trainings Apphia Maria, Lawren, Kimberly Organize at least one internal or external training opportunity each quarter, with participant evaluations collected post-training. Training Coordination Quarterly FALSE Managerial/Leadership Advance Organizational Learning Facilitate onboarding and mentorship Apphia Lawren Match new hires with buddies within their first 10 days and facilitate orientation within 5 business days of start. Onboarding Support Quarterly FALSE Managerial/Leadership Advance Organizational Learning Enable peer learning, track certifications Maria Apphia , Lawren Schedule bi-monthly peer learning sessions and update certification logs within 7 days of receipt. Peer Learning Ongoing FALSE Managerial/Leadership Advance Organizational Learning Report PD outcomes quarterly Apphia Maria Submit quarterly summaries of professional development participation and outcomes by the 15th of the following month. PD Reporting Annual/Per Requirement FALSE Managerial/Leadership Executive Oversight and Policy Implementation Enact strategic plans and board policies Kimberly Board Implement board-approved strategic plans and policies within 30 days of approval and provide quarterly updates on progress. Policy Implementation Ongoing FALSE Managerial/Leadership Executive Oversight and Policy Implementation Hire, onboard, and evaluate staff Apphia Lawren Complete hiring processes within 30 days of role approval, onboard new staff within 10 days of start, and conduct evaluations annually. Staff Evaluation As Needed FALSE Managerial/Leadership Executive Oversight and Policy Implementation Update internal policies and ensure documentation is current Apphia Kimberly, Board Review and update internal policies biannually and ensure all documentation is accessible and current within 10 business days of updates. Policy Management Ongoing FALSE Managerial/Leadership Executive Oversight and Policy Implementation Oversee daily operations and programs Kimberly Lawren Monitor all core operations weekly and conduct monthly reviews of program goals and outcomes. Program Oversight Ongoing FALSE Managerial/Leadership Executive Oversight and Policy Implementation Tracking school intake and proposals Lawren Apphia , Kimberly Standardize intake process and program eligibility Timely Submission Ongoing FALSE Managerial/Leadership Executive Oversight and Policy Implementation Submit required reports to board and funders Kimberly Apphia , Lawren Submit accurate, comprehensive reports to the board and funders within 10 business days of the end of each quarter. Board Reporting Quarterly FALSE Managerial/Leadership Update and Apply organizational structure guide Program Structure Handbook Kimberly Apphia Handbook kept up to date Handbook Update Annually FALSE Managerial/Leadership Pilot organizational systems Pilot updated structures at PS84 before full rollout Apphia Kimberly Training or meeting update and Pilot report Process As Needed FALSE FALSE Systems/IT Digital infrastructure Centralized Google Drive with standardized folders (system architecture) Apphia Lawren Folder compliance Quarterly FALSE Systems/IT Templates repository Lesson planning + weekly planning templates Lawren Kimberly Template usage Quarterly FALSE Systems/IT Clean up systems Drive structure cleanup Apphia Lawren Cleanup completed Drive Management Quarterly FALSE Systems/IT Standardize garden operations Standardized garden task lists (weekly + seasonal) Lawren Kimberly Task adherence Systemize & Maintain Ongoing FALSE Systems/IT Improve communication cadence Weekly communication cadence (Mon main meeting; Tues/Thu microupdates; Fri key updates/changes/accountments) Kimberly Lawren Updates sent Systemize & Maintain Seasonal FALSE Systems/IT Urgent communication Urgent updates sent via Group Thread Lawren Kimberly, Apphia , Educators Urgent messages sent Systemize & Maintain As Needed FALSE Systems/IT Support Operational Efficiency through administration and project management Maintain Asana folder structure Lawren Apphia Review and update Google Drive folder structure quarterly to ensure consistent organization and accessibility. Drive Management Ongoing FALSE Systems/IT Support Operational Efficiency through administration and project management Organize, archive and improve process for storing project files Apphia Lawren Archive completed project files within 5 business days and maintain organized digital folders for active projects. File Organization Ongoing FALSE

Got it — I’ve captured your vision and the detailed operational framework. Here’s how I’m understanding it so far:

### Core Concept

- Brain (Engine): MARTIN PMO Brain – the AI-driven knowledge and operational engine, representing the “leader” for each department, making decisions, tracking metrics, and guiding workflows.

- App (Interface): PMO-ops Command Center – the user-facing hub where tasks, updates, alerts, dashboards, and workflows are visualized. Users “interact with their department head” via this interface.

This aligns with your idea that the app should feel like the leader of each department, giving authority, guidance, and proactive recommendations rather than just being a passive task tracker.

### Observations from Your Document

- Comprehensive Coverage: You already have mapped every department (Compliance/Legal, Finance, HR/Records, Development, BOD Engagement, Operations, Marketing, Managerial/Leadership, Systems/IT) with objectives, key actions, owners, backups, metrics, processes, frequency, and completion.

- Structured SOPs: Every task has a clear owner, a helper, metrics, and frequency — perfect for creating automation, alerts, and dashboards in the PMO-ops Command Center.

- Leadership-Like Oversight: Each department has measurable KPIs and SOPs that the AI engine could proactively track, flagging overdue tasks or performance deviations.

- Human + AI Collaboration: The AI acts as the “brain,” but humans still execute — the app doesn’t replace the team; it guides, monitors, and consolidates intelligence.

- Scalability Potential: With this level of structured input, the PMO Brain can not only track ongoing operations but also:

  - Suggest optimizations

  - Predict bottlenecks

  - Recommend task reassignments

  - Flag compliance or HR risks

  - Provide board-ready reports automatically

### Suggested PMO Brain / App Features

Based on your table and wider thinking:

1. Dashboard / Command Center

- Executive view for all departments

- KPIs, task statuses (color-coded: on-time, at-risk, overdue)

- Alerts for compliance/legal deadlines, payroll, reporting, fundraising milestones

2. Department Heads Simulation

- Each department has a “leader persona” that:

  - Issues reminders

  - Provides insights or suggestions

  - Flags risk or missing documentation

- Example: Finance Head = “Kimberly AI” monitors budgets, reconciles discrepancies, alerts on policy gaps

3. Task Management & Automation

- Tasks assigned to owners with helpers

- Notifications triggered by deadlines, frequency rules, or dependencies

- Automated reminders, SOP references, and quick-access links to templates

4. Analytics & Reporting Engine

- Track metrics per department & owner (compliance %, task completion, engagement)

- Auto-generate quarterly reports, PD outcomes, donor metrics, etc.

- Suggest interventions where metrics are off-track

5. Knowledge & SOP Repository

- Centralized, searchable SOPs, handbooks, templates, and guides

- AI can recommend the right SOP based on the task being performed

- Dynamic updates as new policies or protocols emerge

6. Integration & Communication

- Slack / WhatsApp / Email / In-App alerts

- Cross-team collaboration spaces for operations, educators, and admins

- Meeting templates, recap notes, and shared action trackers

7. AI-Powered Recommendations

- Proactive suggestions: “Budget reconciliation for February is 5 days overdue — consider reallocating Apphia to assist.”

- Predictive alerts for seasonal tasks or cyclical operations (e.g., insurance renewals, audit prep, board approvals)

8. UX & Design Considerations

- Color-coded departments: e.g., Compliance = Blue, Finance = Green, HR = Yellow, Operations = Orange

- Clear hierarchy: “Brain → Department → Task → Owner → Metrics → Status”

- Minimal clicks to see task status, updates, or recommendations

- Alerts prominent but non-intrusive (banner or card format)

If you want, I can turn this massive table into a fully mapped PMO Brain architecture for the app, showing exactly how each task, metric, frequency, and owner would be represented in the PMO-ops Command Center — essentially a blueprint ready for AI-driven prompt-based app building, with UX, dashboard flow, and color/design logic.

Do you want me to do that next?

Yes! Review this and let me know if anything conflicts with the information you shared. Think in formulas. Example: Priority = urgency, deadline and context Everything we do should map easily between entitities/systems. Example: project management, business entity creation, tax filing process. Etc. I will have to audit ux to a T to make it user friendly for busy business owners/founders Ex: font, data collection and data formatting (tables vs long text, etc) Recommendation for MVP - preset status. For a create form (new organization): use Unchecked by default (simplest). For an edit form: use Dynamic, linked to Current Page Organization’s has_sops. Name: Cognitive Mirror or something like that instead of Command center or PMO-Ops Module for creativity* THE APP FUNCTIONS LIKE A FULL COMPANY, MINUS THE PEOPLE. EX: HAVING Advice or mapping from a COO, HAVING A CFO, ETC that come from directives and and delegates down to initiatives, frameworks, workflows, plans and action items/deliverables with owners.

Perfect — this gives me even more clarity. I’ve reviewed everything, and here’s a deep synthesis, along with checks against your previous info and some formulas/conceptual mapping for the PMO Brain / Cognitive Mirror.

## 1. Core Philosophy

- The app functions like a full company minus the people.

- Each department (CFO, COO, CMO, HR, Operations, Legal/Compliance) exists as a cognitive module, driven by rules, directives, and workflows.

- The AI simulates decision-making and oversight based on metrics, deadlines, and context.

- Human users are executors who interact with the AI to complete initiatives.

✅ Confirms your earlier goal that the app should feel like the leader of each department.

## 2. Task & Workflow Mapping (Think in Formulas)

### Priority Formula

Priority = f(Urgency, Deadline, Context, Impact)

- Urgency: Time-sensitivity of the task (e.g., IRS filing = high)

- Deadline: Fixed or rolling (e.g., quarterly, annually)

- Context: Department, organizational status, dependencies

- Impact: Consequence of missing/completing the task

Example implementation:

- IRS Form 990 → High urgency, fixed annual deadline, compliance context, high impact → Priority = 10/10

- Social media post → Medium urgency, weekly cadence, marketing context, medium impact → Priority = 4/10

### Status Mapping

- Create Form (new org): Unchecked (simplest, minimal cognitive load)

- Edit Form (existing org): Dynamic, linked to current page/org has_sops or task completion metrics

### Task Completion Logic

Completion_Status = IF(Task_Done = TRUE, "Complete", IF(Deadline < TODAY(), "Overdue", "Pending"))

- Could have colors: Green = Complete, Yellow = Pending, Red = Overdue

### Metrics / Auditability

- Every action item has:

  - Owner → responsible person

  - Helper → backup

  - Metric → formula: e.g., Completion % = (# completed tasks / total tasks) * 100

  - Frequency → daily/weekly/monthly/quarterly/annual

  - Process link → SOP / workflow / guidance

- Example KPI for CFO module:

Financial Compliance % = (# tasks completed on time / # tasks due) * 100

- Example KPI for HR module:

Employee Onboarding Efficiency = Avg(days to complete onboarding)

## 3. System Interconnectivity

- Everything maps between entities/systems:

  - Project Management ↔ Business Entity Creation ↔ Tax Filing ↔ SOPs

  - Example: New organization workflow → Create org → CFO module auto-generates tax tasks → Compliance module auto-generates IRS and state filings → Operations module creates project tracking → Creative module suggests branding.

- Data normalization:

  - Tables for structured data (tasks, metrics, owners)

  - Long text for SOPs, notes, or narratives

  - Formatting ensures UX clarity for busy founders

## 4. MVP Recommendations

- Preset status: Default Unchecked for create form

- Dynamic editing: Pull has_sops or task completion metrics for editing existing orgs

- Modules visible: Each department should have a dashboard card, showing:

  - Pending tasks

  - Overdue items

  - Upcoming deadlines

  - Quick SOP links

- Cognitive Mirror name: Better than Command Center or PMO-Ops; emphasizes reflection, insight, and guidance.

## 5. Modules / Departments (AI Personas)

- COO Module: Oversees operations, assigns tasks, flags bottlenecks

- CFO Module: Tracks finances, reconciles accounts, compliance alerts

- CHRO Module: Tracks HR compliance, onboarding, performance reviews

- CMO Module: Marketing, social media campaigns, content scheduling

- Legal/Compliance Module: Tracks legal filings, insurance, risk

- Operations Module: Day-to-day logistics, project management, inventory

- Creative Module: Generates campaigns, templates, branding ideas, innovation prompts

- Managerial / Leadership Module: Pulls insights from all other modules, provides strategy and executive guidance

✅ Confirms alignment with your vision: “Advice or mapping from a COO, CFO, etc., that delegates down to initiatives, frameworks, workflows, plans, action items, deliverables with owners.”

## 6. UX / User Experience Considerations

- Font & readability: Use simple, clean fonts for dashboards

- Data collection & formatting: Tables for structured task data, forms for entry, cards for action items

- Quick filtering & sorting: By department, priority, status, deadline, owner

- Audit-friendly: Exportable reports (CSV, PDF) with all metrics, status, and history

- Alerts & nudges: Push notifications for overdue items or key milestones

- Dynamic dashboards: User sees what matters most (overdue + high-priority tasks first)

## 7. Next Steps for Mapping

I can take your full task table and produce a Cognitive Mirror blueprint that includes:

- Departments as AI personas

- Tasks mapped with owners, helpers, metrics, frequencies

- Dashboard design + status/priority logic

- Data structure for tables vs. SOP text

- Pre-set and dynamic form logic for new/edit organizations

- Suggested UX & color palette per module

This would be ready to hand off for AI prompt-based app building.

Before I build the full blueprint, do you want me to also include formulas for auto-prioritization, predictive alerts, and task reassignment logic in the same blueprint? This would make it closer to a real AI “Cognitive Brain” simulation.

yes, but the thinking shouldn't be standard AI, it should be backed by my INTJ brain (one of the most important pieces, example: the priority formula I created instead of just sorting tasks by urgency and/or deadline

Perfect — that clarifies the tone and logic perfectly. This isn’t just an AI “do this because data says so” — it’s an INTJ-style reasoning engine, systematic, strategic, and context-aware. We can encode the Cognitive Mirror to think like you. Here’s how we can structure it:

## 1. Priority Formula — INTJ Style

You already hinted at this: Priority = Urgency + Deadline + Context. We can make it more nuanced:

Priority = (Urgency * w1) + (Impact * w2) + (Deadline Proximity * w3) + (Strategic Alignment * w4) + (Dependency Factor * w5)

- Urgency: How time-sensitive a task is

- Impact: How critical it is to organizational goals

- Deadline Proximity: How soon it must be completed (normalized by time units)

- Strategic Alignment: INTJ factor — does this task directly advance the vision/mission or create leverage?

- Dependency Factor: Does completing this task unlock others or remove bottlenecks?

INTJ nuance: Some low-urgency tasks might be high-priority because they create structural leverage. Unlike standard AI, the system doesn’t blindly follow deadlines — it values leverage, foresight, and strategic ripple effects.

## 2. Task Status Logic — INTJ Cognition

- Unchecked: Default for new tasks

- Pending: Recognized but intentionally deferred (INTJ foresight: sometimes waiting is strategic)

- Active: Currently in execution, owner is accountable

- Blocked: Dependent on another task or decision

- Complete: Done and validated

Formulas for Dynamic Status

If Task_Done = TRUE → Complete

Else if Dependencies_Complete = FALSE → Blocked

Else if Current_Date >= Start_Date → Active

Else → Pending

## 3. AI Persona “Thinking” Logic

Each department module mirrors INTJ decision-making:

### COO Module

- Tracks dependencies, identifies bottlenecks before they happen

- Assigns tasks strategically, not just reactively

### CFO Module

- Flags tasks with high leverage on risk, funding, or compliance

- Automatically re-prioritizes if a critical financial risk emerges

### CHRO Module

- Evaluates employee bandwidth and skill alignment, reallocates intelligently

- Anticipates future hiring/training needs

### Creative / Innovation Module

- Suggests new initiatives only if they align with long-term vision and current capacity

- Filters “fun ideas” vs. “strategic leverage ideas”

## 4. Predictive Alerts — Foresight Layer

- Task Overlap Risk: Flags tasks that may conflict with others or exceed human capacity

- Strategic Drift: Detects tasks that may seem urgent but are not aligned with mission/vision

- Compliance Miss: Detects deadlines that, if missed, create cascading risks

- Efficiency Opportunity: Suggests batching or delegation for high-leverage tasks

Formula Example for Foresight

Alert_Score = (Risk_Impact * w1) + (Leverage_Loss * w2) + (Deadline_Proximity * w3)

If Alert_Score > Threshold → Send Notification

## 5. Mapping Tasks to Systems — INTJ Style

- Everything is modular, linkable, and auditable:

  - SOPs, project management tasks, legal compliance, finance, HR, operations, fundraising, marketing

- Structured data: Tables for metrics, owners, deadlines

- Narrative data: SOPs, instructions, creative prompts

- Cross-linking: Each task references dependencies, owner, module, and strategic alignment

INTJ focus: Avoid data noise — the system filters, highlights, and connects only what matters strategically.

## 6. UX Considerations — INTJ-friendly

- Dashboards: Each module shows a strategic overview first, then task details

- Tables vs Text: Tables for tasks & metrics; long text for SOPs and narratives

- Colors: Strategic priority coding (Red = high-leverage risk, Yellow = pending/medium leverage, Green = complete)

- Alerts: Minimal, but meaningful; INTJs hate clutter

- Forms: Dynamic defaults, linked to current org/module state

If you want, I can take your entire table of department tasks and turn it into a full “Cognitive Mirror Blueprint”:

- Includes INTJ-style priority, foresight, and predictive logic

- Fully modular for AI-based implementation

- Ready for MVP form: dynamic vs unchecked defaults

- UX-ready with dashboards, tables, metrics, alerts

This would be essentially a “mental map” of your company encoded in AI logic — the engine you can build the app around.

Do you want me to build that blueprint next?

another example: Category Objective Key Action Task Owner Task Helper or Backup Metrics (guaging effectiveness) Process Frequency Timeline Completion? + Date Compliance/Legal/Insurance Ensure Legal Compliance and Transparency File IRS Form 990 Kimberly Apphia "100% On-Time Filing Rate over a rolling 3-year period Zero penalties or late notices issued by the IRS " IRS Filing Annually FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Renew charitable registration in all applicable states Kimberly Apphia Maintain a 100% on-time renewal rate for charitable registrations in all applicable states annually. Charity Registration Annually FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Submit annual state reports Kimberly Apphia Submit all required state reports by their respective deadlines with 100% accuracy each year. State Reporting Annually FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Conduct audits or financial reviews Kimberly Accountant Complete annual audit or financial review by fiscal year-end with zero major findings. Audit Review Annually FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Maintain 501(c)(3) status and good standing Kimberly Board Ensure continuous 501(c)(3) status with no lapse by meeting all federal compliance requirements. Compliance Check Ongoing FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Ensure legal/ethical integrity Apphia Apphia Achieve 100% staff acknowledgment of legal and ethical standards annually through training or documentation. Ethics Oversight Ongoing FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Review & approve financial reports Kimberly Accountant Review and approve 100% of quarterly financial reports within 30 days of quarter end. Financial Review Quarterly FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Secure and renew liability, D&O, and event insurance Kimberly Apphia Renew all required insurance policies annually before expiration with no coverage gaps. Insurance Renewal Annually FALSE Compliance/Legal/Insurance Ensure Legal Compliance and Transparency Ensure all signed waivers, MOUs, and contracts are stored securely Apphia Lawren Maintain a 100% filing rate of all signed waivers, MOUs, and contracts in a central, secure system within 7 days of execution. Document Storage Ongoing FALSE FALSE Finance - Board Manage Finances and Record Keeping Obtain board approval of annual budget Board Kimberly "100% of budgets approved on or before the start of the fiscal year Documentation of approval included in board meeting minutes" Budget Approval Annually FALSE Finance Manage Finances and Record Keeping Reconcile bank accounts monthly Accountant- Taxmoles Kimberly Reconcile all bank accounts within 10 business days of month-end and document any discrepancies for board review each month. Bank Reconciliation Monthly FALSE Finance - Board Manage Finances and Record Keeping Track restricted vs. unrestricted funds Kimberly Board Maintain accurate tracking of restricted and unrestricted funds, updating records monthly and reviewing them quarterly with the board treasurer. Fund Tracking Ongoing FALSE Finance Manage Finances and Record Keeping Retain financial records for 7 years Accountant Apphia Ensure all financial records are securely stored and systematically archived for a minimum of 7 years, with an annual audit of records for compliance. Record Retention Ongoing FALSE Finance - Board Manage Finances and Record Keeping Submit financial reports quarterly Accountant Apphia Prepare and submit clear, accurate financial reports to the board within 15 days after the close of each fiscal quarter. Financial Reporting Annually FALSE Finance Administrative Support for Budgeting Reconcile receipts with budget Lawren Apphia Reconcile submitted receipts against the approved budget monthly and flag discrepancies exceeding 5% for review within 7 days. Receipt Reconciliation Ongoing FALSE Finance Administrative Support for Budgeting Maintain organized expense files Lawren Apphia Update and file all expense documentation by the 5th business day of each month, ensuring easy access and audit readiness. File Maintenance Monthly FALSE Finance Administrative Support for Budgeting Submit reimbursements and prepare accountant documentation Lawren Apphia Submit all reimbursement requests and complete related documentation for the accountant within 30 days of the fiscal year-end. Reimbursement Annually FALSE Finance Standardize procurement Standardized Materials Request Process Lawren Apphia Requests tracked Supply Tracking, Systemize & Maintain Annually FALSE Finance Track supplies Inventory log for garden tools and supplies Lawren Apphia Inventory accuracy Systemize & Maintain, Training Coordination Monthly FALSE Finance Track spending Maintain budget tracker Apphia Lawren, Kimberly Budget variance Audit Review Per Semester FALSE Finance Improve purchasing access Quick access folder for: Materials lists, Ordering procedures, Vendor contacts Lawren Apphia Folder completeness Document Storage Annually FALSE Finance - Board Provide fiscal oversight of operational rollout Budget tracker (admin-managed) Board Kimberly Board budget review Financial Review, Financial Reporting Quarterly FALSE Finance - Board Ensure resources align with program strategy Ensure resources are aligned with curriculum and garden tasks Board Kimberly Alignment documented Program Oversight Quarterly FALSE FALSE HR/Records Maintain HR Compliance & Employee Well-being Preliminary staff interviews Lawren Apphia Positions posted within 5 days of approval; onboarding completed within 10 days of start Hiring As Needed FALSE HR/Records Maintain HR Compliance & Employee Well-being Job postings and 2nd - 3rd staff interviews Apphia Lawren Positions posted within 5 days of approval; onboarding completed within 10 days of start Hiring As Needed FALSE HR/Records Maintain HR Compliance & Employee Well-being Onboarding Tracking (timeline, reminders, contract drafts, comms and additional logistics) Apphia Lawren Positions posted within 5 days of approval; onboarding completed within 10 days of start Hiring As Needed FALSE HR/Records Maintain HR Compliance & Employee Well-being Update employee handbook annually Apphia Kimberly Updated handbook published and acknowledged by all staff Handbook Review Annually FALSE HR/Records Maintain HR Compliance & Employee Well-being Stay current with labor laws, OSHA Apphia N/A Internal policies updated within 30 days of major legal change Legal Compliance Review Annually FALSE HR/Records Maintain HR Compliance & Employee Well-being Administer payroll, PTO, benefits Kimberly Apphia 100% on-time payroll, PTO accrual accuracy, benefits issues resolved in 3 days Payroll Processing Ongoing FALSE HR/Records Maintain HR Compliance & Employee Well-being Maintain secure personnel files Apphia N/A Zero unauthorized access incidents; annual audit completed Document Security Monthly FALSE HR/Records Maintain HR Compliance & Employee Well-being Resolve workplace issues promptly Apphia Kimberly, Lawren 90% resolution within 10 business days of issue reported Conflict Resolution Protocol Ongoing FALSE HR/Records Maintain HR Compliance & Employee Well-being Continuing Education / Certifications tracking Lawren Apphia Updating Professional Development opportunity list Policy Maintenance Ongoing FALSE HR/Records Maintain HR Compliance & Employee Well-being Post departure Educator Survey Feedback (post-program surveys) Apphia N/A Survey sent within 72 hours post departure Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Conflict of Interest Apphia N/A 100% of staff sign disclosure annually Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Code of Conduct / Ethics Apphia N/A 100% acknowledgment from staff Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Whistleblower Protection Apphia N/A Policy reviewed annually; no unresolved reports Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Financial Controls Manual Apphia N/A Annual review completed; controls audit passed Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Equity & Inclusion Statement Apphia N/A DEI training completed by all staff annually Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Social Media & Data Privacy Policy Apphia N/A No violations; 100% of employees acknowledge annually Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Photo/Video Consent Policy Apphia N/A Consent forms on file for 100% of staff Policy Maintenance Ongoing FALSE HR/Records Draft & Maintain Core Policies Volunteer Handbook Apphia N/A Handbook updated before annual volunteer orientation Handbook Review Annually FALSE HR/Records Draft & Maintain Core Policies Annual Performance Evaluations Apphia Kimberly, Lawren Done annually and on time Policy Maintenance Annually FALSE HR/Records Payroll Send weekly payroll reminders Lawren Apphia Done a least 3 days prior to billing Payroll Processing Weekly FALSE HR/Records Payroll Review timesheet and payroll updates Apphia Kimberly Audit for discepencies, gaps and updates Payroll Processing Ongoing FALSE HR/Records Formalize staff roles Clear roles & responsibilities Apphia Kimberly Roles documented Systemize & Maintain Ongoing FALSE HR/Records Standardize expectations Weekly expectations Kimberly Lawren, Future Role - C.B Specialist Expectations published Information Shared as Resource Weekly FALSE HR/Records Formalize communication Communication protocols Lawren Apphia Protocol acknowledged Information Shared as Resource Ongoing FALSE HR/Records Standardize behavior & family communication Behavior management & family communication steps Future Role - C.B Specialist Lawren SOP documented Information Shared as Resource Ongoing FALSE HR/Records Build flexibility into teaching Pivot Support Framework Kimberly Lawren, Future Role - C.B Specialist Framework documented Information Shared as Resource Per Semester FALSE HR/Records Integrate team norms “Space & Grace” expectations added to team norms Apphia Future Role - C.B Specialist Norms documented Handbook Review Annually FALSE HR/Records Institutionalize PD Monthly PD + peer learning circles Apphia Maria, Kimberly, Lawren Attendance rate logged Systemize & Maintain Monthly FALSE HR/Records Recognition documentation Recognition systems (wins, shout-outs, contributions) Apphia Lawren, Future Role - C.B Specialist Recognition log Systemize & Maintain Ongoing FALSE HR/Records Capture team culture stories/moments Weekly “Golden Moments” in team meetings Apphia Kimberly, Educators Stories/moments logged Policy Maintenance Weekly FALSE HR/Records External educator narrative Quarterly meet-and-greets with gardeners and external garden educators Lawren Apphia, Educators Meetings scheduled Logistics Quarterly FALSE FALSE Development/Fundraising Strengthen Fundraising and Partnerships Maintain donor CRM and contact lists Kimberly Lawren CRM updated monthly Donor Data Maintenance Monthly FALSE Development/Fundraising Strengthen Fundraising and Partnerships Issue IRS-compliant donation receipts Accountant Kimberly, Apphia , Lawren 100% of receipts issued within 5 business days of donation Donation Acknowledgment Ongoing FALSE Development/Fundraising Strengthen Fundraising and Partnerships Lead grant writing and donor outreach Kimberly Apphia , Lawren # of grants submitted; % of renewal success; donor engagement metrics Grant Proposal & Donor Engagement Ongoing FALSE Development/Fundraising Strengthen Fundraising and Partnerships Develop school/funder outreach packages Lawren Kimberly, Apphia Create or update at least one outreach package annually or as requested for funders, tailored to mission alignment and program updates. Outreach Material Annual/Per Requirement FALSE Development/Fundraising Strengthen Fundraising and Partnerships Develop mission-aligned fundraising products Kimberly Board Design and implement at least one fundraising product annually that reflects the organization’s mission and engages target audiences. Product Development Annual/Per Requirement FALSE Development/Fundraising Strengthen Fundraising and Partnerships Represent mission in the community Kimberly Lawren Participate in a minimum of one mission-focused community engagement or partnership activity per quarter. Mission Promotion Ongoing FALSE Development/Fundraising Strengthen Fundraising and Partnerships Participate in seasonal/community events Kimberly Lawren Attend or host at least three seasonal or community events annually to increase visibility and supporter engagement. Event Participation Ongoing FALSE Development/Fundraising Track project impact Project Progress Tracker Apphia Lawren Grant reporting metrics Reporting Quarterly FALSE Development/Fundraising Administrative Support for Grant Management Grant Application Support (documentation, sourcing, review) Lawren Apphia Organize intake, proposals, images and contracts Systemize & Maintain, Grants Support As Needed FALSE FALSE BOD Engagement Monitor Governance and Support Attend and prepare for board meetings Kimberly N/A Distribute board materials at least 7 days prior to each meeting and achieve 90% board member attendance per year. Board Prep Quarterly FALSE BOD Engagement Monitor Governance and Support Approve major policies/programs Kimberly Board Review and vote on all major policies and program changes annually, with documentation filed within 10 business days of approval. Policy Approval Annually FALSE BOD Engagement Monitor Governance and Support Evaluate Executive Director annually Board N/A Complete and document a performance evaluation for the Executive Director by the end of each fiscal year. Executive Evaluation Annually FALSE BOD Engagement Monitor Governance and Support Engage in 1–3 year strategic planning Kimberly Board Participate in a strategic planning session at least every 3 years, with updated goals formally adopted by the board. Strategic Planning 1 - 3 Years FALSE BOD Engagement Monitor Governance and Support Publicly promote the organization Kimberly Board Each board member commits to a minimum of two public promotion activities (e.g., social posts, speaking events) annually. Public Engagement Ongoing FALSE BOD Engagement Monitor Governance and Support Support donor engagement and ethics oversight Kimberly Board Board participates in at least one donor engagement activity per quarter and reviews ethics concerns as needed, documenting all actions. Board Support Ongoing FALSE BOD Engagement Oversee operational rollout Phase 1 (Weeks 1–2/4) Kimberly Apphia , Lawren Board updates Campaign Planning Quarterly FALSE BOD Engagement Oversee operational rollout Phase 2 (Weeks 3–6) Kimberly Apphia , Lawren Board updates Campaign Planning Quarterly FALSE BOD Engagement Oversee operational rollout Phase 3 (Months 2–4) Kimberly Apphia , Lawren Board updates Campaign Planning Quarterly FALSE BOD Engagement Approve organizational framework Program Structure Handbook Board Kimberly Board approval Legal Compliance Annually FALSE FALSE Operations Support Operational Efficiency through administration and project management Schedule educator meeting reminders, meetings, and follow-ups Lawren Apphia Send all meeting invites, reminders, and follow-ups at least 48 hours in advance and update calendars weekly. Meeting Scheduling Ongoing FALSE Operations Support Operational Efficiency through administration and project management Maintain team shared calendars with key holidays/events Lawren Apphia Send all meeting invites, reminders, and follow-ups at least 48 hours in advance and update calendars weekly. Meeting Scheduling Ongoing FALSE Operations Support Operational Efficiency through administration and project management Compile attendance logs, time sheets Apphia Lawren Collect and archive attendance and timesheet records within 3 business days of submission. Log Compilation Ongoing FALSE Operations Support Operational Efficiency through administration and project management Collect and summarize feedback Apphia Lawren Collect feedback after each major project or event and summarize findings within 7 business days. Feedback Collection Ongoing FALSE Operations Support Operational Efficiency through administration and project management Assist with final reports and debrief notes Apphia Lawren Contribute to debrief notes and final reports within 5 business days of project or event conclusion. Report Assistance Ongoing FALSE Operations Support Operational Efficiency through administration and project management Track “lessons learned” Apphia Lawren Document key lessons learned from each project in a centralized log within 7 business days of debrief. Lessons Learned Ongoing FALSE Operations Support Operational Efficiency through administration and project management Maintaining and tracking for the shared supply order Google Form and reciepts Lawren Apphia Document key lessons learned from each project in a centralized log within 7 business days of debrief. Lessons Learned Ongoing FALSE Operations Support Operational Efficiency through administration and project management Ensure supplies are collected, reordered, or stored Lawren Apphia Conduct monthly inventory checks and reorder or restock supplies within 3 business days of depletion notice. Supply Tracking Ongoing FALSE Operations Support Operational Efficiency through administration and project management Coordianting Temp Garden Support Educators Lawren Repository of candidates and timely placement of temp support Logistics Weekly FALSE Operations Support Operational Efficiency through administration and project management Curriculum Refinement (NGSS / Common Core) Lawren Kimberly Ongoing accessible support. ex: open office hours or section on team meeting blocked Admin Program Support Quarterly FALSE Operations Support Operational Efficiency through administration and project management Curriculum / Garden Updates (lesson plan updates 2–3x/quarter, monthly garden support) Educators Lawren Ongoing accessible support. ex: open office hours or section on team meeting blocked Admin Program Support Quarterly FALSE Operations Support Operational Efficiency through administration and project management Conduct garden site visits to document needs and troubleshoot Lawren Kimberly Communication and coordination on timing/scheduling and troubleshooting Admin Program Support, Logistics Ongoing FALSE Operations - Meetings & Comms Systems Strengthen meetings Standardized Monday agenda sent every Friday by 3 PM ET Lawren Kimberly, Apphia Agenda sent Systemize & Maintain Weekly FALSE Operations - Meetings & Comms Systems Document meetings Rotating notetaker (Lawren, Apphia, Educator if L and A unavailable) Apphia Lawren, Educators Notes captured Systemize & Maintain Weekly FALSE Operations - Meetings & Comms Systems Ensure follow-up Recap sent within 24 hours Lawren Apphia Recap sent Systemize & Maintain Weekly FALSE Operations - Meetings & Comms Systems Track tasks Shared Team Action Tracker updated weekly Lawren Apphia Tasks completed Systemize & Maintain Weekly FALSE Operations - Meetings & Comms Systems Improve planning Dedicated planning time built into Monday meetings Kimberly Educators Planning time logged Systemize & Maintain Weekly FALSE Operations - Meetings & Comms Systems Cross-team updates Use Monday meetings as the primary space for cross-team updates and school-related changes Kimberly Educators Updates documented Systemize & Maintain Weekly FALSE Operations - School Coordination Classroom coordination Classroom and Garden team weekly check-ins Educators Lawren Check-ins documented Systemize & Maintain Weekly FALSE Operations - School Coordination Admin coordination Clear guidance on coordination with site administrators (e.x., Ms. B) Lawren Kimberly Guidance documented Systemize & Maintain As Needed FALSE Operations - School Coordination School protocols School partnership protocols Kimberly N/A SOP documented Systemize & Maintain Annually FALSE Operations - School Coordination Scheduling Procedure for schedule adjustments Kimberly N/A Procedure documented Policy Management Annually FALSE Operations - School Coordination Compliance mapping Site/School requirements mapped to roles Apphia Kimberly Mapping completed Digital Comms, Onboarding Support, Tracking Ongoing FALSE Operations - School Coordination Relationship management Admin support for co-teacher/principal relations Lawren Future Role - C.B Specialist Liaison assigned Logistics, Tracking Ongoing FALSE Operations - Educators Student engagement Site-specific brainstorming + strategy alignment Kimberly Board, Lawren, Apphia Strategy documented Program Oversight As Needed FALSE Operations - Educators Student projects Garden Connection Mini Projects Kimberly Educators Projects completed Systemize & Maintain Seasonal FALSE Operations - Educators Student leadership Garden Crew rotation system (student leadership roles) Educators Lawren Roles assigned Systemize & Maintain Seasonal FALSE Operations - Educators Student responsibility Student Garden Jobs (watering, cleanup, harvesting, compost check, etc.) Educators Lawren Jobs assigned Systemize & Maintain Per Semester FALSE Operations - Educators Classroom management Cleanup routines built into every lesson plan Educators Kimberly Template compliance File Maintenance Per Semester FALSE Operations - Educators Project tracking Project Progress Tracker Educators Apphia Projects tracked Tracking, Admin Program Support Monthly FALSE FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Define and maintain brand identity, message/mission, and vision using tools like Canva.com Kimberly Lawren Review brand guidelines annually and apply them consistently across all platforms, with quarterly spot checks. Brand Guideline Review Quarterly FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Social Media Calendar Management (3–5 posts/week, engagement metrics) Lawren Kimberly, Educators Ensure consistent branding and public awareness Content Planning and Metrics Tracking Weekly FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Plan and execute campaigns, Lawren Educators, Kimberly Design and launch campaign plans at least 2 weeks in advance of events, with post-campaign evaluation within 10 days. Campaign Development & Post-Mortem As Needed FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Create monthly content calendars Lawren Apphia , Educators, Kimberly Publish monthly content calendars at least 5 business days before each new month begins. Content Planning Monthly FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Create and send newsletters, quarterly updates, success stories and educator spotlights Lawren Kimberly Distribute newsletters at least monthly and special updates within 3 business days of request. Email Marketing Workflow Monthly/Ongoing FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Manage segmented email lists Lawren Apphia , Kimberly Audit email lists quarterly to ensure proper segmentation and remove invalid contacts. Email Segmentation Audit Quarterly FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Upload photos and testimonials (with consent) Lawren Educators Upload at least 10 new pieces of media content monthly, ensuring each has a signed consent form on file. Media Collection & Upload Monthly FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Draft project recaps for social and newsletters Lawren Kimberly Draft and publish project recaps within 7 business days of event completion for use in newsletters and social media. Content Recap Writing As Needed FALSE Marketing/Social Media, Comms Expand Digital and Public Presence Produce and distribute printed collateral Lawren Apphia , Educators Produce and distribute all print materials at least 10 business days before related events or deadlines. Print Production Scheduling As Needed FALSE Marketing/Social Media, Comms Website Update and monitor website content (eco cadets, non-profit status, careers, volunteer info) and metrics Web Developer Lawren Review website for outdated content monthly and report key engagement metrics quarterly. Web Content Review Monthly/Quarterly FALSE Marketing/Social Media, Comms Website Meetings with website developer Kimberly Lawren Ensure website functionality and timely updates Web Content Review Monthly/Ongoing FALSE Marketing/Social Media, Comms Internal & External Communication WhatsApp / Direct Educator Communication Lawren Apphia , Kimberly Timely response within 48 hours Comms support Ongoing FALSE FALSE Managerial/Leadership Advance Organizational Learning Create annual training plans Maria Apphia , Kimberly, Lawren Develop and finalize staff training plans by the end of Q1 each year, based on organizational priorities and feedback. Training Planning Annually FALSE Managerial/Leadership Advance Organizational Learning Identify and address skill gaps Maria Apphia , Kimberly, Lawren Conduct a skills audit annually and implement targeted development plans for priority gaps within 30 days. Skill Assessment Annual/Per Requirement FALSE Managerial/Leadership Advance Organizational Learning Coordinate internal/external trainings Apphia Maria, Lawren, Kimberly Organize at least one internal or external training opportunity each quarter, with participant evaluations collected post-training. Training Coordination Quarterly FALSE Managerial/Leadership Advance Organizational Learning Facilitate onboarding and mentorship Apphia Lawren Match new hires with buddies within their first 10 days and facilitate orientation within 5 business days of start. Onboarding Support Quarterly FALSE Managerial/Leadership Advance Organizational Learning Enable peer learning, track certifications Maria Apphia , Lawren Schedule bi-monthly peer learning sessions and update certification logs within 7 days of receipt. Peer Learning Ongoing FALSE Managerial/Leadership Advance Organizational Learning Report PD outcomes quarterly Apphia Maria Submit quarterly summaries of professional development participation and outcomes by the 15th of the following month. PD Reporting Annual/Per Requirement FALSE Managerial/Leadership Executive Oversight and Policy Implementation Enact strategic plans and board policies Kimberly Board Implement board-approved strategic plans and policies within 30 days of approval and provide quarterly updates on progress. Policy Implementation Ongoing FALSE Managerial/Leadership Executive Oversight and Policy Implementation Hire, onboard, and evaluate staff Apphia Lawren Complete hiring processes within 30 days of role approval, onboard new staff within 10 days of start, and conduct evaluations annually. Staff Evaluation As Needed FALSE Managerial/Leadership Executive Oversight and Policy Implementation Update internal policies and ensure documentation is current Apphia Kimberly, Board Review and update internal policies biannually and ensure all documentation is accessible and current within 10 business days of updates. Policy Management Ongoing FALSE Managerial/Leadership Executive Oversight and Policy Implementation Oversee daily operations and programs Kimberly Lawren Monitor all core operations weekly and conduct monthly reviews of program goals and outcomes. Program Oversight Ongoing FALSE Managerial/Leadership Executive Oversight and Policy Implementation Tracking school intake and proposals Lawren Apphia , Kimberly Standardize intake process and program eligibility Timely Submission Ongoing FALSE Managerial/Leadership Executive Oversight and Policy Implementation Submit required reports to board and funders Kimberly Apphia , Lawren Submit accurate, comprehensive reports to the board and funders within 10 business days of the end of each quarter. Board Reporting Quarterly FALSE Managerial/Leadership Update and Apply organizational structure guide Program Structure Handbook Kimberly Apphia Handbook kept up to date Handbook Update Annually FALSE Managerial/Leadership Pilot organizational systems Pilot updated structures at PS84 before full rollout Apphia Kimberly Training or meeting update and Pilot report Process As Needed FALSE FALSE Systems/IT Digital infrastructure Centralized Google Drive with standardized folders (system architecture) Apphia Lawren Folder compliance Quarterly FALSE Systems/IT Templates repository Lesson planning + weekly planning templates Lawren Kimberly Template usage Quarterly FALSE Systems/IT Clean up systems Drive structure cleanup Apphia Lawren Cleanup completed Drive Management Quarterly FALSE Systems/IT Standardize garden operations Standardized garden task lists (weekly + seasonal) Lawren Kimberly Task adherence Systemize & Maintain Ongoing FALSE Systems/IT Improve communication cadence Weekly communication cadence (Mon main meeting; Tues/Thu microupdates; Fri key updates/changes/accountments) Kimberly Lawren Updates sent Systemize & Maintain Seasonal FALSE Systems/IT Urgent communication Urgent updates sent via Group Thread Lawren Kimberly, Apphia , Educators Urgent messages sent Systemize & Maintain As Needed FALSE Systems/IT Support Operational Efficiency through administration and project management Maintain Asana folder structure Lawren Apphia Review and update Google Drive folder structure quarterly to ensure consistent organization and accessibility. Drive Management Ongoing FALSE Systems/IT Support Operational Efficiency through administration and project management Organize, archive and improve process for storing project files Apphia Lawren Archive completed project files within 5 business days and maintain organized digital folders for active projects. File Organization Ongoing FALSE

Perfect — I see exactly the structure you’re using: a fully detailed, modular, operational SOP table with measurable metrics, owners, helpers, timelines, processes, and completion tracking. This is exactly the type of structured input that a Cognitive Mirror / INTJ-powered app can ingest and act on.

Here’s how we can map it to your AI/UX/system thinking:

## 1. Modular Structure Alignment

Every row is already a module-task-metric unit:

- Category → Module (Compliance, Finance, HR, Ops, Marketing, Leadership, Systems/IT)

- Objective → Strategic Intent (guides INTJ priority weighting)

- Key Action → Initiative / SOP (specific, actionable)

- Task Owner + Helper → Delegation / Responsibility Mapping (for AI notifications, accountability, and dynamic resourcing)

- Metrics → Leverage Measurement (used for Priority formula & success scoring)

- Process → Workflow Type (audit, recurring, project-based, reporting, compliance check)

- Frequency / Timeline → Temporal Parameters (for scheduling, foresight, alerts)

- Completion → Dynamic Status (Unchecked → Pending → Active → Blocked → Complete, calculated based on your formula)

## 2. INTJ Prioritization Integration

For each task, the Cognitive Mirror can calculate an INTJ-style priority score:

Task Priority = (Urgency * w1) + (Impact * w2) + (Deadline Proximity * w3)

+ (Strategic Alignment * w4) + (Dependency Factor * w5) + (Leverage Score * w6)

Where:

- Urgency: deadline/frequency weighting

- Impact: task objective vs module & org goals

- Deadline Proximity: days until due

- Strategic Alignment: how critical the task is to long-term vision

- Dependency Factor: does it unlock other initiatives?

- Leverage Score: metrics (ex: IRS filing on time = high leverage for legal compliance)

The system could auto-rank weekly/quarterly dashboards for executive review.

## 3. Dynamic Status Logic

Your Completion? field is currently a static TRUE/FALSE. We can automate it:

- Unchecked: new task, not started

- Pending: dependencies incomplete or not yet started

- Active: within start-to-deadline window

- Blocked: flagged if dependencies or approvals are missing

- Complete: metrics achieved and verified

AI can automatically update Completion? + Date based on workflow progress or linked system data (like Google Drive / Asana updates).

## 4. UX / MVP Considerations

- Form Defaults:

  - Create new task: Unchecked

  - Edit task: Dynamic, reflecting current organization/module state

- Data Presentation:

  - Tables for tasks, metrics, timelines

  - Expandable rows for SOPs / process notes

- Color Coding:

  - Priority high → red

  - Medium → yellow

  - Low → green

- Alerts / Foresight:

  - Reminders if tasks approach deadlines

  - Dependency alerts if prerequisite tasks are incomplete

  - Strategic drift detection if tasks fall outside objectives

## 5. Mapping to Cognitive Mirror Logic

This table is essentially a blueprint for the AI brain:

- Modules = Departments / Functions → mirrored in app as separate dashboards

- Tasks = Initiatives / Action Items → actionable nodes

- Owners/Helpers = AI notifications / delegation logic → predictive load balancing

- Metrics = Success & Leverage Scores → informs priority & alerts

- Processes/Frequency = Workflow templates → automatic scheduling and reminders

- Completion = AI-monitored status → feeds reporting dashboards

Key Point: every row is “formula-ready.” AI can calculate priority, track completion, and forecast risks just like an INTJ would.

If you want, I can turn this massive table into a “Cognitive Mirror-ready blueprint”, with:

- Priority formulas per task

- Dynamic completion & status logic

- Metrics mapped to leverage/impact scores

- Dashboards & UX considerations

- Default AI settings for new vs existing tasks

This would be a direct blueprint to feed into the app, making it INTJ-aligned, not just generic AI logic.

Do you want me to build that next?

let's redo the business plan based on all we've discussed. LEAN BUSINESS PLAN Working Title: Command Center Software – Intuitive Operational Guidance 1. Problem Executives, founders, and operators are overwhelmed. They: Have too many competing priorities Lack structured decision clarity Don’t have real-time operational diagnostics Struggle with organizational design and execution alignment Rely on fragmented tools (Notion, Slack, dashboards, consultants) Secretly want someone to “tell them what to do” — with authority Traditional consulting is: Expensive Static Episodic Not embedded in daily decision-making Current AI tools: Generate information but do not provide structured operational authority Lack persistent memory and strategic continuity The gap: There is no system that combines: Decision clarity + Operational intelligence + Organizational structuring + Execution automation + Persistent executive memory Leaders need embedded operational authority that gives clarity, control, and confidence — not another generic tool. 2. Solution Command Center Software is a tiered, intuitive operational guidance system that acts as: A strategic prioritization engine An embedded operational advisor An organizational structuring guide An execution automation layer A persistent executive memory system The platform is structured in progressive tiers, delivering immediate relief while building long-term stickiness and strategic authority. Unlike generic AI tools, guidance is powered by proprietary experience (you + Martin PMO), not just internet sources. It feels like a seasoned operator, PMO lead, and COO embedded in your business. Mission: A system that converts unstructured ambition and ideas into governed execution using embedded PMO and operational intelligence. Vision: To provide PMO+Ops grade authority inside every growing business. 3. Product Architecture (Tiered Strategy) Tier 1 – Quick Wins (MVP) Prioritization Matrix + Tailored Next Steps Purpose: Deliver immediate clarity and executive relief. What it does: Ranks initiatives by impact/effort/risk Converts ambiguity into clear next steps Provides structured guidance Reduces overwhelm Why it matters: Fast value = fast adoption. This is the wedge product. Tier 2 – High-Impact / Premium Operational Advisory + Org & Ops Structuring Purpose: Deliver consulting-level insight without consulting fees. What it does: Diagnoses operational inefficiencies Identifies bottlenecks and structural misalignment Recommends org design improvements Suggests process optimization frameworks Impact: Feels like a trusted COO in the room, accelerating decisions and execution. This is the high-ticket tier. Tier 3 – Personalization & Stickiness Memory Retention + Executive Voice Development Purpose: Make the platform indispensable. What it does: Tracks decisions over time Learns executive preferences Maintains consistent tone and authority Adapts recommendations to historical behavior Impact: Recommendations feel personal, consistent, and authoritative. Adoption becomes habitual; retention and LTV increase dramatically. Tier 4 – Automation & Data Enablement Automation + Reporting Purpose: Turn strategy into execution. What it does: Creates repeatable workflows Sends reminders Tracks KPIs Consolidates reporting data Impact: Planning becomes automatic. Execution happens without friction. Insight closes the loop into action. Tier 5 – Embedded Framework Layer PMO & Operations Best Practices Purpose: Institutional credibility. What it does: Embeds proven frameworks Provides contextual strategic references Acts as a built-in PMO knowledge base Impact: Every decision is guided, every process reinforced. Supports all other tiers and gives structural authority. 4. Target Market Primary: Founders Small-to-mid-size business CEOs COO/Operations leaders Strategy/PMO professionals Secondary: Agencies Fractional executives Consultants seeking leverage Initial Ideal Customer Profile: 5–75 employee companies Revenue $1M–$25M Growth-stage chaos High cognitive load at leadership level Emotional benefit: Leaders stop fighting fires and start leading with clarity, control, and confidence. 5. Revenue Model Core Strategy: Tiered Subscription + Add-Ons Tier Pricing Notes Tier 1 – Quick Wins $29–$49/month Entry-level or freemium Tier 2 – Operational Advisory $199–$499/month High-value tier Tier 3 – Personalization Add-On $99–$199/month Adaptive executive guidance Tier 4 – Automation + Reporting $149–$299/month Executes strategy automatically Enterprise Bundle $2,000–$10,000/month Custom integration + advanced advisory Upsell Path: Tier 1 → Tier 2 → Add Tier 3 → Add Tier 4 → Enterprise Revenue Levers: per-seat pricing, annual contracts, usage-based diagnostics, enterprise onboarding fees Pricing reflects clarity, control, and actionable authority, not just software features. Competitors (for context, not identical offerings): Asana – Project and task management with dashboards Notion – Flexible workspace and knowledge management ClickUp – All-in-one productivity platform Monday.com – Workflow and operations management Trello – Task boards and simple workflow tracking Jira – Software/engineering project management Smartsheet – Operational planning and reporting Airtable – Database-driven project and workflow management AI assistants (e.g., ChatGPT, Perplexity, Jasper) – Information generation without embedded authority Fractional/consulting PMO services – High-touch but episodic and expensive Differentiator: Unlike these competitors, Command Center Software installs authority, operational intelligence, and persistent executive memory — guiding decisions, not just tracking tasks or generating suggestions. 6. Competitive Positioning This is NOT: Just another AI assistant Just another dashboard tool Just a project management platform Just consulting This sits at the intersection of: Strategy + Operations + Memory + Execution Automation Key Differentiator: Provides authoritative structured guidance Most tools generate options; this recommends direction Users experience a trusted PMO and COO embedded inside their business Guidance is intuitive, context-aware, and backed by proprietary expertise, not generic AI Emotional difference: Overwhelm replaced with clarity; indecision replaced with authority. 7. Go-To-Market Strategy Phase 1: Launch Tier 1 MVP Focus on decision clarity and overwhelm reduction Position as “Your Embedded Operational Authority” Phase 2: Upsell Tier 2 Use case studies showing operational improvements Highlight proprietary PMO-backed guidance Phase 3: Introduce Tiers 3–5 Memory, personalization, automation, and frameworks Increase retention, adoption, and ARPU Channels: Founder communities LinkedIn thought leadership Operations & PMO networks Strategic partnerships with fractional COOs 8. Roadmap Phase Timeline Key Deliverables Phase 1 0–6 months Build Tier 1 MVP; validate prioritization engine; collect user data Phase 2 6–12 months Launch operational diagnostics; introduce org structuring module Phase 3 12–18 months Add automation & persistent memory; develop enterprise tier 9. Long-Term Vision The platform becomes: The operating system for executive decision-making A command system with embedded PMO authority A strategic authority layer inside growing companies Future expansion: Industry-specific vertical models Predictive operational analytics Embedded benchmarking data Strategic performance scoring 10. Why This Can Be Valuable This is not one app. It is a modular operational intelligence system: Each major tier could be a standalone SaaS, spin-off, or acquisition target Layered structure increases customer lifetime value, switching costs, and strategic defensibility Users feel in control, supported, and confident, as if a trusted PMO and COO are embedded in their business Authority you can act on. Clarity you can trust. Execution you can count on.

Here’s a refined, INTJ-aligned Lean Business Plan version, incorporating everything we’ve discussed — your priority formulas, cognitive mirror approach, and modular operational intelligence structure. I’ve reworked phrasing, emphasized authority and execution, and mapped MVP/product logic for clarity and UX-readiness.

# LEAN BUSINESS PLAN

Working Title: Cognitive Mirror – Embedded Operational Authority

## 1. Problem

Executives, founders, and operators are overwhelmed:

- Too many competing priorities

- Lack structured decision clarity

- No real-time operational diagnostics

- Struggle with organizational design and execution alignment

- Rely on fragmented tools (Notion, Slack, dashboards, consultants)

Pain points with current approaches:

- Traditional consulting: expensive, episodic, static

- Current AI tools: generate suggestions but do not enforce structure, memory, or authority

The gap:
No system integrates:

- Decision clarity

- Operational intelligence

- Organizational structuring

- Execution automation

- Persistent executive memory

Emotional need: Leaders want someone authoritative to tell them what to do, embedded in daily decision-making.

## 2. Solution

Cognitive Mirror is a tiered, intuitive operational guidance system:

- Strategic prioritization engine – applies proprietary priority formulas

- Embedded operational advisor – simulates PMO/COO expertise

- Organizational structuring guide – optimizes roles, workflows, dependencies

- Execution automation layer – moves strategy to action

- Persistent executive memory – retains decisions, patterns, and preferences

Mission: Convert unstructured ambition into governed execution via embedded operational intelligence.
Vision: Make PMO-grade authority accessible in every growing business.

## 3. Product Architecture (Tiered Strategy)

| Tier | Focus | Core Features | Value |
| --- | --- | --- | --- |
| Tier 1 – Quick Wins (MVP) | Prioritization & clarity | Prioritization matrix, recommended next steps, task ranking by impact/effort/risk | Immediate relief; fast adoption |
| Tier 2 – Operational Advisory | Consulting-level insight | Operational diagnostics, bottleneck analysis, org design suggestions, process frameworks | Feels like a COO in your business |
| Tier 3 – Personalization & Stickiness | Memory & executive voice | Decision tracking, executive preference learning, personalized recommendations | Recommendations feel consistent, intuitive, and authoritative |
| Tier 4 – Automation & Data Enablement | Execution automation | Repeatable workflows, reminders, KPI tracking, reporting consolidation | Planning and execution become automatic |
| Tier 5 – Embedded Framework Layer | PMO & Ops knowledge | Built-in frameworks, strategic references, SOPs | Reinforces authority; institutionalizes best practices |

UX principle: Tables, dynamic dashboards, linked task dependencies, intuitive color/priority coding (red/yellow/green), default unchecked for new tasks, dynamic for edits.

## 4. Target Market

Primary:

- Founders

- CEOs (5–75 employees, $1M–$25M revenue)

- COOs / Operations leaders

- Strategy/PMO professionals

Secondary:

- Agencies

- Fractional executives

- Consultants seeking leverage

Emotional benefit: Leaders stop firefighting and start leading with clarity, control, and confidence.

## 5. Revenue Model

| Tier | Pricing | Notes |
| --- | --- | --- |
| Tier 1 – Quick Wins | $29–$49/mo | Freemium / entry-level |
| Tier 2 – Operational Advisory | $199–$499/mo | High-value, decision guidance |
| Tier 3 – Personalization | $99–$199/mo | Executive adaptation & memory |
| Tier 4 – Automation | $149–$299/mo | Execution & reporting |
| Enterprise Bundle | $2,000–$10,000/mo | Custom integration, advanced advisory |

Upsell path: Tier 1 → Tier 2 → Add Tier 3 → Add Tier 4 → Enterprise
Revenue levers: per-seat pricing, annual contracts, usage-based diagnostics, enterprise onboarding

Competitors: Asana, Notion, ClickUp, Monday.com, Trello, Jira, Smartsheet, Airtable, AI assistants (ChatGPT, Jasper), consulting PMO services

Differentiator: Cognitive Mirror installs authority, not just tracking or suggestions. Embedded PMO + COO guidance with persistent memory.

## 6. Competitive Positioning

Not just: AI assistants, dashboards, project management tools, or consulting

Intersection: Strategy + Operations + Memory + Execution Automation

Key Differentiators:

- Recommends direction, not options

- Proprietary PMO-backed guidance

- Intuitive, context-aware, personalized

- Replaces overwhelm with clarity; indecision with authority

## 7. Go-To-Market Strategy

Phase 1: Launch Tier 1 MVP – prioritization, immediate clarity
Phase 2: Upsell Tier 2 – case studies, operational insights
Phase 3: Launch Tiers 3–5 – personalization, automation, frameworks

Channels:

- Founder communities

- LinkedIn thought leadership

- Operations & PMO networks

- Strategic fractional COO partnerships

## 8. Roadmap

| Phase | Timeline | Key Deliverables |
| --- | --- | --- |
| Phase 1 | 0–6 mo | Build Tier 1 MVP, validate prioritization engine, collect user data |
| Phase 2 | 6–12 mo | Launch operational diagnostics, org structuring module |
| Phase 3 | 12–18 mo | Add automation & memory, develop enterprise tier |

## 9. Long-Term Vision

- The operating system for executive decision-making

- Embedded PMO authority across growing companies

- Future expansion: vertical models, predictive analytics, benchmarking, strategic scoring

## 10. Why This Is Valuable

- Not just an app: a modular operational intelligence system

- Stand-alone tiers can spin-off or be acquisition targets

- Layered structure: increases LTV, switching costs, defensibility

- Users feel in control, supported, confident – like having a PMO + COO embedded

Tagline: Authority you can act on. Clarity you can trust. Execution you can count on.

If you want, I can also convert this into a 1-page 3000-character investor-ready version while keeping the INTJ formulas and Cognitive Mirror essence baked in — perfect for pitching or MVP design brief.

Do you want me to do that next?

# Tab 15